GET WHEYSTED SUPPLEMENTS

GWS-ERP Acceptance Test

Checklist per user · 27 accounts · build of 29 September 2026

How to use this manual

Before testing:  On the office Mac run pnpm install, pnpm update-db and pnpm dev. Keep that window open and use http://localhost:5173.

Password:  Every sample account uses ChangeMe!2026. On first sign-in, accept the accountability statement.

One page set per person:  Each account starts on a new page. Print only the pages for the person testing, or the separate PDF for that account.

Marking:  Do each numbered step, compare with “You should see”, then tick Pass, Fail or N/A. For every Fail, write what happened in Notes (and the screenshot name if you took one).

Two roles at once:  Many checks need another account to act first. Follow the flow order on the next page, and use two browsers (for example Safari and Chrome) to be two people.

When done:  Count the ticks in the result box, sign, and hand the pages to the Owner. Send every Fail to the developer with its account and check number (for example sales.westave SA-14).

Accounts in this manual

| Username | Role / branch | Checks | Tester |
| --- | --- | --- | --- |
| Owner and auditors |  |  |  |
| admin | Owner (Admin) | 46 |  |
| head.auditor | Head Auditor | 36 |  |
| asst.auditor | Asst Auditor | 13 |  |
| audit.assoc | Audit Associate | 13 |  |
| field.auditor | Field Auditor | 9 |  |
| ext.auditor | External Auditor | 7 |  |
| Warehouse |  |  |  |
| wh.incharge | Warehouse In-Charge | 30 |  |
| wh.assoc | Warehouse Associate | 18 |  |
| Branches |  |  |  |
| sales.westave | West Ave (full test) | 75 |  |
| sales.csr | CSR | 25 |  |
| sales.imus | Imus Cavite | 25 |  |
| sales.laguna | Laguna | 25 |  |
| sales.dasma | Dasmariñas | 25 |  |
| sales.vitocruz | Vito Cruz | 25 |  |
| sales.wh | Warehouse store | 25 |  |
| Franchises |  |  |  |
| fr.mayon.owner | Owner, Mayon (full test) | 22 |  |
| fr.mayon.assoc | Associate, Mayon (full test) | 12 |  |
| fr.malolos.owner | Owner, Malolos | 9 |  |
| fr.malolos.assoc | Associate, Malolos | 8 |  |
| franchise.coord | Franchise Coordinator | 16 |  |
| asst.franchise.coord | Asst. Franchise Coordinator | 14 |  |
| Sales team |  |  |  |
| sales.manager | Sales Manager | 32 |  |
| agent.jerick | Agent (Jerick Quinto) | 17 |  |
| Office |  |  |  |
| acct.head | Accounting Head | 25 |  |
| acct.assoc | Accounting Associate | 18 |  |
| hr.staff | HR Staff | 27 |  |
| exec.assistant | Executive Assistant | 9 |  |
| ecomm.assoc | E-comm Associate | 16 |  |
| Other |  |  |  |
| custom.user | Custom role | 7 |  |

# Run in order: the 47 flows

Most work passes from one person to the next. Do the steps of each flow in this order; the check number tells you which row to tick on that person's pages.

F1  Supplier delivery into the warehouse

The In-Charge checks the goods first, then the Head Auditor approves the cost, then stock goes in.

1.  wh.assoc  ›  WA-01  Record a supplier delivery

2.  head.auditor  ›  HA-01  Check it is not there yet — Cost approval after the In-Charge

3.  wh.incharge  ›  WIC-01  Check the goods first

4.  head.auditor  ›  HA-01  Cost approval after the In-Charge

5.  wh.assoc  ›  WA-02  Stock arrives after both approvals

F2  Branch asks for stock and receives it

Request, pull-out, approval, receipt.

1.  sales.westave  ›  SA-09  Request stock

2.  wh.assoc  ›  WA-03  Answer a branch's stock request

3.  wh.incharge  ›  WIC-03  Approve goods out

4.  asst.auditor  ›  AS-01  Approve an internal transfer

5.  sales.westave  ›  SA-10  Receive a complete delivery

F3  Transfer received with a different quantity

Head Auditor first, sending branch within 2 days, Owner on disagreement, HR on every case.

1.  wh.incharge  ›  WIC-07  Send 2 of an item to West Ave

2.  head.auditor  ›  HA-02  Approve a transfer between company locations

3.  sales.westave  ›  SA-11  Receive with a difference

4.  head.auditor  ›  HA-03  Review a transfer difference

5.  wh.incharge  ›  WIC-08  Answer a transfer difference

6.  admin  ›  AD-05  Decide a disputed transfer difference

7.  hr.staff  ›  HR-07  Transfer difference notices

8.  admin  ›  AD-15  HR referral of repeated transfer differences

F4  Selling and special prices

Stock drops at once; a price below list waits for the Owner.

1.  sales.westave  ›  SA-02  Walk-in cash sale

2.  sales.westave  ›  SA-05  Special price

3.  admin  ›  AD-02  Approve a special price

F5  Credit sale and collection

Customer type filter, PDC tick, payment with proof, approval or rejection with a reason.

1.  sales.westave  ›  SA-06  Credit sale, with and without PDC

2.  sales.westave  ›  SA-12  Record a customer payment

3.  acct.head  ›  AH-02  Reject with a reason

4.  sales.westave  ›  SA-12  Resend after the rejection — Record a customer payment

5.  acct.head  ›  AH-01  Approve a customer payment with its proof

6.  acct.assoc  ›  AC-01  Approve or reject an AR payment

F6  Cash, daily close and deposit

Cash on hand block, daily report, deposit deadline, extension, NTE.

1.  sales.westave  ›  SA-14  Expense bigger than the cash on hand

2.  sales.westave  ›  SA-18  Close the day

3.  head.auditor  ›  HA-08  Cash on hand and extensions

4.  sales.westave  ›  SA-20  Deposit and extension

5.  admin  ›  AD-07  Approve more days to deposit cash

6.  hr.staff  ›  HR-06  Notice to Explain for late deposit

F7  Weekly count and discrepancy

Count sheet with the day's movements, 7 days to explain, charge if not accepted.

1.  sales.westave  ›  SA-16  Weekly count sheet with the day's movements

2.  sales.westave  ›  SA-17  Explain a discrepancy

3.  head.auditor  ›  HA-05  Discrepancy explanation

4.  hr.staff  ›  HR-05  Staff charges

F8  Field audit visit

Count, cash fund check, inspection report to HR.

1.  field.auditor  ›  FA-01  Audit count with a shortage

2.  field.auditor  ›  FA-02  Cash fund check

3.  field.auditor  ›  FA-03  Store inspection

4.  hr.staff  ›  HR-08  Watching

F9  Stock to a franchise

The Owner approves transfers to franchises; the franchise confirms.

1.  wh.assoc  ›  WA-04  Send to a franchise

2.  admin  ›  AD-03  Approve a transfer to a franchise

3.  fr.mayon.owner  ›  FO-02  Who may receive stock

4.  fr.mayon.assoc  ›  FS-02  Confirm a delivery

5.  fr.mayon.owner  ›  FO-03  Confirm a delivery

F10  Sales targets

Sales Manager sets, the Owner approves, the agent follows.

1.  sales.manager  ›  SM-02  Set targets

2.  admin  ›  AD-06  Approve sales targets

3.  sales.manager  ›  SM-03  Follow achievement

4.  agent.jerick  ›  AG-01  Dashboard

5.  agent.jerick  ›  AG-02  My Sales at every branch

F11  E-commerce order to payout

Order file → pull-out → In-Charge → payout → Accounting.

1.  ecomm.assoc  ›  EC-01  Orders → draft pull-out

2.  ecomm.assoc  ›  EC-03  Submit the pull-out

3.  wh.incharge  ›  WIC-10  E-commerce pull-out and returns

4.  ecomm.assoc  ›  EC-04  Payout

5.  acct.head  ›  AH-06  E-commerce payout

6.  ecomm.assoc  ›  EC-05  Return and ads

F12  New employee to payroll

HR enters, the Owner approves, Accounting closes payroll.

1.  hr.staff  ›  HR-01  Add an employee

2.  hr.staff  ›  HR-02  Create a user account

3.  admin  ›  AD-04  Approve new master data

4.  hr.staff  ›  HR-03  Payroll run

5.  acct.head  ›  AH-05  Close payroll

F13  Month-end lock

Accounting requests, the Owner approves.

1.  acct.head  ›  AH-04  Trial balance and period lock

2.  admin  ›  AD-08  Approve a period lock

F14  Products and cost

New products and cost changes wait for the Owner.

1.  head.auditor  ›  HA-10  New product and cost change

2.  admin  ›  AD-04  Approve new master data

3.  admin  ›  AD-09  Approve a cost change

F15  Audit correction

Audit Associate asks, only the Head Auditor approves, the Revision Log counts it.

1.  audit.assoc  ›  AU-02  Request a correction

2.  head.auditor  ›  HA-06  Audit Associate correction

3.  audit.assoc  ›  AU-03  Revision Log

F16  Changing a closed day

Both auditors must approve.

1.  sales.westave  ›  SA-19  Change a closed day

2.  head.auditor  ›  HA-04  Post-close edit (first of two)

3.  asst.auditor  ›  AS-02  Post-close edit (second of two)

F17  Opening AR from before GWS-ERP

Accounting enters it per branch, the Owner approves (tick all), the branch collects it.

1.  acct.head  ›  AH-08  Enter opening AR (before GWS-ERP)

2.  acct.assoc  ›  AC-04  Enter opening AR for another branch

3.  admin  ›  AD-18  Approve opening AR with Tick all

4.  sales.westave  ›  SA-27  Credit from before GWS-ERP appears

F18  Flavors, expiry and the Owner's approval

One SKU in two flavors: received, sent and sold by flavor; the Owner may approve anything.

1.  wh.assoc  ›  WA-08  Receive in two flavors

2.  wh.incharge  ›  WIC-13  Send a chosen flavor; set flavors of old stock

3.  admin  ›  AD-20  Approve anything as the Owner

4.  sales.westave  ›  SA-28  Choose the flavor / expiry and review the sale

F19  Agent incentive

Sales Manager confirms, Accounting and the Owner approve, HR has the agent sign, Accounting tags the payment.

1.  sales.manager  ›  SM-08  Confirm an agent's incentive

2.  acct.assoc  ›  AC-05  Approve an agent incentive

3.  acct.head  ›  AH-09  Approve — Approve and release an agent incentive

4.  admin  ›  AD-21  Approve an agent incentive

5.  hr.staff  ›  HR-10  Release form for the agent

6.  acct.head  ›  AH-09  Tag as released — Approve and release an agent incentive

7.  agent.jerick  ›  AG-05  See my incentive

F20  Everyone told of a post-close edit

Reason required, HR and the Head Auditor told, three in a month flagged for the Owner.

1.  sales.westave  ›  SA-30  Change a closed day

2.  head.auditor  ›  HA-13  Told of every post-close edit

3.  hr.staff  ›  HR-11  Post-close edits flagged

F21  Franchise AR: penalty, extension, payment

Goods are billed on receipt, due in 30 days. The franchise asks for more time, the Owner decides, Accounting records the payment.

1.  fr.mayon.owner  ›  FO-08  Your Franchise AR

2.  franchise.coord  ›  FC-03  Overdue invoices and penalty

3.  fr.mayon.owner  ›  FO-09  Ask for more time to pay

4.  admin  ›  AD-23  Franchise AR: extension and waiving charges

5.  franchise.coord  ›  FC-02  Told of extension requests and AR changes

6.  acct.head  ›  AH-10  Record a franchise payment

7.  fr.mayon.owner  ›  FO-10  Transfer changed after receiving

F22  Cash deposit slip and its two checks

The branch deposits with the slip, the Audit Associate checks, then the Accounting Associate.

1.  sales.westave  ›  SA-33  Cash deposit with the slip

2.  audit.assoc  ›  AU-05  Verify a deposit slip

3.  acct.assoc  ›  AC-06  Second check of a deposit slip

4.  sales.westave  ›  SA-34  A slip that was not accepted

F23  6-Pack Card and the override

Six stickers earn a ₱300 card. If the customer cannot be tagged, the Head Auditor asks and the Owner approves.

1.  sales.westave  ›  SA-32  6-Pack sticker and redeeming a card

2.  head.auditor  ›  HA-15  6-Pack Card for a customer who cannot be tagged

3.  admin  ›  AD-24  6-Pack Card override request

4.  fr.mayon.assoc  ›  FS-05  6-Pack sticker given

F24  Memorandum

Written by HR, the Owner, a Franchise Coordinator or the Head Auditor; everyone addressed is told and confirms reading.

1.  admin  ›  AD-26  Write a memorandum as the Owner

2.  fr.mayon.owner  ›  FO-12  Read a memorandum addressed to you

3.  fr.mayon.assoc  ›  FS-06  Read a memorandum addressed to you

4.  hr.staff  ›  HR-13  Write a memorandum

F25  Waybills to e-commerce report

Upload the labels, choose the product, read SRP, fees and order income.

1.  ecomm.assoc  ›  EC-07  Waybill report

2.  head.auditor  ›  HA-18  Waybill report

3.  admin  ›  AD-29  Waybill report

4.  admin  ›  AD-25  E-commerce margin analysis and ad expenses

F26  Sale to a franchise with shipping to follow

The sale is entered with the franchise price; the Franchise Coordinator fills the shipping within 2 days; it becomes its own franchise invoice; the Owner decides any change.

1.  sales.wh  ›  SA-37  Sell to a franchise (franchise price, plastic, shipping to follow)

2.  franchise.coord  ›  FC-08  Fill in the shipping charge within 2 days

3.  fr.mayon.owner  ›  FO-14  Shipping charged to you

4.  franchise.coord  ›  FC-09  Ask the Owner to change the amount or give more time

5.  admin  ›  AD-31  Decide a shipping-charge change

6.  acct.head  ›  AH-15  Shipping invoice of a franchise

F27  Customer return and replacement ticket

A branch opens the ticket from the DR; any other branch gives the replacement; the Head Auditor approves; the difference is settled.

1.  sales.csr  ›  SA-39  A customer returns an item: open a replacement ticket

2.  sales.dasma  ›  SA-40  Give the replacement for another branch's ticket

3.  head.auditor  ›  HA-21  Approve a replacement given to a customer

4.  sales.dasma  ›  SA-41  Confirm the price difference

5.  acct.head  ›  AH-16  Notified of replacement tickets and differences

F28  Return to a supplier and its replacement

The Head Auditor approves the return; only arrival of replacement items closes the ticket.

1.  wh.incharge  ›  WIC-15  Return items to a supplier

2.  head.auditor  ›  HA-22  Approve items returned to a supplier

3.  wh.incharge  ›  WIC-16  Receive the supplier's replacement

4.  head.auditor  ›  HA-23  Review all tickets and the suppliers who owe us

F29  Stock given to Prothin Marketing, GWS Marketing or BO

Head Auditor approves; optional endorsement to Accounting as an expense; summary of what was given out.

1.  sales.westave  ›  SA-42  Give stock to Prothin Marketing / GWS Marketing / BO

2.  head.auditor  ›  HA-20  Approve stock given to Prothin Marketing / GWS Marketing / BO

3.  acct.assoc  ›  AC-09  Accept a pull-out endorsed as an expense

4.  wh.incharge  ›  WIC-17  Give warehouse stock to a marketing destination

F30  Deleting an unfinished draft

Drafts can be deleted; the form numbers close up by themselves.

1.  sales.westave  ›  SA-43  Delete an unfinished draft

2.  wh.incharge  ›  WIC-18  Delete a draft (yours or the associate's)

3.  wh.assoc  ›  WA-10  Delete your own draft

F31  Agent field work: outlets, itineraries and consignment maximums

Agents' outlets are approved by the Sales Manager, visits are proven with photos and location, and consignments stay within a maximum the Owner approves.

1.  agent.jerick  ›  AG-07  Add my outlets

2.  sales.manager  ›  SM-11  Approve the agents' outlets

3.  sales.westave  ›  SA-45  Tag a sale to an agent's outlet

4.  agent.jerick  ›  AG-12  Orders of my outlets

5.  agent.jerick  ›  AG-08  Change an approved outlet

6.  sales.manager  ›  SM-13  Change requests and removal

7.  admin  ›  AD-36  Notified of outlet changes

8.  sales.manager  ›  SM-12  Areas, sharing and moving outlets

9.  agent.jerick  ›  AG-09  Plan and report my itinerary (phone)

10.  sales.manager  ›  SM-14  Follow the agents in the field

11.  head.auditor  ›  HA-24  See the agents' outlets and visit photos

12.  agent.jerick  ›  AG-10  Claim fuel / transport

13.  sales.manager  ›  SM-15  Approve a fuel / transport claim

14.  sales.manager  ›  SM-16  Link consignees and set the maximum

15.  admin  ›  AD-34  Approve a consignment maximum

16.  agent.jerick  ›  AG-11  My consignments and maximum

17.  sales.manager  ›  SM-13  Change requests and removal

18.  admin  ›  AD-35  Approve removal of an outlet

F32  Wheysted members: QR card, member page and campaigns

Customers become members; purchases are tagged to them; the Sales Manager studies and messages them.

1.  sales.westave  ›  SA-48  Tag a sale to a Wheysted member

2.  sales.manager  ›  SM-17  Wheysted Members list and segments

3.  sales.manager  ›  SM-18  Who bought this item

4.  sales.manager  ›  SM-19  Make members from my sales

5.  sales.manager  ›  SM-20  Send an email or SMS campaign

F33  Member program: vouchers, member prices, lost sales, insights and chat campaigns

Members earn points and vouchers; the counter uses them; the Sales Manager studies and re-engages the members.

1.  sales.manager  ›  SM-21  Program rules and a voucher

2.  sales.manager  ›  SM-22  Member prices

3.  sales.westave  ›  SA-49  Use a member voucher and see the member

4.  sales.westave  ›  SA-50  Member price

5.  sales.westave  ›  SA-51  Log an item we did not have

6.  sales.manager  ›  SM-23  Top spenders and calls

7.  sales.manager  ›  SM-24  Insights and feedback

8.  sales.manager  ›  SM-25  Automatic messages

9.  sales.manager  ›  SM-26  WhatsApp / Viber campaign with a voucher

F34  Customer Service: birthdays, restock due, results with reasons, and promos

Branches follow up with their customers and record what came of it; the Owner and Head Auditor issue promos.

1.  head.auditor  ›  HA-PRO  Issue a promo to the branches

2.  admin  ›  AD-37  Issue a promo to the franchises

3.  sales.westave  ›  SA-56  See a promo

4.  sales.westave  ›  SA-53  Customer Service on the dashboard

5.  sales.westave  ›  SA-54  Record how you approached a customer

6.  sales.westave  ›  SA-55  No answer and birthdays

7.  sales.manager  ›  SM-27  Why customers do not buy again

F35  Replacement payments: how and when the customer settled the difference

The money and the stock are dated on the day the branch gave the replacement; closed days go through the Head Auditor.

1.  sales.westave  ›  SA-57  Replacement: product, price and the day given

2.  sales.westave  ›  SA-58  Record how the customer paid the difference

3.  sales.westave  ›  SA-59  Payment on a closed day

4.  head.auditor  ›  HA-RP  Approve a replacement payment on a closed day

F36  Restock request and purchase orders

The Head Auditor generates one order per supplier from the days of stock; the Owner approves; branches pull out their part; the delivery closes the order.

1.  head.auditor  ›  HA-PO  Generate a restock request and send it to the Owner

2.  admin  ›  AD-PO  Approve a purchase order and ask for the transfers

3.  wh.incharge  ›  WIC-PO  Warehouse copy and delivery for a purchase order

4.  sales.westave  ›  SA-PO  My branch's part of a purchase order

F37  Proof of payment: uploaded once, printed with the report

Online, card and cheque payments cannot be saved without their proof, and the Daily Sales Report prints every proof with a legend so Accounting needs no paper copies.

1.  sales.westave  ›  SA-PF  Online or card sale needs its proof

2.  sales.westave  ›  SA-PF2  Replacement paid in two ways, and a cheque

3.  acct.head  ›  AH-PF  Check the proofs of a day from the report

4.  acct.assoc  ›  AC-PF  Check the proofs of a day from the report

5.  audit.assoc  ›  AU-PF  Check the proofs of a day from the report

6.  head.auditor  ›  HA-PF  Check the proofs of a day from the report

F38  Warehouse cash fund and restock override

The warehouse pays small expenses from its cash fund, and the Head Auditor can order even when the data says no restock is needed.

1.  wh.assoc  ›  WA-CF  Pay a warehouse expense from the cash fund

2.  head.auditor  ›  HA-RO  Order even when the data says nothing is needed

F39  Franchise availability, order, picklist and DR

The warehouse offers what it can give, the franchises order from it, and the picklist and final check lead to the DR.

1.  franchise.coord  ›  FC-FO  Availability to picklist to DR

2.  wh.incharge  ›  WI-FO  Check the availability and the final check

3.  fr.mayon.owner  ›  FO-ORD  Order from the availability

F40  Franchise DRs: confirm, correct, unpaid goods

Any DR for a franchise is sent to it to confirm; the coordinator corrects mistakes; the unpaid goods show in Franchise AR.

1.  sales.westave  ›  SA-FD  A DR for a franchise

2.  fr.mayon.owner  ›  FO-DR  Confirm a DR or report a problem

3.  franchise.coord  ›  FC-DR  Correct a franchise DR

4.  acct.head  ›  AH-UG  Unpaid goods in Franchise AR

F41  Branch request to the warehouse

A branch asks for stock and the Warehouse In-Charge only edits the quantities.

1.  sales.westave  ›  SA-BR  Request stock from the warehouse

2.  wh.incharge  ›  WI-BR  Requests from the branches

F42  Promo percentage, internal quantity and tick

The Head Auditor issues a % promo with an internal quantity and the associates tick promo or normal price on each sale.

1.  head.auditor  ›  HA-PP  Promo percentage and internal quantity

2.  sales.westave  ›  SA-PR  Promo tick on a sale

F43  Edit a DR, DR list and sales links

DRs can be corrected until the day closes, and every Sales figure leads to its DRs and the Daily Sales Report of that day.

1.  sales.westave  ›  SA-ED  Edit a DR before the day closes

2.  sales.westave  ›  SA-MB  Member boxes only for retail sales

3.  acct.head  ›  AH-IS  Sales figure to DR and Daily Sales Report

F44  HR: NTE, memo to an employee, employee page, contributions

HR issues numbered NTEs to specific employees, memos to one employee, manages staff IDs (with Owner approval), loans and contributions, and the branch is told of charges.

1.  hr.staff  ›  HR-NTE  Issue an NTE from a late-deposit notice

2.  sales.westave  ›  SA-NTE  Read and answer an NTE; charges at my branch

3.  hr.staff  ›  HR-NT2  NTE and memo to a specific employee

4.  hr.staff  ›  HR-EMP  Employee page, staff ID number and loans

5.  admin  ›  AD-ID  Approve a staff ID number change

6.  hr.staff  ›  HR-CON  Edit the government contributions of a payroll line

F45  HR: owner-approved names, draft NTE from notices, charge links

HR adds names with positions (Owner approves), is notified of notices with a button to issue the NTE, and links a charge to the document that caused it.

1.  hr.staff  ›  HR-NAM  Add several names and change a name or position

2.  admin  ›  AD-NAM  Approve HR's names and edits

3.  hr.staff  ›  HR-AUT  Notice becomes a draft NTE with a button

4.  hr.staff  ›  HR-NOT  Actions inside HR Notices

5.  hr.staff  ›  HR-LNK  Link a charge to what caused it

F46  Editable online income, card amount and card remittance

Online-platform SRP and fees can be corrected per order, a card sale carries the amount really charged, and Accounting records the exact net the bank credited with its fee.

1.  ecomm.assoc  ›  EC-OVR  Edit the SRP and fees of an order

2.  ecomm.assoc  ›  EC-PAY  Correct a draft payout order

3.  sales.westave  ›  SA-CARD  Card amount different from the total

4.  acct.assoc  ›  AA-CARD  Correct a card amount

5.  acct.assoc  ›  AA-REM  Enter a card remittance

6.  acct.head  ›  AH-REM  Approve a card remittance

F47  Warehouse cash funds tied to franchise DRs

The warehouse keeps an Office and a Franchise cash fund; the Franchise fund receives the franchise's cash shipping payment and pays the courier, both tied to the franchise DR.

1.  acct.head  ›  AH-FND  Set up the two warehouse cash funds and top one up

2.  wh.assoc  ›  WA-FND  Pay expenses from the warehouse cash funds

3.  sales.wh  ›  SA-WHF  The sales associate at the warehouse store has no cash fund

4.  acct.assoc  ›  AA-FSH  Franchise pays the shipping in cash into the Franchise fund

5.  wh.incharge  ›  WI-FND  Warehouse funds and the franchise DR shipping

OWNER AND AUDITORS

# Owner (Admin)  —  admin

Owner (Admin). Final approver. Sees cost and everything else.

Sign in at http://localhost:5173  ·  username admin  ·  password ChangeMe!2026  ·  46 checks

| Tester's name |  | Date tested |  |
| --- | --- | --- | --- |
| Browser / device |  | Start – end time |  |

| No. | What to do and what you should see | Pass | Fail | N/A | Notes (what went wrong) |
| --- | --- | --- | --- | --- | --- |
| GEN-01 | First sign-in and accountability statement 1. Sign in with the username and ChangeMe!2026. 2. Read the statement with your name and company ID, tick the box, press I accept. You should see: The Dashboard opens. The menu shows only the screens for this role. | ☐ | ☐ | ☐ |  |
| GEN-02 | Help & Guide and picture guide 1. Open Help & Guide. 2. Open Picture guide (screenshots). You should see: My guide shows the steps for this role only. The picture guide opens with numbered red boxes. | ☐ | ☐ | ☐ |  |
| GEN-SRCH | Search a list 1. Open a list with six or more rows (for example Sales List, Cash Fund or Chart of Accounts). 2. Type part of a name, number or product in Search this list. You should see: Only rows that contain every word you typed are shown; clearing the box shows all rows again. | ☐ | ☐ | ☐ |  |
| GEN-MEM | Member page for customers (phone) 1. Open /member on a phone. 2. Become a member with your own mobile number, tick the agreement, create the account. 3. My card → the QR code and member number. Ask the counter to tag a sale to you, then My purchases. You should see: The QR card shows; after a tagged sale the purchase appears with its items. Sign out and in again with the mobile number and password. | ☐ | ☐ | ☐ |  |
| CM-SRCH | Dashboard search and Stock on Hand layout 1. Dashboard → type part of a screen name in the search box. 2. Stock on Hand → look at an item with several flavors or expiry dates (if your account sees stock). You should see: The matching screens are listed. Flavors and expiry dates are shown as labelled rows with their quantity. | ☐ | ☐ | ☐ |  |
| AD-01 | Owner dashboard 1. Open the Dashboard. You should see: Cash on hand per branch, branches without today's Daily Sales Report, open discrepancies and price updates (with cost) are shown. | ☐ | ☐ | ☐ |  |
| AD-02 | Approve a special price Flow F4 · Selling and special prices 1. My Approvals → Special price. 2. Expand it and check tier price, sold price, discount % and margin. 3. Approve. You should see: Only the Owner sees cost and margin. The sale stays as recorded and the approval leaves the list. | ☐ | ☐ | ☐ |  |
| AD-03 | Approve a transfer to a franchise Flow F9 · Stock to a franchise 1. My Approvals → the pull-out to Mayon. 2. Approve. You should see: Stock is in transit to Mayon. The franchise can now confirm it. | ☐ | ☐ | ☐ |  |
| AD-04 | Approve new master data Flow F12 · New employee to payroll 1. My Approvals → New master data. 2. Approve the product from the Head Auditor, and the employee and user account from HR. You should see: Each record is created and the person who entered it is notified. | ☐ | ☐ | ☐ |  |
| AD-05 | Decide a disputed transfer difference Flow F3 · Transfer received with a different quantity 1. Open the transfer the sending branch disagreed with (or did not answer in 2 days). 2. Choose one: the difference stands, received after all, lost as a company expense, or lost and charged to staff. You should see: 'Difference stands' makes the -002 form back to the sender. 'Charged to staff' makes a charge form for HR. The transfer page shows the outcome. | ☐ | ☐ | ☐ |  |
| AD-06 | Approve sales targets Flow F10 · Sales targets 1. My Approvals → Sales target (West Ave and Jerick Quinto). 2. Approve both. You should see: The targets show as approved on Sales Targets. A newer approved target replaces the old one. | ☐ | ☐ | ☐ |  |
| AD-07 | Approve more days to deposit cash Flow F6 · Cash, daily close and deposit 1. My Approvals → the branch's extension request. 2. Approve (the Head Auditor must also approve). You should see: The new deposit date applies only after both approvals. | ☐ | ☐ | ☐ |  |
| AD-08 | Approve a period lock Flow F13 · Month-end lock 1. My Approvals → Period lock requested by the Accounting Head. 2. Approve. You should see: The period is locked. Journal edits in that period are refused. | ☐ | ☐ | ☐ |  |
| AD-09 | Approve a cost change Flow F14 · Products and cost 1. My Approvals → cost change typed by the Head Auditor. 2. Approve. You should see: The new cost applies from the effective date. The roles that see cost are notified. | ☐ | ☐ | ☐ |  |
| AD-10 | Approve a consignment 1. My Approvals → consignment already checked by the auditor or In-Charge. 2. Approve. You should see: The stock leaves the branch only after this approval. | ☐ | ☐ | ☐ |  |
| AD-11 | Create a user 1. Users & Roles → New user: full name, company ID, role, temporary password, branch → Create. 2. Sign in as that user in another browser, then sign in to the same account in a third window. You should see: The new user must set a password and accept the statement. The first window is signed out with a message. | ☐ | ☐ | ☐ |  |
| AD-12 | Custom permissions 1. Users & Roles → custom.user → tick a few permissions → Save overrides. You should see: custom.user sees only those screens. | ☐ | ☐ | ☐ |  |
| AD-13 | Delete and archive 1. Products → delete a product never used. 2. Try to delete a product that was sold. You should see: The unused product is removed. The sold one is archived instead. | ☐ | ☐ | ☐ |  |
| AD-14 | Letterhead and logo 1. Settings → Company letterhead → Save details. 2. Upload a logo, remove the background, Use this logo. 3. Print any form. You should see: The letterhead and logo appear on the printed form, the sign-in page and the menu. | ☐ | ☐ | ☐ |  |
| AD-15 | HR referral of repeated transfer differences Flow F3 · Transfer received with a different quantity 1. After HR presses Refer to the Owner, open the notification. You should see: The notice shows the staff member, the transfers and the count in 30 days. | ☐ | ☐ | ☐ |  |
| AD-16 | Reports with profit 1. Reports → Sales Report: All branches, This month → Excel. 2. Sales Graphs. 3. Financial Statements. 4. E-commerce → All platforms: profit report. You should see: Gross profit is shown. Graphs show each branch in its own colour. The balance sheet 'Should be 0' row is 0. | ☐ | ☐ | ☐ |  |
| AD-17 | Approve many at once 1. My Approvals → tick several → Approve selected. You should see: All ticked items are approved together. | ☐ | ☐ | ☐ |  |
| AD-18 | Approve opening AR with Tick all Flow F17 · Opening AR from before GWS-ERP 1. My Approvals → Opening AR (before GWS-ERP). 2. Check branch, customer, DR/SI and amount. 3. Tick all → Approve all; reject one with a reason. You should see: Each approved entry appears in that branch's AR & Collections and the branch is notified. The rejected one shows your reason to Accounting. | ☐ | ☐ | ☐ |  |
| AD-19 | Transfers per branch; franchises marked 1. Transfers & Pull-outs → Branches → tick Mayon (franchise) → Done. 2. View → Incoming (Transfer-In). 3. Open any branch list (Stock on Hand, Inventory Reports). You should see: Only Mayon's transfers show, then only what Mayon received. Every list shows '(franchise)' beside franchise names. | ☐ | ☐ | ☐ |  |
| AD-20 | Approve anything as the Owner Flow F18 · Flavors, expiry and the Owner's approval 1. My Approvals → tick Show everything waiting. 2. Approve an internal transfer that is waiting for the auditors. You should see: It is approved at once. The workflow shows 'Owner (final)'. The dashboard shows how many more are waiting with others. | ☐ | ☐ | ☐ |  |
| AD-21 | Approve an agent incentive Flow F19 · Agent incentive 1. After the Accounting Associate and Head approve, My Approvals → Agent incentive → Approve. You should see: The release form number (AI-…) is made and HR is notified. | ☐ | ☐ | ☐ |  |
| AD-22 | Credit-card and e-commerce prices Flow F11 · E-commerce order to payout 1. Open E-com & Card Prices. 2. Set the Card fee % (4) and choose SRP ÷ (1 − %) → Save prices. 3. Change one TikTok, one Shopee and one Lazada price → Save prices. Or import the masterlist (.xlsx). 4. Open New Sale as a sales account and pay one item by credit card. You should see: Prices keep their centavos (no rounding). The card sale uses the credit-card price; a platform sale uses that platform price list. | ☐ | ☐ | ☐ |  |
| AD-23 | Franchise AR: extension and waiving charges Flow F21 · Franchise AR: penalty, extension, payment 1. Open Franchise AR → a franchise with an overdue invoice. 2. Read the penalty (2% once) and interest (0.1% a day) and the total due today. 3. Open My Approvals → Franchise AR extension → read the reason → Approve (or Reject with a reason). 4. On the invoice press Waive charges, type an amount and a reason. You should see: The new due date applies from the approved request. Penalty and interest are recalculated and the waiver is recorded with your name. Accounting, the auditors, the Franchise Coordinators and the franchise owner are told. | ☐ | ☐ | ☐ |  |
| AD-24 | 6-Pack Card override request Flow F23 · 6-Pack Card and the override 1. Open My Approvals → 6-Pack Card override sent by the Head Auditor. 2. Read the branch, what is known about the customer and the reason → Approve. You should see: The card is booked as usual (₱300 expense for the branch) and marked as an override. Rejecting needs a reason. | ☐ | ☐ | ☐ |  |
| AD-25 | E-commerce margin analysis and ad expenses Flow F11 · E-commerce order to payout 1. Open E-com Margin Analysis → choose a month and platform. 2. Read Where the money goes (gross sales, platform fees, shipping, withholding tax, cost, contribution, margin). 3. Press Add ad expense, type the platform, amount, reference and paid from → save. 4. Type a Target margin % and read Is the pricing right? and the Price for target. You should see: The ad expense is booked as advertising expense and reduces the contribution and margin at once. The suggested price for the target margin is shown, with each product. | ☐ | ☐ | ☐ |  |
| AD-26 | Write a memorandum as the Owner Flow F24 · Memorandum 1. Open Memorandums → Write a memo. 2. Choose Who it is for (for example franchise owners), type RE, the memo, add a table if wanted. 3. Check the signers: AL MARVIN VINLUAN (President) and MICAH VINLUAN (Manager) must already be there. Add one more signer → Issue the memo. 4. Press Print / download PDF. You should see: The memo is numbered by itself (for example 2026-Q4-001) and printed on the letterhead. Everyone addressed gets a notice. | ☐ | ☐ | ☐ |  |
| AD-27 | Add an employee or user and HR is told 1. Open Users & Roles → New user (or Employees → Add) and save. 2. Sign in as hr.staff and open Notifications. You should see: HR has a notice naming the new user or employee and who added them. | ☐ | ☐ | ☐ |  |
| AD-28 | Approve a deposit slip check as the Owner Flow F22 · Cash deposit slip and its two checks 1. Open My Approvals → Cash deposit slip (audit or accounting). 2. Open the slip, compare amount, bank and date → Approve (or Reject with a reason). You should see: The Owner may decide in place of the Audit or Accounting Associate. The decision is recorded with your name. | ☐ | ☐ | ☐ |  |
| AD-29 | Waybill report Flow F25 · Waybills to e-commerce report 1. Open Waybill Report → upload the TikTok / Shopee / Lazada label PDFs. 2. Choose the product for each → Confirm. Read SRP, platform fees and order income. Press Download Excel. You should see: SRP comes from the platform price list with centavos. Fees use the rates under Platform fee rates used. The same platform and weight is filled in next time. | ☐ | ☐ | ☐ |  |
| AD-30 | Change your own password 1. Press the key icon at the top right (Change my password). 2. Type the current password and a new one of 10 or more characters, twice → Change password. 3. Sign out and sign in again with the new password. Then change it back to ChangeMe!2026 for the next tester. You should see: The new password works. Nobody else can see it. HR receives a notice that you changed it (not the password). | ☐ | ☐ | ☐ |  |
| AD-31 | Decide a shipping-charge change Flow F26 · Sale to a franchise with shipping to follow 1. My Approvals → Franchise shipping charge → read the reason and the new amount (or the new date) → Approve, or Reject with a reason. You should see: Approve: the franchise invoice changes by the difference and everyone involved is told. Reject: nothing changes and the Coordinator is told. | ☐ | ☐ | ☐ |  |
| AD-32 | Search the users 1. Users & Roles → type part of a name, a role or a branch in the search box. You should see: The list narrows as you type; the count shows "x of y users". | ☐ | ☐ | ☐ |  |
| AD-33 | Notified of tickets and give-outs Flow F27 · Customer return and replacement ticket 1. Open Notifications after a ticket or a marketing pull-out. You should see: You are told at each step and may decide anything the Head Auditor decides. | ☐ | ☐ | ☐ |  |
| AD-34 | Approve a consignment maximum Flow F31 · Agent field work: outlets, itineraries and consignment maximums 1. My Approvals → Maximum consignment for an agent / outlet → Approve. You should see: The Sales Manager and the agent are told. The next consignment is checked against it. | ☐ | ☐ | ☐ |  |
| AD-35 | Approve removal of an outlet Flow F31 · Agent field work: outlets, itineraries and consignment maximums 1. My Approvals → Remove an outlet → Approve. You should see: The outlet leaves the database; the Sales Manager and the agent are told. | ☐ | ☐ | ☐ |  |
| AD-36 | Notified of outlet changes Flow F31 · Agent field work: outlets, itineraries and consignment maximums 1. Open Notifications after the Sales Manager approves a change, moves or shares an outlet. You should see: Each change is listed with what changed (old → new) and who approved it. | ☐ | ☐ | ☐ |  |
| AD-37 | Issue a promo to the franchises Flow F34 · Customer Service: birthdays, restock due, results with reasons, and promos 1. Promos → Issue it to Franchises only → fill in → Issue promo and send memo. You should see: Franchise owners, franchise associates and the Franchise Coordinators get the memo and notice. Branch staff do not see it. | ☐ | ☐ | ☐ |  |
| AD-PO | Approve a purchase order and ask for the transfers Flow F36 · Restock request and purchase orders 1. My Approvals → the purchase order (or Restock & Purchase Orders → open it). 2. Change a quantity if you wish → Approve. 3. Press Ask the Head Auditor to make the transfers. 4. Mark as sent to the supplier with an expected date. You should see: The Head Auditor, the Warehouse In-Charge and the branches are notified. The order shows Sent with the expected date. | ☐ | ☐ | ☐ |  |
| AD-ID | Approve a staff ID number change Flow F44 · HR: NTE, memo to an employee, employee page, contributions 1. My Approvals → Staff ID number change → read the old and new number and the reason → Approve. You should see: The staff ID and the login Company ID of that employee change. A number used by someone else is refused. | ☐ | ☐ | ☐ |  |
| AD-NAM | Approve HR's names and edits Flow F45 · HR: owner-approved names, draft NTE from notices, charge links 1. My Approvals → New employees (several names) / Employee change → read old → new → Approve. You should see: The employees are created with their numbers (or the change is applied and the login name follows). Your own edit applies at once. | ☐ | ☐ | ☐ |  |
| AD-SRCH | Search the menu on the Dashboard Flow F47 · Warehouse cash funds tied to franchise DRs 1. Dashboard → type cash in the search box → press Enter. You should see: Petty Cash Fund and Expenses are listed (only screens you may open); Enter opens the first. | ☐ | ☐ | ☐ |  |

Result for this account

| Passed (of 46) | Failed | Not applicable | Accepted? ☐ Yes ☐ No |
| --- | --- | --- | --- |

| Tested by (signature over printed name) | Checked by the Owner (signature and date) |
| --- | --- |

OWNER AND AUDITORS

# Head Auditor  —  head.auditor

Head Auditor. Approves cost and most corrections, reviews transfer differences, watches the cash.

Sign in at http://localhost:5173  ·  username head.auditor  ·  password ChangeMe!2026  ·  36 checks

| Tester's name |  | Date tested |  |
| --- | --- | --- | --- |
| Browser / device |  | Start – end time |  |

| No. | What to do and what you should see | Pass | Fail | N/A | Notes (what went wrong) |
| --- | --- | --- | --- | --- | --- |
| GEN-01 | First sign-in and accountability statement 1. Sign in with the username and ChangeMe!2026. 2. Read the statement with your name and company ID, tick the box, press I accept. You should see: The Dashboard opens. The menu shows only the screens for this role. | ☐ | ☐ | ☐ |  |
| GEN-02 | Help & Guide and picture guide 1. Open Help & Guide. 2. Open Picture guide (screenshots). You should see: My guide shows the steps for this role only. The picture guide opens with numbered red boxes. | ☐ | ☐ | ☐ |  |
| GEN-SRCH | Search a list 1. Open a list with six or more rows (for example Sales List, Cash Fund or Chart of Accounts). 2. Type part of a name, number or product in Search this list. You should see: Only rows that contain every word you typed are shown; clearing the box shows all rows again. | ☐ | ☐ | ☐ |  |
| GEN-MEM | Member page for customers (phone) 1. Open /member on a phone. 2. Become a member with your own mobile number, tick the agreement, create the account. 3. My card → the QR code and member number. Ask the counter to tag a sale to you, then My purchases. You should see: The QR card shows; after a tagged sale the purchase appears with its items. Sign out and in again with the mobile number and password. | ☐ | ☐ | ☐ |  |
| CM-SRCH | Dashboard search and Stock on Hand layout 1. Dashboard → type part of a screen name in the search box. 2. Stock on Hand → look at an item with several flavors or expiry dates (if your account sees stock). You should see: The matching screens are listed. Flavors and expiry dates are shown as labelled rows with their quantity. | ☐ | ☐ | ☐ |  |
| HA-01 | Cost approval after the In-Charge Flow F1 · Supplier delivery into the warehouse 1. Before the In-Charge approves, look in My Approvals: the delivery is not there yet. 2. After the In-Charge approves, open the delivery. 3. Try Approve with a new product that has no cost. 4. Type the unit cost of each line (freebies too) → Save costs → Approve. You should see: Without a cost the system says so and the delivery stays in your list. After approval the stock is added to the Warehouse with its batch and expiry. | ☐ | ☐ | ☐ |  |
| HA-02 | Approve a transfer between company locations Flow F2 · Branch asks for stock and receives it 1. My Approvals → the pull-out from the Warehouse to West Ave → Approve. You should see: Stock is in transit. The Asst Auditor no longer needs to act on it. | ☐ | ☐ | ☐ |  |
| HA-03 | Review a transfer difference Flow F3 · Transfer received with a different quantity 1. My Approvals → Transfer difference. Open the transfer: form quantity, received quantity and note are shown. 2. Press Confirm the difference. 3. On a second case, press Receiver miscounted without a reason, then with a reason. You should see: Confirm sends it to the sending branch. Receiver miscounted asks for a reason first, then gives the receiver the items as on the form. | ☐ | ☐ | ☐ |  |
| HA-04 | Post-close edit (first of two) Flow F16 · Changing a closed day 1. My Approvals → post-close void from West Ave → Approve. You should see: Nothing changes yet. It waits for the Asst Auditor. | ☐ | ☐ | ☐ |  |
| HA-05 | Discrepancy explanation Flow F7 · Weekly count and discrepancy 1. My Approvals → explanation from the branch. 2. Accept one; reject another. You should see: Accepted: stock adjusted, nobody charged. Rejected: charged at franchise price at the deadline, HR gets the charge. | ☐ | ☐ | ☐ |  |
| HA-06 | Audit Associate correction Flow F15 · Audit correction 1. My Approvals → Audit Associate correction → Approve. You should see: The correction applies, the staff member is notified and it appears in the Revision Log. | ☐ | ☐ | ☐ |  |
| HA-07 | Write-off 1. My Approvals → write-off from the Warehouse In-Charge → Approve. You should see: The stock leaves the inventory. A staff charge goes to HR when 'charged to staff' was chosen. | ☐ | ☐ | ☐ |  |
| HA-08 | Cash on hand and extensions Flow F6 · Cash, daily close and deposit 1. Cash on Hand → set West Ave Days allowed to 0. 2. Approve West Ave's extension request. You should see: Every branch's undeposited cash and oldest day are listed. The extension applies only after the Owner also approves. | ☐ | ☐ | ☐ |  |
| HA-09 | Audit count 1. Stock Counts → create a count for a branch or franchise. You should see: Every item is listed, items in the system first. | ☐ | ☐ | ☐ |  |
| HA-10 | New product and cost change Flow F14 · Products and cost 1. Products → New product → Save. 2. Open a product → Edit cost → new cost, date, reason → Send for approval. 3. Set Days to consume one unit to 30. You should see: The new product waits for the Owner's approval. The cost change waits for the Owner. | ☐ | ☐ | ☐ |  |
| HA-11 | Daily Sales Report watch 1. Dashboard: branches without today's report. 2. Open a Daily Sales Report → Audit summary. You should see: Missing branches are listed. The audit summary shows the margin. | ☐ | ☐ | ☐ |  |
| HA-12 | Sales targets (view) 1. Open Sales Targets. You should see: Targets and achievement are shown. You cannot set targets. | ☐ | ☐ | ☐ |  |
| HA-13 | Told of every post-close edit Flow F20 · Everyone told of a post-close edit 1. Check the bell after each post-close edit request. 2. Approve one in My Approvals (with the Asst Auditor). You should see: Each request is reported with the person's count this month; the third is marked flagged. | ☐ | ☐ | ☐ |  |
| HA-14 | Verify a deposit slip Flow F22 · Cash deposit slip and its two checks 1. Open My Approvals → Cash deposit slip (audit). 2. Open the slip and compare amount, bank and date with the deposit → Approve, or Reject with a reason. You should see: An approved deposit goes on to the Accounting Associate. A rejection returns it to the branch with the reason. | ☐ | ☐ | ☐ |  |
| HA-15 | 6-Pack Card for a customer who cannot be tagged Flow F23 · 6-Pack Card and the override 1. Open 6-Pack Card → Customer cannot be tagged? Ask the Owner to allow the card. 2. Choose the branch, type what is known and the reason → Send to the Owner. You should see: "Sent. The Owner decides in My Approvals." Without a reason it cannot be sent. After the Owner approves, the card is booked as an override. | ☐ | ☐ | ☐ |  |
| HA-16 | See franchise AR and extension requests Flow F21 · Franchise AR: penalty, extension, payment 1. Open Franchise AR. 2. Read a franchise with overdue invoices; open Extension requests. You should see: You see invoices, penalty, interest and any extension request. You are told when a franchise asks for an extension or when a transfer change adjusts the AR. You cannot record payments. | ☐ | ☐ | ☐ |  |
| HA-17 | Write a memorandum Flow F24 · Memorandum 1. Open Memorandums → Write a memo → choose a role or branch → write → Issue the memo. You should see: Numbered automatically; everyone addressed is told; printable PDF. | ☐ | ☐ | ☐ |  |
| HA-18 | Waybill report Flow F25 · Waybills to e-commerce report 1. Open Waybill Report → upload a label PDF → choose the product → Confirm. You should see: The report shows SRP, fees and total order income. You can download Excel. | ☐ | ☐ | ☐ |  |
| HA-19 | Change your own password 1. Press the key icon at the top right (Change my password). 2. Type the current password and a new one of 10 or more characters, twice → Change password. 3. Sign out and sign in again with the new password. Then change it back to ChangeMe!2026 for the next tester. You should see: The new password works. Nobody else can see it. HR receives a notice that you changed it (not the password). | ☐ | ☐ | ☐ |  |
| HA-20 | Approve stock given to Prothin Marketing / GWS Marketing / BO Flow F29 · Stock given to Prothin Marketing, GWS Marketing or BO 1. My Approvals → Stock given out → check the items → Approve. 2. Open the approved pull-out: if it was not endorsed press Endorse to Accounting as expense. You should see: The stock leaves the sending branch at once. An endorsed form goes to Accounting. | ☐ | ☐ | ☐ |  |
| HA-21 | Approve a replacement given to a customer Flow F27 · Customer return and replacement ticket 1. My Approvals → Replacement given to a customer → read the DR, the product given and the price difference → Approve (or Reject with a reason). You should see: Approve closes the ticket. Reject returns the stock to the branch and the ticket opens again. | ☐ | ☐ | ☐ |  |
| HA-22 | Approve items returned to a supplier Flow F28 · Return to a supplier and its replacement 1. My Approvals → Items returned to a supplier → Approve. You should see: The stock leaves; the ticket waits for the supplier's replacement. | ☐ | ☐ | ☐ |  |
| HA-23 | Review all tickets and the suppliers who owe us 1. Open Replacement Tickets and Marketing & BO Pull-outs. You should see: Open tickets with their age; suppliers with units owed; per destination what was given out and expensed. | ☐ | ☐ | ☐ |  |
| HA-24 | See the agents' outlets and visit photos Flow F31 · Agent field work: outlets, itineraries and consignment maximums 1. Outlets and Field Monitoring. You should see: All agents' outlets, itineraries and photos are visible; you cannot approve or change them. | ☐ | ☐ | ☐ |  |
| HA-25 | Days of stock left 1. Expiry & Low Stock → the card Days of stock left. 2. Change the average to 60 days; tick All locations together; type in a column filter (for example Level). You should see: Items are listed with the most critical first (Out, then fewest days left, no-sales last), with the average per day, the date it runs out and the suggested restock. The filters narrow the rows. | ☐ | ☐ | ☐ |  |
| HA-PRO | Issue a promo to the branches Flow F34 · Customer Service: birthdays, restock due, results with reasons, and promos 1. Promos → Issue it to All branches (not franchises) → name, dates, description, add an item with a promo price. 2. Issue promo and send memo. 3. Open the memo from the promo. 4. Cancel the promo with a reason. You should see: A numbered memo and a highlighted PROMO notice go to every branch (franchises get nothing). Cancelling tells everyone and withdraws the memo. | ☐ | ☐ | ☐ |  |
| HA-RP | Approve a replacement payment on a closed day Flow F35 · Replacement payments: how and when the customer settled the difference 1. My Approvals → Replacement payment dated on a closed day. 2. Read the ticket, the day, how it was paid and the amount → Approve (or Reject with a reason). You should see: Approved: it joins that day's Daily Sales Report and books. Rejected: the branch is told and records it again. | ☐ | ☐ | ☐ |  |
| HA-PO | Generate a restock request and send it to the Owner Flow F36 · Restock request and purchase orders 1. Restock & Purchase Orders → Generate a restock request → Generate. 2. Open an order: read days left, the suggested transfer and the share per branch. 3. Change one order quantity and one transfer quantity, add an item, Save changes. 4. Print the supplier copy, the internal copy and the warehouse copy. 5. Send to the Owner for approval. You should see: One order per supplier. The supplier copy shows items and quantities only, no branches. After the Owner approves you are told, and the branches are told to create their pull-outs. | ☐ | ☐ | ☐ |  |
| HA-PF | Check the proofs of a day from the report Flow F37 · Proof of payment: uploaded once, printed with the report 1. Reports → Daily Sales Report → PDF (or Excel) of a branch and day. 2. At the end read the legend, the checklist and the pictures; find a sale's reference (for example ON-1) in its Proof column. 3. Reports → Payment Proofs → choose the branch and dates → Only missing proofs → Print with the pictures (PDF). You should see: Every online, card, cheque, collection, replacement payment and deposit slip shows its picture beside the right reference; anything without a proof is red and marked MISSING. | ☐ | ☐ | ☐ |  |
| HA-RO | Order even when the data says nothing is needed Flow F38 · Warehouse cash fund and restock override 1. Restock & Purchase Orders → Generate a restock request → tick a supplier whose items do not need restocking → Generate. 2. Read the message, then choose Every item of the supplier (or A blank order). 3. Type the order quantity and each branch's share; Save; Send to the Owner. You should see: The order is made with your quantities even though the data suggested 0. Items added by hand show a row for every branch. | ☐ | ☐ | ☐ |  |
| HA-PP | Promo percentage and internal quantity Flow F42 · Promo percentage, internal quantity and tick 1. Promos → Issue a promo → choose 30% off for a product, type the internal quantity → Issue. 2. Open See promo sales. You should see: The promo price is the tier price less 30%. The internal quantity is not on the branch memo; sold and left are shown. | ☐ | ☐ | ☐ |  |

Result for this account

| Passed (of 36) | Failed | Not applicable | Accepted? ☐ Yes ☐ No |
| --- | --- | --- | --- |

| Tested by (signature over printed name) | Checked by the Owner (signature and date) |
| --- | --- |

OWNER AND AUDITORS

# Asst Auditor  —  asst.auditor

Asst Auditor. Supports the Head Auditor.

Sign in at http://localhost:5173  ·  username asst.auditor  ·  password ChangeMe!2026  ·  13 checks

| Tester's name |  | Date tested |  |
| --- | --- | --- | --- |
| Browser / device |  | Start – end time |  |

| No. | What to do and what you should see | Pass | Fail | N/A | Notes (what went wrong) |
| --- | --- | --- | --- | --- | --- |
| GEN-01 | First sign-in and accountability statement 1. Sign in with the username and ChangeMe!2026. 2. Read the statement with your name and company ID, tick the box, press I accept. You should see: The Dashboard opens. The menu shows only the screens for this role. | ☐ | ☐ | ☐ |  |
| GEN-02 | Help & Guide and picture guide 1. Open Help & Guide. 2. Open Picture guide (screenshots). You should see: My guide shows the steps for this role only. The picture guide opens with numbered red boxes. | ☐ | ☐ | ☐ |  |
| GEN-SRCH | Search a list 1. Open a list with six or more rows (for example Sales List, Cash Fund or Chart of Accounts). 2. Type part of a name, number or product in Search this list. You should see: Only rows that contain every word you typed are shown; clearing the box shows all rows again. | ☐ | ☐ | ☐ |  |
| GEN-MEM | Member page for customers (phone) 1. Open /member on a phone. 2. Become a member with your own mobile number, tick the agreement, create the account. 3. My card → the QR code and member number. Ask the counter to tag a sale to you, then My purchases. You should see: The QR card shows; after a tagged sale the purchase appears with its items. Sign out and in again with the mobile number and password. | ☐ | ☐ | ☐ |  |
| CM-SRCH | Dashboard search and Stock on Hand layout 1. Dashboard → type part of a screen name in the search box. 2. Stock on Hand → look at an item with several flavors or expiry dates (if your account sees stock). You should see: The matching screens are listed. Flavors and expiry dates are shown as labelled rows with their quantity. | ☐ | ☐ | ☐ |  |
| AS-01 | Approve an internal transfer Flow F2 · Branch asks for stock and receives it 1. My Approvals → pull-out from the Warehouse to a branch → Approve. You should see: Either auditor is enough. Stock is in transit. | ☐ | ☐ | ☐ |  |
| AS-02 | Post-close edit (second of two) Flow F16 · Changing a closed day 1. My Approvals → the post-close void the Head Auditor approved → Approve. You should see: Now the void applies. | ☐ | ☐ | ☐ |  |
| AS-03 | Consignment check 1. My Approvals → consignment from a branch → Approve. You should see: It moves to the Owner for the final approval. | ☐ | ☐ | ☐ |  |
| AS-04 | Counts and store checks 1. Stock Counts → count for the Warehouse. 2. Petty Cash Fund → confirm the cash found in a store. 3. Store Inspections → New. You should see: Each saves, and the right people are notified. | ☐ | ☐ | ☐ |  |
| AS-05 | Reminders 1. Check the bell after the morning jobs run. You should see: Receivables due within 7 days (nearest first), cash on hand due and missing reports are listed. | ☐ | ☐ | ☐ |  |
| AS-06 | Enter for a branch 1. Record a sale or expense for a branch. You should see: It follows the same approvals as the branch's own entry. | ☐ | ☐ | ☐ |  |
| AS-07 | Verify a deposit slip Flow F22 · Cash deposit slip and its two checks 1. Open My Approvals → Cash deposit slip (audit) → check the slip → Approve or Reject with a reason. You should see: Same result as the Audit Associate. Recorded with your name. | ☐ | ☐ | ☐ |  |
| AS-08 | See franchise AR Flow F21 · Franchise AR: penalty, extension, payment 1. Open Franchise AR. You should see: Read-only: invoices, penalty, interest, extension requests. You are told of extensions and AR changes. | ☐ | ☐ | ☐ |  |

Result for this account

| Passed (of 13) | Failed | Not applicable | Accepted? ☐ Yes ☐ No |
| --- | --- | --- | --- |

| Tested by (signature over printed name) | Checked by the Owner (signature and date) |
| --- | --- |

OWNER AND AUDITORS

# Audit Associate  —  audit.assoc

Audit Associate. Reviews branch reports (with cost) and asks for corrections.

Sign in at http://localhost:5173  ·  username audit.assoc  ·  password ChangeMe!2026  ·  13 checks

| Tester's name |  | Date tested |  |
| --- | --- | --- | --- |
| Browser / device |  | Start – end time |  |

| No. | What to do and what you should see | Pass | Fail | N/A | Notes (what went wrong) |
| --- | --- | --- | --- | --- | --- |
| GEN-01 | First sign-in and accountability statement 1. Sign in with the username and ChangeMe!2026. 2. Read the statement with your name and company ID, tick the box, press I accept. You should see: The Dashboard opens. The menu shows only the screens for this role. | ☐ | ☐ | ☐ |  |
| GEN-02 | Help & Guide and picture guide 1. Open Help & Guide. 2. Open Picture guide (screenshots). You should see: My guide shows the steps for this role only. The picture guide opens with numbered red boxes. | ☐ | ☐ | ☐ |  |
| GEN-SRCH | Search a list 1. Open a list with six or more rows (for example Sales List, Cash Fund or Chart of Accounts). 2. Type part of a name, number or product in Search this list. You should see: Only rows that contain every word you typed are shown; clearing the box shows all rows again. | ☐ | ☐ | ☐ |  |
| GEN-MEM | Member page for customers (phone) 1. Open /member on a phone. 2. Become a member with your own mobile number, tick the agreement, create the account. 3. My card → the QR code and member number. Ask the counter to tag a sale to you, then My purchases. You should see: The QR card shows; after a tagged sale the purchase appears with its items. Sign out and in again with the mobile number and password. | ☐ | ☐ | ☐ |  |
| CM-SRCH | Dashboard search and Stock on Hand layout 1. Dashboard → type part of a screen name in the search box. 2. Stock on Hand → look at an item with several flavors or expiry dates (if your account sees stock). You should see: The matching screens are listed. Flavors and expiry dates are shown as labelled rows with their quantity. | ☐ | ☐ | ☐ |  |
| AU-01 | Read branch reports 1. Open Daily Sales Reports and Inventory Reports of any branch. You should see: Reports open with supplier cost. | ☐ | ☐ | ☐ |  |
| AU-02 | Request a correction Flow F15 · Audit correction 1. Open a sale → Request a correction → field, new value, error found → Send. You should see: The staff member is notified. Only the Head Auditor can approve it. | ☐ | ☐ | ☐ |  |
| AU-03 | Revision Log 1. Open the Revision Log. You should see: Each correction and the count per staff member are listed. | ☐ | ☐ | ☐ |  |
| AU-04 | Reminders 1. Check the bell. You should see: Receivables reminders (nearest due first), count discrepancies, cash due and missing reports reach you. | ☐ | ☐ | ☐ |  |
| AU-05 | Verify a deposit slip Flow F22 · Cash deposit slip and its two checks 1. Open My Approvals → Cash deposit slip (audit). 2. Open the slip. Compare amount, bank and date with what the branch typed → Approve. 3. Another slip: Reject and choose a reason. You should see: Approved slips go to the Accounting Associate. A rejection returns it to the branch with your reason. | ☐ | ☐ | ☐ |  |
| AU-06 | Franchise AR and 6-Pack Card (view) 1. Open Franchise AR, then 6-Pack Card. You should see: Both open for reading only. You cannot record a payment or redeem a card. | ☐ | ☐ | ☐ |  |
| AU-07 | Replacement tickets (read) 1. Open Replacement Tickets and Marketing & BO Pull-outs. You should see: Readable; you cannot approve. | ☐ | ☐ | ☐ |  |
| AU-PF | Check the proofs of a day from the report Flow F37 · Proof of payment: uploaded once, printed with the report 1. Reports → Daily Sales Report → PDF (or Excel) of a branch and day. 2. At the end read the legend, the checklist and the pictures; find a sale's reference (for example ON-1) in its Proof column. 3. Reports → Payment Proofs → choose the branch and dates → Only missing proofs → Print with the pictures (PDF). You should see: Every online, card, cheque, collection, replacement payment and deposit slip shows its picture beside the right reference; anything without a proof is red and marked MISSING. | ☐ | ☐ | ☐ |  |

Result for this account

| Passed (of 13) | Failed | Not applicable | Accepted? ☐ Yes ☐ No |
| --- | --- | --- | --- |

| Tested by (signature over printed name) | Checked by the Owner (signature and date) |
| --- | --- |

OWNER AND AUDITORS

# Field Auditor  —  field.auditor

Field Auditor. Visits stores. Sees inventory of every location without cost, never sales.

Sign in at http://localhost:5173  ·  username field.auditor  ·  password ChangeMe!2026  ·  9 checks

| Tester's name |  | Date tested |  |
| --- | --- | --- | --- |
| Browser / device |  | Start – end time |  |

| No. | What to do and what you should see | Pass | Fail | N/A | Notes (what went wrong) |
| --- | --- | --- | --- | --- | --- |
| GEN-01 | First sign-in and accountability statement 1. Sign in with the username and ChangeMe!2026. 2. Read the statement with your name and company ID, tick the box, press I accept. You should see: The Dashboard opens. The menu shows only the screens for this role. | ☐ | ☐ | ☐ |  |
| GEN-02 | Help & Guide and picture guide 1. Open Help & Guide. 2. Open Picture guide (screenshots). You should see: My guide shows the steps for this role only. The picture guide opens with numbered red boxes. | ☐ | ☐ | ☐ |  |
| GEN-SRCH | Search a list 1. Open a list with six or more rows (for example Sales List, Cash Fund or Chart of Accounts). 2. Type part of a name, number or product in Search this list. You should see: Only rows that contain every word you typed are shown; clearing the box shows all rows again. | ☐ | ☐ | ☐ |  |
| GEN-MEM | Member page for customers (phone) 1. Open /member on a phone. 2. Become a member with your own mobile number, tick the agreement, create the account. 3. My card → the QR code and member number. Ask the counter to tag a sale to you, then My purchases. You should see: The QR card shows; after a tagged sale the purchase appears with its items. Sign out and in again with the mobile number and password. | ☐ | ☐ | ☐ |  |
| CM-SRCH | Dashboard search and Stock on Hand layout 1. Dashboard → type part of a screen name in the search box. 2. Stock on Hand → look at an item with several flavors or expiry dates (if your account sees stock). You should see: The matching screens are listed. Flavors and expiry dates are shown as labelled rows with their quantity. | ☐ | ☐ | ☐ |  |
| FA-01 | Audit count with a shortage Flow F8 · Field audit visit 1. Stock Counts → West Ave → Create count sheet. 2. Type actual counts with one item short → Submit count. You should see: The sheet locks. A case opens with 7 days to explain; branch, auditors, Owner and HR are notified. | ☐ | ☐ | ☐ |  |
| FA-02 | Cash fund check Flow F8 · Field audit visit 1. Petty Cash Fund → choose the branch → type the cash found → Confirm count. You should see: The count is saved against the branch fund. | ☐ | ☐ | ☐ |  |
| FA-03 | Store inspection Flow F8 · Field audit visit 1. Store Inspections → New → branch and staff on duty. 2. Fill the 19 items → Submit to HR. You should see: HR, the Owner and the Head Auditor are notified. The staff member can acknowledge it. | ☐ | ☐ | ☐ |  |
| FA-04 | What you cannot see 1. Look through the menu and any stock page. You should see: No sales menus and no cost anywhere. | ☐ | ☐ | ☐ |  |

Result for this account

| Passed (of 9) | Failed | Not applicable | Accepted? ☐ Yes ☐ No |
| --- | --- | --- | --- |

| Tested by (signature over printed name) | Checked by the Owner (signature and date) |
| --- | --- |

OWNER AND AUDITORS

# External Auditor  —  ext.auditor

External Auditor. Reads everything, changes nothing.

Sign in at http://localhost:5173  ·  username ext.auditor  ·  password ChangeMe!2026  ·  7 checks

| Tester's name |  | Date tested |  |
| --- | --- | --- | --- |
| Browser / device |  | Start – end time |  |

| No. | What to do and what you should see | Pass | Fail | N/A | Notes (what went wrong) |
| --- | --- | --- | --- | --- | --- |
| GEN-01 | First sign-in and accountability statement 1. Sign in with the username and ChangeMe!2026. 2. Read the statement with your name and company ID, tick the box, press I accept. You should see: The Dashboard opens. The menu shows only the screens for this role. | ☐ | ☐ | ☐ |  |
| GEN-02 | Help & Guide and picture guide 1. Open Help & Guide. 2. Open Picture guide (screenshots). You should see: My guide shows the steps for this role only. The picture guide opens with numbered red boxes. | ☐ | ☐ | ☐ |  |
| GEN-SRCH | Search a list 1. Open a list with six or more rows (for example Sales List, Cash Fund or Chart of Accounts). 2. Type part of a name, number or product in Search this list. You should see: Only rows that contain every word you typed are shown; clearing the box shows all rows again. | ☐ | ☐ | ☐ |  |
| GEN-MEM | Member page for customers (phone) 1. Open /member on a phone. 2. Become a member with your own mobile number, tick the agreement, create the account. 3. My card → the QR code and member number. Ask the counter to tag a sale to you, then My purchases. You should see: The QR card shows; after a tagged sale the purchase appears with its items. Sign out and in again with the mobile number and password. | ☐ | ☐ | ☐ |  |
| CM-SRCH | Dashboard search and Stock on Hand layout 1. Dashboard → type part of a screen name in the search box. 2. Stock on Hand → look at an item with several flavors or expiry dates (if your account sees stock). You should see: The matching screens are listed. Flavors and expiry dates are shown as labelled rows with their quantity. | ☐ | ☐ | ☐ |  |
| EX-01 | Read the books 1. Open Financial Statements, Trial Balance, Journal Entries, Payroll and Audit Log. You should see: All open, with cost and payroll. | ☐ | ☐ | ☐ |  |
| EX-02 | No edits or approvals 1. Open a sale, a transfer and My Approvals. You should see: No Save, Edit, Approve or Reject buttons. | ☐ | ☐ | ☐ |  |

Result for this account

| Passed (of 7) | Failed | Not applicable | Accepted? ☐ Yes ☐ No |
| --- | --- | --- | --- |

| Tested by (signature over printed name) | Checked by the Owner (signature and date) |
| --- | --- |

WAREHOUSE

# Warehouse In-Charge  —  wh.incharge

Warehouse In-Charge. Checks goods first, sends stock out, answers transfer differences. No cost. Can spend the warehouse cash fund.

Sign in at http://localhost:5173  ·  username wh.incharge  ·  password ChangeMe!2026  ·  30 checks

| Tester's name |  | Date tested |  |
| --- | --- | --- | --- |
| Browser / device |  | Start – end time |  |

| No. | What to do and what you should see | Pass | Fail | N/A | Notes (what went wrong) |
| --- | --- | --- | --- | --- | --- |
| GEN-01 | First sign-in and accountability statement 1. Sign in with the username and ChangeMe!2026. 2. Read the statement with your name and company ID, tick the box, press I accept. You should see: The Dashboard opens. The menu shows only the screens for this role. | ☐ | ☐ | ☐ |  |
| GEN-02 | Help & Guide and picture guide 1. Open Help & Guide. 2. Open Picture guide (screenshots). You should see: My guide shows the steps for this role only. The picture guide opens with numbered red boxes. | ☐ | ☐ | ☐ |  |
| GEN-SRCH | Search a list 1. Open a list with six or more rows (for example Sales List, Cash Fund or Chart of Accounts). 2. Type part of a name, number or product in Search this list. You should see: Only rows that contain every word you typed are shown; clearing the box shows all rows again. | ☐ | ☐ | ☐ |  |
| GEN-MEM | Member page for customers (phone) 1. Open /member on a phone. 2. Become a member with your own mobile number, tick the agreement, create the account. 3. My card → the QR code and member number. Ask the counter to tag a sale to you, then My purchases. You should see: The QR card shows; after a tagged sale the purchase appears with its items. Sign out and in again with the mobile number and password. | ☐ | ☐ | ☐ |  |
| CM-SRCH | Dashboard search and Stock on Hand layout 1. Dashboard → type part of a screen name in the search box. 2. Stock on Hand → look at an item with several flavors or expiry dates (if your account sees stock). You should see: The matching screens are listed. Flavors and expiry dates are shown as labelled rows with their quantity. | ☐ | ☐ | ☐ |  |
| WIC-01 | Check the goods first Flow F1 · Supplier delivery into the warehouse 1. My Approvals → Goods into the warehouse → open the associate's delivery. 2. Compare with the supplier delivery receipt (open the uploaded file) → Approve. You should see: Status becomes '2. Goods checked · waiting for the Head Auditor's cost approval'. Stock is NOT added yet. | ☐ | ☐ | ☐ |  |
| WIC-02 | Reject a delivery 1. On another associate delivery → Reject with a note. You should see: The associate is notified. No stock is added. | ☐ | ☐ | ☐ |  |
| WIC-03 | Approve goods out Flow F2 · Branch asks for stock and receives it 1. My Approvals → Goods out of the warehouse → the associate's pull-out → Approve. You should see: It moves on to the auditors (branch) or the Owner (franchise). | ☐ | ☐ | ☐ |  |
| WIC-04 | Stock returned to the warehouse 1. My Approvals → transfer in from a branch → Approve. You should see: The stock is added to the Warehouse. | ☐ | ☐ | ☐ |  |
| WIC-05 | Your own delivery 1. Supplier Deliveries → New → fill → Submit. You should see: It goes straight to the Head Auditor for cost (no In-Charge step). | ☐ | ☐ | ☐ |  |
| WIC-06 | Correct an associate's document 1. Open the associate's draft → Propose edit → change a quantity → Send. You should see: Nothing changes until the associate accepts. | ☐ | ☐ | ☐ |  |
| WIC-07 | Send 2 of an item to West Ave Flow F3 · Transfer received with a different quantity 1. Transfers & Pull-outs → new transfer to West Ave, 2 of one item → Submit. You should see: It waits for an auditor's approval. | ☐ | ☐ | ☐ |  |
| WIC-08 | Answer a transfer difference Flow F3 · Transfer received with a different quantity 1. My Approvals → Transfer difference (after the Head Auditor confirmed). 2. Agree on one case. 3. On a second case, press Disagree without a note, then with a note. You should see: Agree makes the -002 form (and -003 for extra items) on the transfer page. Disagree needs a note, then goes to the Owner. | ☐ | ☐ | ☐ |  |
| WIC-09 | Write-off 1. Write-offs → expired or damaged item → submit. You should see: It waits for the Head Auditor. | ☐ | ☐ | ☐ |  |
| WIC-10 | E-commerce pull-out and returns Flow F11 · E-commerce order to payout 1. My Approvals → E-commerce pull-out → print picking list → Approve. 2. E-commerce → Returned parcels → mark 1 good, 1 damaged → Receive. You should see: Items move to 'with courier'. The good item returns to stock; the damaged one creates a write-off. | ☐ | ☐ | ☐ |  |
| WIC-11 | What you cannot see 1. Look through the menu and a delivery page. You should see: No Petty Cash Fund menu and no cost column. | ☐ | ☐ | ☐ |  |
| WIC-12 | Find transfers by branch 1. Transfers & Pull-outs → View: Outgoing (Pull-Out). 2. Branches → tick two branches → Done; then Clear (all). You should see: Only pull-outs from the warehouse to the ticked branches show. Franchises show '(franchise)'. | ☐ | ☐ | ☐ |  |
| WIC-13 | Send a chosen flavor; set flavors of old stock Flow F18 · Flavors, expiry and the Owner's approval 1. Transfers → new transfer → add the two-flavor item → choose Vanilla. 2. Stock on Hand → Batches → Set flavors on stock without a flavor. You should see: The pull-out takes Vanilla only. Setting flavors keeps the item's total the same. | ☐ | ☐ | ☐ |  |
| WIC-14 | Change your own password 1. Press the key icon at the top right (Change my password). 2. Type the current password and a new one of 10 or more characters, twice → Change password. 3. Sign out and sign in again with the new password. Then change it back to ChangeMe!2026 for the next tester. You should see: The new password works. Nobody else can see it. HR receives a notice that you changed it (not the password). | ☐ | ☐ | ☐ |  |
| WIC-15 | Return items to a supplier Flow F28 · Return to a supplier and its replacement 1. Replacement Tickets → Return items to a supplier → search a product in stock → quantity, supplier, reason → Open the ticket. You should see: The ticket is tagged to the supplier and waits for the Head Auditor. The stock leaves only after approval. | ☐ | ☐ | ☐ |  |
| WIC-16 | Receive the supplier's replacement Flow F28 · Return to a supplier and its replacement 1. Supplier Deliveries → choose the supplier → This delivery replaces a ticket → pick the ticket → add the items that arrived (part of the quantity first) → attach the delivery receipt → Create draft → Submit. 2. Later receive the rest the same way. You should see: After the Head Auditor approves the cost, part of the arrival keeps the ticket open ("part of the replacement arrived"); enough arrival closes it. If the items differ in value, the difference is shown. | ☐ | ☐ | ☐ |  |
| WIC-17 | Give warehouse stock to a marketing destination Flow F29 · Stock given to Prothin Marketing, GWS Marketing or BO 1. Transfers & Pull-outs → To → Stock given out → GWS Marketing → items → Submit. You should see: Waits for the Head Auditor; then the stock leaves the warehouse. | ☐ | ☐ | ☐ |  |
| WIC-18 | Delete a draft (yours or the associate's) Flow F30 · Deleting an unfinished draft 1. Open an unsent pull-out or an unsubmitted delivery → Delete draft. You should see: It is removed; the later drafts move down one number and their owners are told. | ☐ | ☐ | ☐ |  |
| WIC-19 | The forms behind a movement 1. Inventory Reports → Daily Inventory Report → press a Transfer In or Pull Out figure. You should see: The forms behind it appear (Pull-Out / Transfer-In, supplier form with its receipt) with their attachments. The Sales column is not a link. | ☐ | ☐ | ☐ |  |
| WIC-20 | Record a warehouse expense Flow F31 · Agent field work: outlets, itineraries and consignment maximums 1. Expenses → choose a warehouse account, amount and payee, cash on hand / bank / owner advance → Save. You should see: Saved with a number; the warehouse cash fund can be chosen. | ☐ | ☐ | ☐ |  |
| WIC-21 | Days of stock left 1. Expiry & Low Stock → the card Days of stock left. 2. Change the average to 60 days; tick All locations together; type in a column filter (for example Level). You should see: Items are listed with the most critical first (Out, then fewest days left, no-sales last), with the average per day, the date it runs out and the suggested restock. The filters narrow the rows. | ☐ | ☐ | ☐ |  |
| WIC-PO | Warehouse copy and delivery for a purchase order Flow F36 · Restock request and purchase orders 1. Restock & Purchase Orders → open an approved order → Print: warehouse copy. 2. Receive a supplier delivery and choose the order under This delivery is for a purchase order. You should see: The warehouse copy lists, per branch, what to pull out now and its share on arrival. The order shows received against ordered. | ☐ | ☐ | ☐ |  |
| WI-FO | Check the availability and the final check Flow F39 · Franchise availability, order, picklist and DR 1. Franchise Orders → open the availability. 2. Type the Offer quantity and flavors, remove one item → Send to the Franchise Coordinator. 3. Later, open the franchise order sent for the final check → Approve. You should see: You cannot offer more than the stock. After your approval the coordinator can make the DR. | ☐ | ☐ | ☐ |  |
| WI-BR | Requests from the branches Flow F41 · Branch request to the warehouse 1. Transfers → Requests from the branches. 2. Change a quantity (or remove an item) → Prepare the pull-out. You should see: The branch products are already filled in; a draft pull-out is made and the branch is told. | ☐ | ☐ | ☐ |  |
| WI-FND | Warehouse funds and the franchise DR shipping Flow F47 · Warehouse cash funds tied to franchise DRs 1. Cash Fund → see both warehouse funds and their movements. 2. Open a franchise DR → Shipping of this DR. You should see: You see both funds, the shipping charge, what the franchise paid and the courier paid from the Franchise fund. | ☐ | ☐ | ☐ |  |

Result for this account

| Passed (of 30) | Failed | Not applicable | Accepted? ☐ Yes ☐ No |
| --- | --- | --- | --- |

| Tested by (signature over printed name) | Checked by the Owner (signature and date) |
| --- | --- |

WAREHOUSE

# Warehouse Associate  —  wh.assoc

Warehouse Associate. Enters goods in and out. No cost. Can spend the warehouse cash fund.

Sign in at http://localhost:5173  ·  username wh.assoc  ·  password ChangeMe!2026  ·  18 checks

| Tester's name |  | Date tested |  |
| --- | --- | --- | --- |
| Browser / device |  | Start – end time |  |

| No. | What to do and what you should see | Pass | Fail | N/A | Notes (what went wrong) |
| --- | --- | --- | --- | --- | --- |
| GEN-01 | First sign-in and accountability statement 1. Sign in with the username and ChangeMe!2026. 2. Read the statement with your name and company ID, tick the box, press I accept. You should see: The Dashboard opens. The menu shows only the screens for this role. | ☐ | ☐ | ☐ |  |
| GEN-02 | Help & Guide and picture guide 1. Open Help & Guide. 2. Open Picture guide (screenshots). You should see: My guide shows the steps for this role only. The picture guide opens with numbered red boxes. | ☐ | ☐ | ☐ |  |
| GEN-SRCH | Search a list 1. Open a list with six or more rows (for example Sales List, Cash Fund or Chart of Accounts). 2. Type part of a name, number or product in Search this list. You should see: Only rows that contain every word you typed are shown; clearing the box shows all rows again. | ☐ | ☐ | ☐ |  |
| GEN-MEM | Member page for customers (phone) 1. Open /member on a phone. 2. Become a member with your own mobile number, tick the agreement, create the account. 3. My card → the QR code and member number. Ask the counter to tag a sale to you, then My purchases. You should see: The QR card shows; after a tagged sale the purchase appears with its items. Sign out and in again with the mobile number and password. | ☐ | ☐ | ☐ |  |
| CM-SRCH | Dashboard search and Stock on Hand layout 1. Dashboard → type part of a screen name in the search box. 2. Stock on Hand → look at an item with several flavors or expiry dates (if your account sees stock). You should see: The matching screens are listed. Flavors and expiry dates are shown as labelled rows with their quantity. | ☐ | ☐ | ☐ |  |
| WA-01 | Record a supplier delivery Flow F1 · Supplier delivery into the warehouse 1. Supplier Deliveries → New → supplier code and invoice / DR no. 2. Add an item with Qty, Free, Expiry and Batch #; press + another expiry to split one item. 3. Under Upload Supplier Delivery Receipt choose a photo → Create draft → Submit. You should see: No cost column. Status shows '1. Waiting for the In-Charge to check the goods'. The receipt is attached. | ☐ | ☐ | ☐ |  |
| WA-02 | Stock arrives after both approvals Flow F1 · Supplier delivery into the warehouse 1. After the In-Charge and the Head Auditor approve, open Stock on Hand. 2. Open the delivery and download the receipt. You should see: The item is in the Warehouse with batch and expiry. The receipt file downloads. | ☐ | ☐ | ☐ |  |
| WA-03 | Answer a branch's stock request Flow F2 · Branch asks for stock and receives it 1. Open the notification from West Ave's request. 2. Add items → Print draft → Submit. You should see: 'To' is already West Ave. The oldest expiry is picked first. It waits for the In-Charge. | ☐ | ☐ | ☐ |  |
| WA-04 | Send to a franchise Flow F9 · Stock to a franchise 1. Transfers & Pull-outs → To Mayon (franchise) → Create draft → Submit. You should see: The In-Charge approves, then the Owner. | ☐ | ☐ | ☐ |  |
| WA-05 | Accept an In-Charge edit 1. My Approvals → Warehouse edit → read the change (e.g. qty 3 → 2) → Accept. You should see: The change applies and the document goes back through approval. | ☐ | ☐ | ☐ |  |
| WA-06 | Weekly count 1. Stock Counts → Start my weekly count sheet → counts → Submit count. You should see: The sheet locks. Differences open a 7-day case. | ☐ | ☐ | ☐ |  |
| WA-07 | What you cannot see 1. Look through the menu and a delivery page. You should see: No cost and no Petty Cash Fund menu. | ☐ | ☐ | ☐ |  |
| WA-08 | Receive in two flavors Flow F18 · Flavors, expiry and the Owner's approval 1. Supplier Deliveries → New → one item: Flavor Choco, qty 5, expiry → + another flavor / expiry → Vanilla, qty 4, later expiry → Submit. You should see: After both approvals, Stock on Hand shows one SKU with Flavors Choco: 5, Vanilla: 4. | ☐ | ☐ | ☐ |  |
| WA-09 | Change your own password 1. Press the key icon at the top right (Change my password). 2. Type the current password and a new one of 10 or more characters, twice → Change password. 3. Sign out and sign in again with the new password. Then change it back to ChangeMe!2026 for the next tester. You should see: The new password works. Nobody else can see it. HR receives a notice that you changed it (not the password). | ☐ | ☐ | ☐ |  |
| WA-10 | Delete your own draft Flow F30 · Deleting an unfinished draft 1. Create a delivery draft → open it → Delete draft. You should see: The draft is deleted. You cannot delete somebody else's. | ☐ | ☐ | ☐ |  |
| WA-11 | Record a warehouse expense Flow F31 · Agent field work: outlets, itineraries and consignment maximums 1. Expenses → choose a warehouse account, type the amount and payee, choose cash on hand, bank account or owner advance → Save. You should see: The expense gets a number. The Cash fund choice is allowed when Admin has set up the warehouse fund. Office / main accounts are not offered. | ☐ | ☐ | ☐ |  |
| WA-CF | Pay a warehouse expense from the cash fund Flow F38 · Warehouse cash fund and restock override 1. Expenses → choose the expense account, amount and payee. 2. Paid from → Cash fund: read the balance beside it. 3. Save. You should see: The expense is saved and the cash fund balance goes down by that amount. You cannot set up or replenish the fund. | ☐ | ☐ | ☐ |  |
| WA-FND | Pay expenses from the warehouse cash funds Flow F47 · Warehouse cash funds tied to franchise DRs 1. Expenses → Paid from Cash fund → Which cash fund = Warehouse – Office → account, payee, amount → Save. 2. Again with Warehouse – Franchise: pick the Franchise DR this is for → Save. 3. Open Cash Fund → Warehouse – Franchise → read the movements. You should see: Each fund goes down by its own expenses. The Franchise movement shows the DR number. The two funds are never mixed. | ☐ | ☐ | ☐ |  |

Result for this account

| Passed (of 18) | Failed | Not applicable | Accepted? ☐ Yes ☐ No |
| --- | --- | --- | --- |

| Tested by (signature over printed name) | Checked by the Owner (signature and date) |
| --- | --- |

BRANCHES

# West Ave (full test)  —  sales.westave

Sales Associate. Runs one branch. Never sees supplier cost.

Sign in at http://localhost:5173  ·  username sales.westave  ·  password ChangeMe!2026  ·  75 checks

| Tester's name |  | Date tested |  |
| --- | --- | --- | --- |
| Browser / device |  | Start – end time |  |

| No. | What to do and what you should see | Pass | Fail | N/A | Notes (what went wrong) |
| --- | --- | --- | --- | --- | --- |
| GEN-01 | First sign-in and accountability statement 1. Sign in with the username and ChangeMe!2026. 2. Read the statement with your name and company ID, tick the box, press I accept. You should see: The Dashboard opens. The menu shows only the screens for this role. | ☐ | ☐ | ☐ |  |
| GEN-02 | Help & Guide and picture guide 1. Open Help & Guide. 2. Open Picture guide (screenshots). You should see: My guide shows the steps for this role only. The picture guide opens with numbered red boxes. | ☐ | ☐ | ☐ |  |
| GEN-SRCH | Search a list 1. Open a list with six or more rows (for example Sales List, Cash Fund or Chart of Accounts). 2. Type part of a name, number or product in Search this list. You should see: Only rows that contain every word you typed are shown; clearing the box shows all rows again. | ☐ | ☐ | ☐ |  |
| GEN-MEM | Member page for customers (phone) 1. Open /member on a phone. 2. Become a member with your own mobile number, tick the agreement, create the account. 3. My card → the QR code and member number. Ask the counter to tag a sale to you, then My purchases. You should see: The QR card shows; after a tagged sale the purchase appears with its items. Sign out and in again with the mobile number and password. | ☐ | ☐ | ☐ |  |
| CM-SRCH | Dashboard search and Stock on Hand layout 1. Dashboard → type part of a screen name in the search box. 2. Stock on Hand → look at an item with several flavors or expiry dates (if your account sees stock). You should see: The matching screens are listed. Flavors and expiry dates are shown as labelled rows with their quantity. | ☐ | ☐ | ☐ |  |
| SA-01 | Branch dashboard 1. Open the Dashboard. You should see: Today's sales by payment type (cash, online, card, AR…), cash on hand, weekly count, discrepancies and charges. Only your branch. | ☐ | ☐ | ☐ |  |
| SA-02 | Walk-in cash sale Flow F4 · Selling and special prices 1. New Sale → DR/SI no., Walk-in, Cash → add an item → Save sale. You should see: Stock drops at once. Today's cash on the dashboard goes up. | ☐ | ☐ | ☐ |  |
| SA-03 | Delivery sale 1. New Sale → Delivery, choose a rider, type the delivery fee → Save. You should see: Saved with rider and fee. | ☐ | ☐ | ☐ |  |
| SA-04 | Online payment needs proof 1. New Sale → Online. Save without an account or screenshot. 2. Choose Gcash (GWS), upload a screenshot → Save. You should see: Refused first; saved once the account and proof are given. | ☐ | ☐ | ☐ |  |
| SA-05 | Special price Flow F4 · Selling and special prices 1. New Sale → lower a price below the list price → Save. You should see: Saved, and the Owner gets a Special price approval. You never see cost. | ☐ | ☐ | ☐ |  |
| SA-06 | Credit sale, with and without PDC Flow F5 · Credit sale and collection 1. New Sale → payment AR / PDC → press Dealer, then Franchisee. 2. Pick a dealer, type the due date, leave 'There is a PDC' unticked → Save. 3. Another credit sale: tick 'There is a PDC' and try to save without cheque no. You should see: Dealer lists only dealers; Franchisee only franchisees. Without the tick no cheque is asked. With the tick, bank, cheque no. and date are required. | ☐ | ☐ | ☐ |  |
| SA-07 | Incentive paid from the sale 1. New Sale → + Add incentive expense (sales, ₱50) → Save. 2. Open Daily Close & Deposit. You should see: Expected cash is ₱50 lower and the incentive shows as a branch expense. | ☐ | ☐ | ☐ |  |
| SA-08 | Void before the report 1. Sales List → open today's sale → Void with a reason. You should see: The sale is voided and the stock returns. | ☐ | ☐ | ☐ |  |
| SA-09 | Request stock Flow F2 · Branch asks for stock and receives it 1. Transfers & Pull-outs → Request stock from the warehouse → items → Send. You should see: The warehouse is notified. 'From' is fixed to your branch on your own pull-outs. | ☐ | ☐ | ☐ |  |
| SA-10 | Receive a complete delivery Flow F2 · Branch asks for stock and receives it 1. Open the incoming transfer → Tick all → Confirm receipt. You should see: The items are added to your stock. | ☐ | ☐ | ☐ |  |
| SA-11 | Receive with a difference Flow F3 · Transfer received with a different quantity 1. Open the 2-piece transfer from the warehouse. Leave the line unticked, type 1 and 'only 1 in the box'. 2. + An item arrived that is not on the form → pick it, qty 1. 3. Confirm receipt. You should see: Only what you received goes into stock. You are told of each step. After the decision, the -002 (and -003) forms show on the transfer. | ☐ | ☐ | ☐ |  |
| SA-12 | Record a customer payment Flow F5 · Credit sale and collection 1. AR & Collections → tick the invoice → amount, online, account, screenshot → Send. You should see: It shows 'Waiting for Accounting'. If rejected, the notification gives the reason; fix and send again. | ☐ | ☐ | ☐ |  |
| SA-13 | Receivables list 1. Dashboard and AR & Collections. You should see: Receivables nearest due first; overdue in red. | ☐ | ☐ | ☐ |  |
| SA-14 | Expense bigger than the cash on hand Flow F6 · Cash, daily close and deposit 1. Expenses → Paid from Cash on hand → amount bigger than the cash on hand shown → Save. 2. Press Pay from the cash fund. You should see: A notice pops up and nothing is saved from cash on hand. Paying from the cash fund works. | ☐ | ☐ | ☐ |  |
| SA-15 | Replenish the cash fund 1. Petty Cash Fund → Replenish from today's cash sales. You should see: The fund goes up and today's cash to deposit goes down. | ☐ | ☐ | ☐ |  |
| SA-16 | Weekly count sheet with the day's movements Flow F7 · Weekly count and discrepancy 1. Stock Counts → Start my weekly count sheet. 2. Look at the columns, then type the actual counts (one item short) → Submit count. You should see: Items in the system come first. Columns show Beginning, +Received, +Transfer in, +Returns, −Sales, −Transfer out, ±Other and Expected. A 7-day case opens. | ☐ | ☐ | ☐ |  |
| SA-17 | Explain a discrepancy Flow F7 · Weekly count and discrepancy 1. Dashboard → the case in red → Explain → type why → Send. You should see: It goes to the Head Auditor. Days left are shown. | ☐ | ☐ | ☐ |  |
| SA-18 | Close the day Flow F6 · Cash, daily close and deposit 1. Daily Close & Deposit → count by denomination → Save cash count. 2. Daily Sales Report → Submit today's report… → tick 'true and correct' → I agree — submit. 3. Try a new sale. You should see: The report is submitted and the day is closed: the new sale is refused. | ☐ | ☐ | ☐ |  |
| SA-19 | Change a closed day Flow F16 · Changing a closed day 1. Open a sale from a closed day → Void → Request post-close void. You should see: It needs both the Head Auditor and the Asst Auditor. | ☐ | ☐ | ☐ |  |
| SA-20 | Deposit and extension Flow F6 · Cash, daily close and deposit 1. Daily Close → Bank deposit: amount, account, date. 2. On another day, Cash on Hand → Request extension → date and reason. You should see: The deposit clears that day's cash. The extension needs the Head Auditor and the Owner. | ☐ | ☐ | ☐ |  |
| SA-21 | Open a document from a stock movement 1. Inventory Reports → a product's movements → click a movement. You should see: The DR, pull-out, transfer or other document opens. | ☐ | ☐ | ☐ |  |
| SA-22 | Return stock to the warehouse 1. Transfers & Pull-outs → pull-out to the Warehouse → Submit. You should see: 'From' is your branch and cannot be changed. | ☐ | ☐ | ☐ |  |
| SA-23 | Customer follow-ups 1. Customers & Follow-ups → Re-order follow-ups → SMS or Email → Contacted. You should see: The Owner's message is filled in and editable. The follow-up is marked contacted. | ☐ | ☐ | ☐ |  |
| SA-24 | Sales Report and graphs 1. Reports → Sales Report → This month → Excel. Sales Graphs. You should see: Only your branch appears. | ☐ | ☐ | ☐ |  |
| SA-25 | Acknowledge a charge 1. My Pay & Charges → Acknowledge the new charge. You should see: Only your own pay and charges are shown. | ☐ | ☐ | ☐ |  |
| SA-26 | What you cannot see or do 1. Look for Write-offs in the menu. 2. Look at any stock or sale page for cost. You should see: No Write-offs menu, no cost anywhere, no other branch. | ☐ | ☐ | ☐ |  |
| SA-27 | Credit from before GWS-ERP appears Flow F17 · Opening AR from before GWS-ERP 1. After the Owner approves the opening AR for West Ave, open the bell, then AR & Collections. You should see: A notification names the customer, DR/SI and amount. The invoice is listed with its due date (overdue in red) and can be collected like any credit sale. | ☐ | ☐ | ☐ |  |
| SA-28 | Choose the flavor / expiry and review the sale Flow F18 · Flavors, expiry and the Owner's approval 1. New Sale → search an item: only items with stock at your branch are listed, with the quantity. 2. Pick an item with two flavors or expiry dates → choose one. 3. Type more than what is left of it. 4. Review sale → check every detail → Confirm and save sale. You should see: Items at 0 are not listed. The line shows the flavor, expiry and quantity left; too many shows a red warning. The sale is saved only after Confirm. | ☐ | ☐ | ☐ |  |
| SA-29 | Review the Daily Sales Report before submitting 1. Daily Sales Report → Review report (Excel). 2. Submit today's report… → try I agree without ticking the review list. You should see: The button stays off until the four review items and the acknowledgement are ticked. | ☐ | ☐ | ☐ |  |
| SA-30 | Change a closed day Flow F20 · Everyone told of a post-close edit 1. After submitting the Daily Sales Report: Daily Close & Deposit → Change a closed day → choose a sale. 2. Correct details (DR / SI no.), try to send without a reason, then choose a reason → Send. You should see: The card shows the approvers (Head Auditor and Asst Auditor). A reason is required. Nothing changes until approved. | ☐ | ☐ | ☐ |  |
| SA-31 | Credit-card price 1. New Sale → choose a retail item → payment Card. 2. Compare the price with the same item paid in Cash. You should see: The card price is the SRP ÷ 0.96 (about 4% more), with centavos. Cash stays at SRP. | ☐ | ☐ | ☐ |  |
| SA-32 | 6-Pack sticker and redeeming a card Flow F23 · 6-Pack Card and the override 1. New Sale → tick 6-Pack sticker given → type the customer name and mobile number → Save. 2. Open 6-Pack Card. Find the customer; when the stickers reach six, press Redeem a card, complete name, email and address → Redeem. 3. Open Daily Close and look at the expenses. You should see: A sticker is recorded for each supplement on the DR. The ₱300 card appears as a 6-Pack Card expense of your branch, tagged to the customer. Missing customer data stops you with a clear message. | ☐ | ☐ | ☐ |  |
| SA-33 | Cash deposit with the slip Flow F22 · Cash deposit slip and its two checks 1. Open Daily Close & Deposit. Look at the calendar: coloured days still have cash to deposit. 2. Press a coloured date (or the box beside the calendar). Choose the bank, type the amount, try Record deposit without a slip. 3. Attach the deposit slip → Record deposit. Look at the list of deposits below. You should see: Without the slip: "Attach the slip first." With it, the deposit is listed with View slip and its checking status (Audit, then Accounting). | ☐ | ☐ | ☐ |  |
| SA-34 | A slip that was not accepted Flow F22 · Cash deposit slip and its two checks 1. After the Audit or Accounting Associate rejects your slip, open Notifications and Daily Close & Deposit. You should see: You see the reason. Attach the correct slip and record the deposit again. | ☐ | ☐ | ☐ |  |
| SA-35 | Cash on Hand shows the pending days 1. Open Cash on Hand. You should see: Each day with undeposited cash is listed with its amount; you can go on to deposit it from Daily Close & Deposit. | ☐ | ☐ | ☐ |  |
| SA-36 | Change your own password 1. Press the key icon at the top right (Change my password). 2. Type the current password and a new one of 10 or more characters, twice → Change password. 3. Sign out and sign in again with the new password. Then change it back to ChangeMe!2026 for the next tester. You should see: The new password works. Nobody else can see it. HR receives a notice that you changed it (not the password). | ☐ | ☐ | ☐ |  |
| SA-37 | Sell to a franchise (franchise price, plastic, shipping to follow) Flow F26 · Sale to a franchise with shipping to follow 1. New Sale → channel FRANCHISE → choose the franchisee (for example Franchise Mayon). 2. Add a supplement and Plastic XL. Read the prices. 3. Change one price a little, then set it back. Under "Shipping charged to the franchise" choose To follow → Review sale → Confirm and save. You should see: No "may not sell at tier FRANCHISE" message. The franchise price fills in by itself; the plastic is charged (L ₱4, M ₱3, S ₱3, XL ₱5). The sale saves and the Franchise Coordinator is told the shipping is to follow. | ☐ | ☐ | ☐ |  |
| SA-38 | Plastic for a store or walk-in customer Flow F26 · Sale to a franchise with shipping to follow 1. New Sale → Walk-in → add an item and Plastic S. 2. Save. Then another sale: type a price of 2 on the plastic line → Save. You should see: The plastic is free (₱0) the first time; the second time it is a sold item at the typed price. | ☐ | ☐ | ☐ |  |
| SA-39 | A customer returns an item: open a replacement ticket Flow F27 · Customer return and replacement ticket 1. Replacement Tickets → Customer returned an item. 2. Type the DR number (or the customer name) → press the item line → quantity, reason, notes → Open the ticket. 3. Attach a photo of the item on the ticket page. You should see: The ticket (RT number) names the DR, the customer and the branch that made the sale. You cannot return more than was sold. The auditors, Accounting, the Owner, the DR's sales associate and the other branches are told. | ☐ | ☐ | ☐ |  |
| SA-40 | Give the replacement for another branch's ticket Flow F27 · Customer return and replacement ticket 1. Replacement Tickets → open a customer ticket made at another branch. 2. Press We gave the replacement → search another product (or keep the same) → Save. You should see: The replacement leaves your stock. The price difference against the DR is shown (customer pays or refund). The Head Auditor approves; then the ticket closes. A second branch cannot tick it again. | ☐ | ☐ | ☐ |  |
| SA-41 | Confirm the price difference Flow F27 · Customer return and replacement ticket 1. Open the closed ticket you replaced → press The customer paid the difference (or The refund was given). You should see: Marked settled; Accounting is told. | ☐ | ☐ | ☐ |  |
| SA-42 | Give stock to Prothin Marketing / GWS Marketing / BO Flow F29 · Stock given to Prothin Marketing, GWS Marketing or BO 1. Transfers & Pull-outs → To → Stock given out → Prothin Marketing. 2. Tick Endorse to Accounting as an expense → add an item → Create draft → Submit. 3. After the Head Auditor approves, check Stock on Hand. You should see: The Head Auditor approves; the stock leaves your branch at once. Accounting is asked to book it at cost. | ☐ | ☐ | ☐ |  |
| SA-43 | Delete an unfinished draft Flow F30 · Deleting an unfinished draft 1. Create two pull-out drafts, open the first → Delete draft. 2. Open the second draft. You should see: The first is gone and the second now carries the first one's number. A submitted form cannot be deleted. | ☐ | ☐ | ☐ |  |
| SA-44 | Printed forms have a checker's column 1. Open a pull-out → Print Pull-Out (draft). You should see: The last column at the far right is blank: "Checker's qty (write by hand)". | ☐ | ☐ | ☐ |  |
| SA-45 | Tag a sale to an agent's outlet Flow F31 · Agent field work: outlets, itineraries and consignment maximums 1. New Sale → under Agent's outlet / gym choose the agent, then an approved outlet → Review → Save. You should see: The sale shows the outlet in the Sales list. An outlet that is not yet approved is not offered; the agent uploads it and the Sales Manager approves first. | ☐ | ☐ | ☐ |  |
| SA-46 | Search notifications 1. Notifications → type a product name or DR number in the search bar. You should see: Only the notifications that contain every word you typed are shown. | ☐ | ☐ | ☐ |  |
| SA-47 | Search the 6-Pack Card lists 1. 6-Pack Card → choose from / to → type a customer name, mobile number or DR number in the search box. You should see: Stickers given and Cards redeemed show only the matching rows; the totals above do not change. | ☐ | ☐ | ☐ |  |
| SA-48 | Tag a sale to a Wheysted member 1. New Sale → Wheysted member: type a member number, name or phone (or scan the QR card) and pick the member; or press + New member (name and mobile). 2. Add an item and save the sale. You should see: The member's name, mobile and email fill in. The sale shows the member in the Sales list; a blocked member cannot be tagged. | ☐ | ☐ | ☐ |  |
| SA-49 | Use a member voucher and see the member Flow F33 · Member program: vouchers, member prices, lost sales, insights and chat campaigns 1. New Sale → Wheysted member: pick a member who has a voucher (the Sales Manager gives one under Wheysted Members). 2. Read the tier, points, vouchers and what they usually buy. 3. Tap the voucher, add a supplement, Review sale → Save. You should see: The voucher takes its value off the supplements only. The same voucher cannot be used again, and a voucher of another member is refused. A void gives the voucher back. | ☐ | ☐ | ☐ |  |
| SA-50 | Member price Flow F33 · Member program: vouchers, member prices, lost sales, insights and chat campaigns 1. With a member picked, add an item that has a member price (Wheysted Members → Member prices) without typing a price. 2. Sell the same item to a walk-in. You should see: The member gets the member price at once (no special-price approval). The walk-in pays the normal price. | ☐ | ☐ | ☐ |  |
| SA-51 | Log an item we did not have Flow F33 · Member program: vouchers, member prices, lost sales, insights and chat campaigns 1. New Sale → Customer asked for an item we didn't have. 2. Pick or type the item, the quantity → Save. You should see: It is saved and counted under Wheysted Members → Lost sales and in the Customers asked column of Days of stock. | ☐ | ☐ | ☐ |  |
| SA-52 | Member reservations Flow F33 · Member program: vouchers, member prices, lost sales, insights and chat campaigns 1. Open Member Reservations. 2. Press Ready on a reservation, then Picked up. You should see: The member is told when it is Ready (SMS or email if set up). Only your branch's reservations show. | ☐ | ☐ | ☐ |  |
| SA-53 | Customer Service on the dashboard Flow F34 · Customer Service: birthdays, restock due, results with reasons, and promos 1. Open the Dashboard → Customer Service card. 2. Read Restock due, Birthdays of our regulars and Regulars we have not seen for a while. 3. Press Open the full list. You should see: Only your branch's customers are listed. A customer who already bought the item again is not under Restock due. | ☐ | ☐ | ☐ |  |
| SA-54 | Record how you approached a customer Flow F34 · Customer Service: birthdays, restock due, results with reasons, and promos 1. Customer Service → Restock due → Record result. 2. Choose Phone call → Not buying again → reason Found it cheaper in another store → write where and at what price → Save result. 3. Try to save Not buying again without a reason. You should see: The result is saved and the customer leaves the list. Without a reason it is refused. It appears under Results recorded. | ☐ | ☐ | ☐ |  |
| SA-55 | No answer and birthdays Flow F34 · Customer Service: birthdays, restock due, results with reasons, and promos 1. Record result → No answer, try again → pick a date → Save. 2. On a birthday press Greeted → Save result. You should see: The customer stays on the list and comes back on that date. The birthday shows greeted. | ☐ | ☐ | ☐ |  |
| SA-56 | See a promo Flow F34 · Customer Service: birthdays, restock due, results with reasons, and promos 1. Open the Dashboard and New Sale. 2. Open Promos. 3. Sell an item that has a promo price without typing a price. You should see: The promo shows as a coloured strip. The item is sold at the promo price with no special-price approval. A franchise promo is not shown to you. | ☐ | ☐ | ☐ |  |
| SA-57 | Replacement: product, price and the day given Flow F35 · Replacement payments: how and when the customer settled the difference 1. Replacement Tickets → open a ticket → We gave the replacement. 2. Search another product and pick it: its name shows inside the box and the price fills in. 3. Change the price if needed, keep or change the day it was given → Save. You should see: The chosen product is shown in the box. The price is filled in and editable. The stock leaves on the day you gave. | ☐ | ☐ | ☐ |  |
| SA-58 | Record how the customer paid the difference Flow F35 · Replacement payments: how and when the customer settled the difference 1. After the Head Auditor approves, open the ticket → Record the payment of the difference. 2. Choose Online, the GCash account and the day → Save. 3. Open Reports → Daily Sales Report for that day. You should see: The Replacement payments box shows it with its account, apart from sales. Cash replacement payments join the cash deposit. | ☐ | ☐ | ☐ |  |
| SA-59 | Payment on a closed day Flow F35 · Replacement payments: how and when the customer settled the difference 1. Record a payment dated on a past day. You should see: It says the Head Auditor must approve. It is not in that day's report until approved. | ☐ | ☐ | ☐ |  |
| SA-PO | My branch's part of a purchase order Flow F36 · Restock request and purchase orders 1. Open the notification about the purchase order, or Restock Plan. 2. Create the pull-out form for the stock moved from existing stock. You should see: Restock Plan shows only your branch: stock moved now and your share of the order, with the day it arrives once known. | ☐ | ☐ | ☐ |  |
| SA-PF | Online or card sale needs its proof Flow F37 · Proof of payment: uploaded once, printed with the report 1. New Sale → payment Online (or Credit card) → choose the account. 2. Try to review the sale without uploading the proof. 3. Upload the screenshot or terminal slip: its small picture appears. You should see: The box says Required until the proof is uploaded; the sale cannot be saved without it. | ☐ | ☐ | ☐ |  |
| SA-PF2 | Replacement paid in two ways, and a cheque Flow F37 · Proof of payment: uploaded once, printed with the report 1. Replacement Tickets → a replaced ticket → Record the payment of the difference. 2. Part 1 Cash with part of the amount; press Paid in another way too; Part 2 Online with the rest, the account, a reference and the screenshot. 3. Check the line under the parts says the amounts add up; Save. 4. New Sale to a dealer on credit with With PDC ticked: the Photo of the cheque box is required. You should see: Saved with each part and its proof. The Daily Sales Report shows the cash and the online parts separately under Replacement payments, each with a proof reference. | ☐ | ☐ | ☐ |  |
| SA-PR | Promo tick on a sale Flow F42 · Promo percentage, internal quantity and tick 1. New Sale → add a product that is on promo. 2. Leave the Promo price tick on, then untick it. 3. Save. You should see: Ticked = promo price; unticked = normal price. The choice is saved for monitoring. | ☐ | ☐ | ☐ |  |
| SA-FD | A DR for a franchise Flow F40 · Franchise DRs: confirm, correct, unpaid goods 1. New Sale → customer: a franchise → pay on credit and choose a due date earlier than today → Save. 2. Choose a due date from today on → save the DR. You should see: A due date before the sale date is refused. The DR is saved, the franchise is notified and confirms the DR; the DR follows the franchise DR steps. | ☐ | ☐ | ☐ |  |
| SA-BR | Request stock from the warehouse Flow F41 · Branch request to the warehouse 1. Transfers → Request stock → choose products and quantities → Send. You should see: The Warehouse In-Charge sees it with the products filled in and prepares the pull-out. | ☐ | ☐ | ☐ |  |
| SA-ED | Edit a DR before the day closes Flow F43 · Edit a DR, DR list and sales links 1. Reports → Daily Sales Report: read the DRs entered list at the bottom and click a DR. 2. Press Edit on a DR → change a quantity and the customer name → Save the corrected DR. 3. Submit the report of the day, then open a DR. You should see: The DR keeps its date and the totals follow. After the report is submitted the Edit button is gone and the card tells you to use a post-close edit request. | ☐ | ☐ | ☐ |  |
| SA-MB | Member boxes only for retail sales Flow F43 · Edit a DR, DR list and sales links 1. New Sale → channel Walk-in: see the Wheysted member, phone / email and 6-Pack boxes. 2. Change the channel to Franchise, then Dealer. You should see: The member, phone / email and 6-Pack boxes disappear for Franchise, Dealer, Agent and Marketplace. | ☐ | ☐ | ☐ |  |
| SA-NTE | Read and answer an NTE; charges at my branch Flow F44 · HR: NTE, memo to an employee, employee page, contributions 1. My Pay & Charges → Notice to Explain → type the explanation → Send the reply. 2. Read Charges at my branch. You should see: HR is told of the reply. The branch charges list shows who was charged, what for and how much. | ☐ | ☐ | ☐ |  |
| SA-CARD | Card amount different from the total Flow F46 · Editable online income, card amount and card remittance 1. New Sale → Credit card → fill MID, slip, approval, batch and upload the slip. 2. Type an Amount charged on the card that differs from the total; the reason box appears. 3. Review and save. You should see: Saving without a reason is refused. The review shows what was charged on the card. The Daily Sales Report shows Card surcharge / rounding. | ☐ | ☐ | ☐ |  |
| SA-WHF | The sales associate at the warehouse store has no cash fund Flow F47 · Warehouse cash funds tied to franchise DRs 1. Sign in as the warehouse store's sales associate → Petty Cash Fund. 2. Try Expenses → Paid from Cash fund. You should see: No warehouse fund is listed and paying from it is refused: the funds are kept by the warehouse custodians. | ☐ | ☐ | ☐ |  |

Result for this account

| Passed (of 75) | Failed | Not applicable | Accepted? ☐ Yes ☐ No |
| --- | --- | --- | --- |

| Tested by (signature over printed name) | Checked by the Owner (signature and date) |
| --- | --- |

BRANCHES

# CSR  —  sales.csr

Sales Associate. Runs one branch. Never sees supplier cost. Short check: the West Ave and Mayon accounts carry the full test; this account repeats the key steps for its own branch.

Sign in at http://localhost:5173  ·  username sales.csr  ·  password ChangeMe!2026  ·  25 checks

| Tester's name |  | Date tested |  |
| --- | --- | --- | --- |
| Browser / device |  | Start – end time |  |

| No. | What to do and what you should see | Pass | Fail | N/A | Notes (what went wrong) |
| --- | --- | --- | --- | --- | --- |
| GEN-01 | First sign-in and accountability statement 1. Sign in with the username and ChangeMe!2026. 2. Read the statement with your name and company ID, tick the box, press I accept. You should see: The Dashboard opens. The menu shows only the screens for this role. | ☐ | ☐ | ☐ |  |
| GEN-02 | Help & Guide and picture guide 1. Open Help & Guide. 2. Open Picture guide (screenshots). You should see: My guide shows the steps for this role only. The picture guide opens with numbered red boxes. | ☐ | ☐ | ☐ |  |
| GEN-SRCH | Search a list 1. Open a list with six or more rows (for example Sales List, Cash Fund or Chart of Accounts). 2. Type part of a name, number or product in Search this list. You should see: Only rows that contain every word you typed are shown; clearing the box shows all rows again. | ☐ | ☐ | ☐ |  |
| GEN-MEM | Member page for customers (phone) 1. Open /member on a phone. 2. Become a member with your own mobile number, tick the agreement, create the account. 3. My card → the QR code and member number. Ask the counter to tag a sale to you, then My purchases. You should see: The QR card shows; after a tagged sale the purchase appears with its items. Sign out and in again with the mobile number and password. | ☐ | ☐ | ☐ |  |
| CM-SRCH | Dashboard search and Stock on Hand layout 1. Dashboard → type part of a screen name in the search box. 2. Stock on Hand → look at an item with several flavors or expiry dates (if your account sees stock). You should see: The matching screens are listed. Flavors and expiry dates are shown as labelled rows with their quantity. | ☐ | ☐ | ☐ |  |
| SA-01 | Branch dashboard 1. Open the Dashboard. You should see: Today's sales by payment type (cash, online, card, AR…), cash on hand, weekly count, discrepancies and charges. Only your branch. | ☐ | ☐ | ☐ |  |
| SA-02 | Walk-in cash sale Flow F4 · Selling and special prices 1. New Sale → DR/SI no., Walk-in, Cash → add an item → Save sale. You should see: Stock drops at once. Today's cash on the dashboard goes up. | ☐ | ☐ | ☐ |  |
| SA-06 | Credit sale, with and without PDC Flow F5 · Credit sale and collection 1. New Sale → payment AR / PDC → press Dealer, then Franchisee. 2. Pick a dealer, type the due date, leave 'There is a PDC' unticked → Save. 3. Another credit sale: tick 'There is a PDC' and try to save without cheque no. You should see: Dealer lists only dealers; Franchisee only franchisees. Without the tick no cheque is asked. With the tick, bank, cheque no. and date are required. | ☐ | ☐ | ☐ |  |
| SA-09 | Request stock Flow F2 · Branch asks for stock and receives it 1. Transfers & Pull-outs → Request stock from the warehouse → items → Send. You should see: The warehouse is notified. 'From' is fixed to your branch on your own pull-outs. | ☐ | ☐ | ☐ |  |
| SA-10 | Receive a complete delivery Flow F2 · Branch asks for stock and receives it 1. Open the incoming transfer → Tick all → Confirm receipt. You should see: The items are added to your stock. | ☐ | ☐ | ☐ |  |
| SA-14 | Expense bigger than the cash on hand Flow F6 · Cash, daily close and deposit 1. Expenses → Paid from Cash on hand → amount bigger than the cash on hand shown → Save. 2. Press Pay from the cash fund. You should see: A notice pops up and nothing is saved from cash on hand. Paying from the cash fund works. | ☐ | ☐ | ☐ |  |
| SA-16 | Weekly count sheet with the day's movements Flow F7 · Weekly count and discrepancy 1. Stock Counts → Start my weekly count sheet. 2. Look at the columns, then type the actual counts (one item short) → Submit count. You should see: Items in the system come first. Columns show Beginning, +Received, +Transfer in, +Returns, −Sales, −Transfer out, ±Other and Expected. A 7-day case opens. | ☐ | ☐ | ☐ |  |
| SA-18 | Close the day Flow F6 · Cash, daily close and deposit 1. Daily Close & Deposit → count by denomination → Save cash count. 2. Daily Sales Report → Submit today's report… → tick 'true and correct' → I agree — submit. 3. Try a new sale. You should see: The report is submitted and the day is closed: the new sale is refused. | ☐ | ☐ | ☐ |  |
| SA-26 | What you cannot see or do 1. Look for Write-offs in the menu. 2. Look at any stock or sale page for cost. You should see: No Write-offs menu, no cost anywhere, no other branch. | ☐ | ☐ | ☐ |  |
| SA-28 | Choose the flavor / expiry and review the sale Flow F18 · Flavors, expiry and the Owner's approval 1. New Sale → search an item: only items with stock at your branch are listed, with the quantity. 2. Pick an item with two flavors or expiry dates → choose one. 3. Type more than what is left of it. 4. Review sale → check every detail → Confirm and save sale. You should see: Items at 0 are not listed. The line shows the flavor, expiry and quantity left; too many shows a red warning. The sale is saved only after Confirm. | ☐ | ☐ | ☐ |  |
| SA-29 | Review the Daily Sales Report before submitting 1. Daily Sales Report → Review report (Excel). 2. Submit today's report… → try I agree without ticking the review list. You should see: The button stays off until the four review items and the acknowledgement are ticked. | ☐ | ☐ | ☐ |  |
| SA-30 | Change a closed day Flow F20 · Everyone told of a post-close edit 1. After submitting the Daily Sales Report: Daily Close & Deposit → Change a closed day → choose a sale. 2. Correct details (DR / SI no.), try to send without a reason, then choose a reason → Send. You should see: The card shows the approvers (Head Auditor and Asst Auditor). A reason is required. Nothing changes until approved. | ☐ | ☐ | ☐ |  |
| SA-32 | 6-Pack sticker and redeeming a card Flow F23 · 6-Pack Card and the override 1. New Sale → tick 6-Pack sticker given → type the customer name and mobile number → Save. 2. Open 6-Pack Card. Find the customer; when the stickers reach six, press Redeem a card, complete name, email and address → Redeem. 3. Open Daily Close and look at the expenses. You should see: A sticker is recorded for each supplement on the DR. The ₱300 card appears as a 6-Pack Card expense of your branch, tagged to the customer. Missing customer data stops you with a clear message. | ☐ | ☐ | ☐ |  |
| SA-33 | Cash deposit with the slip Flow F22 · Cash deposit slip and its two checks 1. Open Daily Close & Deposit. Look at the calendar: coloured days still have cash to deposit. 2. Press a coloured date (or the box beside the calendar). Choose the bank, type the amount, try Record deposit without a slip. 3. Attach the deposit slip → Record deposit. Look at the list of deposits below. You should see: Without the slip: "Attach the slip first." With it, the deposit is listed with View slip and its checking status (Audit, then Accounting). | ☐ | ☐ | ☐ |  |
| SA-37 | Sell to a franchise (franchise price, plastic, shipping to follow) Flow F26 · Sale to a franchise with shipping to follow 1. New Sale → channel FRANCHISE → choose the franchisee (for example Franchise Mayon). 2. Add a supplement and Plastic XL. Read the prices. 3. Change one price a little, then set it back. Under "Shipping charged to the franchise" choose To follow → Review sale → Confirm and save. You should see: No "may not sell at tier FRANCHISE" message. The franchise price fills in by itself; the plastic is charged (L ₱4, M ₱3, S ₱3, XL ₱5). The sale saves and the Franchise Coordinator is told the shipping is to follow. | ☐ | ☐ | ☐ |  |
| SA-39 | A customer returns an item: open a replacement ticket Flow F27 · Customer return and replacement ticket 1. Replacement Tickets → Customer returned an item. 2. Type the DR number (or the customer name) → press the item line → quantity, reason, notes → Open the ticket. 3. Attach a photo of the item on the ticket page. You should see: The ticket (RT number) names the DR, the customer and the branch that made the sale. You cannot return more than was sold. The auditors, Accounting, the Owner, the DR's sales associate and the other branches are told. | ☐ | ☐ | ☐ |  |
| SA-40 | Give the replacement for another branch's ticket Flow F27 · Customer return and replacement ticket 1. Replacement Tickets → open a customer ticket made at another branch. 2. Press We gave the replacement → search another product (or keep the same) → Save. You should see: The replacement leaves your stock. The price difference against the DR is shown (customer pays or refund). The Head Auditor approves; then the ticket closes. A second branch cannot tick it again. | ☐ | ☐ | ☐ |  |
| SA-41 | Confirm the price difference Flow F27 · Customer return and replacement ticket 1. Open the closed ticket you replaced → press The customer paid the difference (or The refund was given). You should see: Marked settled; Accounting is told. | ☐ | ☐ | ☐ |  |
| SA-42 | Give stock to Prothin Marketing / GWS Marketing / BO Flow F29 · Stock given to Prothin Marketing, GWS Marketing or BO 1. Transfers & Pull-outs → To → Stock given out → Prothin Marketing. 2. Tick Endorse to Accounting as an expense → add an item → Create draft → Submit. 3. After the Head Auditor approves, check Stock on Hand. You should see: The Head Auditor approves; the stock leaves your branch at once. Accounting is asked to book it at cost. | ☐ | ☐ | ☐ |  |
| SA-WHF | The sales associate at the warehouse store has no cash fund Flow F47 · Warehouse cash funds tied to franchise DRs 1. Sign in as the warehouse store's sales associate → Petty Cash Fund. 2. Try Expenses → Paid from Cash fund. You should see: No warehouse fund is listed and paying from it is refused: the funds are kept by the warehouse custodians. | ☐ | ☐ | ☐ |  |

Result for this account

| Passed (of 25) | Failed | Not applicable | Accepted? ☐ Yes ☐ No |
| --- | --- | --- | --- |

| Tested by (signature over printed name) | Checked by the Owner (signature and date) |
| --- | --- |

BRANCHES

# Imus Cavite  —  sales.imus

Sales Associate. Runs one branch. Never sees supplier cost. Short check: the West Ave and Mayon accounts carry the full test; this account repeats the key steps for its own branch.

Sign in at http://localhost:5173  ·  username sales.imus  ·  password ChangeMe!2026  ·  25 checks

| Tester's name |  | Date tested |  |
| --- | --- | --- | --- |
| Browser / device |  | Start – end time |  |

| No. | What to do and what you should see | Pass | Fail | N/A | Notes (what went wrong) |
| --- | --- | --- | --- | --- | --- |
| GEN-01 | First sign-in and accountability statement 1. Sign in with the username and ChangeMe!2026. 2. Read the statement with your name and company ID, tick the box, press I accept. You should see: The Dashboard opens. The menu shows only the screens for this role. | ☐ | ☐ | ☐ |  |
| GEN-02 | Help & Guide and picture guide 1. Open Help & Guide. 2. Open Picture guide (screenshots). You should see: My guide shows the steps for this role only. The picture guide opens with numbered red boxes. | ☐ | ☐ | ☐ |  |
| GEN-SRCH | Search a list 1. Open a list with six or more rows (for example Sales List, Cash Fund or Chart of Accounts). 2. Type part of a name, number or product in Search this list. You should see: Only rows that contain every word you typed are shown; clearing the box shows all rows again. | ☐ | ☐ | ☐ |  |
| GEN-MEM | Member page for customers (phone) 1. Open /member on a phone. 2. Become a member with your own mobile number, tick the agreement, create the account. 3. My card → the QR code and member number. Ask the counter to tag a sale to you, then My purchases. You should see: The QR card shows; after a tagged sale the purchase appears with its items. Sign out and in again with the mobile number and password. | ☐ | ☐ | ☐ |  |
| CM-SRCH | Dashboard search and Stock on Hand layout 1. Dashboard → type part of a screen name in the search box. 2. Stock on Hand → look at an item with several flavors or expiry dates (if your account sees stock). You should see: The matching screens are listed. Flavors and expiry dates are shown as labelled rows with their quantity. | ☐ | ☐ | ☐ |  |
| SA-01 | Branch dashboard 1. Open the Dashboard. You should see: Today's sales by payment type (cash, online, card, AR…), cash on hand, weekly count, discrepancies and charges. Only your branch. | ☐ | ☐ | ☐ |  |
| SA-02 | Walk-in cash sale Flow F4 · Selling and special prices 1. New Sale → DR/SI no., Walk-in, Cash → add an item → Save sale. You should see: Stock drops at once. Today's cash on the dashboard goes up. | ☐ | ☐ | ☐ |  |
| SA-06 | Credit sale, with and without PDC Flow F5 · Credit sale and collection 1. New Sale → payment AR / PDC → press Dealer, then Franchisee. 2. Pick a dealer, type the due date, leave 'There is a PDC' unticked → Save. 3. Another credit sale: tick 'There is a PDC' and try to save without cheque no. You should see: Dealer lists only dealers; Franchisee only franchisees. Without the tick no cheque is asked. With the tick, bank, cheque no. and date are required. | ☐ | ☐ | ☐ |  |
| SA-09 | Request stock Flow F2 · Branch asks for stock and receives it 1. Transfers & Pull-outs → Request stock from the warehouse → items → Send. You should see: The warehouse is notified. 'From' is fixed to your branch on your own pull-outs. | ☐ | ☐ | ☐ |  |
| SA-10 | Receive a complete delivery Flow F2 · Branch asks for stock and receives it 1. Open the incoming transfer → Tick all → Confirm receipt. You should see: The items are added to your stock. | ☐ | ☐ | ☐ |  |
| SA-14 | Expense bigger than the cash on hand Flow F6 · Cash, daily close and deposit 1. Expenses → Paid from Cash on hand → amount bigger than the cash on hand shown → Save. 2. Press Pay from the cash fund. You should see: A notice pops up and nothing is saved from cash on hand. Paying from the cash fund works. | ☐ | ☐ | ☐ |  |
| SA-16 | Weekly count sheet with the day's movements Flow F7 · Weekly count and discrepancy 1. Stock Counts → Start my weekly count sheet. 2. Look at the columns, then type the actual counts (one item short) → Submit count. You should see: Items in the system come first. Columns show Beginning, +Received, +Transfer in, +Returns, −Sales, −Transfer out, ±Other and Expected. A 7-day case opens. | ☐ | ☐ | ☐ |  |
| SA-18 | Close the day Flow F6 · Cash, daily close and deposit 1. Daily Close & Deposit → count by denomination → Save cash count. 2. Daily Sales Report → Submit today's report… → tick 'true and correct' → I agree — submit. 3. Try a new sale. You should see: The report is submitted and the day is closed: the new sale is refused. | ☐ | ☐ | ☐ |  |
| SA-26 | What you cannot see or do 1. Look for Write-offs in the menu. 2. Look at any stock or sale page for cost. You should see: No Write-offs menu, no cost anywhere, no other branch. | ☐ | ☐ | ☐ |  |
| SA-28 | Choose the flavor / expiry and review the sale Flow F18 · Flavors, expiry and the Owner's approval 1. New Sale → search an item: only items with stock at your branch are listed, with the quantity. 2. Pick an item with two flavors or expiry dates → choose one. 3. Type more than what is left of it. 4. Review sale → check every detail → Confirm and save sale. You should see: Items at 0 are not listed. The line shows the flavor, expiry and quantity left; too many shows a red warning. The sale is saved only after Confirm. | ☐ | ☐ | ☐ |  |
| SA-29 | Review the Daily Sales Report before submitting 1. Daily Sales Report → Review report (Excel). 2. Submit today's report… → try I agree without ticking the review list. You should see: The button stays off until the four review items and the acknowledgement are ticked. | ☐ | ☐ | ☐ |  |
| SA-30 | Change a closed day Flow F20 · Everyone told of a post-close edit 1. After submitting the Daily Sales Report: Daily Close & Deposit → Change a closed day → choose a sale. 2. Correct details (DR / SI no.), try to send without a reason, then choose a reason → Send. You should see: The card shows the approvers (Head Auditor and Asst Auditor). A reason is required. Nothing changes until approved. | ☐ | ☐ | ☐ |  |
| SA-32 | 6-Pack sticker and redeeming a card Flow F23 · 6-Pack Card and the override 1. New Sale → tick 6-Pack sticker given → type the customer name and mobile number → Save. 2. Open 6-Pack Card. Find the customer; when the stickers reach six, press Redeem a card, complete name, email and address → Redeem. 3. Open Daily Close and look at the expenses. You should see: A sticker is recorded for each supplement on the DR. The ₱300 card appears as a 6-Pack Card expense of your branch, tagged to the customer. Missing customer data stops you with a clear message. | ☐ | ☐ | ☐ |  |
| SA-33 | Cash deposit with the slip Flow F22 · Cash deposit slip and its two checks 1. Open Daily Close & Deposit. Look at the calendar: coloured days still have cash to deposit. 2. Press a coloured date (or the box beside the calendar). Choose the bank, type the amount, try Record deposit without a slip. 3. Attach the deposit slip → Record deposit. Look at the list of deposits below. You should see: Without the slip: "Attach the slip first." With it, the deposit is listed with View slip and its checking status (Audit, then Accounting). | ☐ | ☐ | ☐ |  |
| SA-37 | Sell to a franchise (franchise price, plastic, shipping to follow) Flow F26 · Sale to a franchise with shipping to follow 1. New Sale → channel FRANCHISE → choose the franchisee (for example Franchise Mayon). 2. Add a supplement and Plastic XL. Read the prices. 3. Change one price a little, then set it back. Under "Shipping charged to the franchise" choose To follow → Review sale → Confirm and save. You should see: No "may not sell at tier FRANCHISE" message. The franchise price fills in by itself; the plastic is charged (L ₱4, M ₱3, S ₱3, XL ₱5). The sale saves and the Franchise Coordinator is told the shipping is to follow. | ☐ | ☐ | ☐ |  |
| SA-39 | A customer returns an item: open a replacement ticket Flow F27 · Customer return and replacement ticket 1. Replacement Tickets → Customer returned an item. 2. Type the DR number (or the customer name) → press the item line → quantity, reason, notes → Open the ticket. 3. Attach a photo of the item on the ticket page. You should see: The ticket (RT number) names the DR, the customer and the branch that made the sale. You cannot return more than was sold. The auditors, Accounting, the Owner, the DR's sales associate and the other branches are told. | ☐ | ☐ | ☐ |  |
| SA-40 | Give the replacement for another branch's ticket Flow F27 · Customer return and replacement ticket 1. Replacement Tickets → open a customer ticket made at another branch. 2. Press We gave the replacement → search another product (or keep the same) → Save. You should see: The replacement leaves your stock. The price difference against the DR is shown (customer pays or refund). The Head Auditor approves; then the ticket closes. A second branch cannot tick it again. | ☐ | ☐ | ☐ |  |
| SA-41 | Confirm the price difference Flow F27 · Customer return and replacement ticket 1. Open the closed ticket you replaced → press The customer paid the difference (or The refund was given). You should see: Marked settled; Accounting is told. | ☐ | ☐ | ☐ |  |
| SA-42 | Give stock to Prothin Marketing / GWS Marketing / BO Flow F29 · Stock given to Prothin Marketing, GWS Marketing or BO 1. Transfers & Pull-outs → To → Stock given out → Prothin Marketing. 2. Tick Endorse to Accounting as an expense → add an item → Create draft → Submit. 3. After the Head Auditor approves, check Stock on Hand. You should see: The Head Auditor approves; the stock leaves your branch at once. Accounting is asked to book it at cost. | ☐ | ☐ | ☐ |  |
| SA-WHF | The sales associate at the warehouse store has no cash fund Flow F47 · Warehouse cash funds tied to franchise DRs 1. Sign in as the warehouse store's sales associate → Petty Cash Fund. 2. Try Expenses → Paid from Cash fund. You should see: No warehouse fund is listed and paying from it is refused: the funds are kept by the warehouse custodians. | ☐ | ☐ | ☐ |  |

Result for this account

| Passed (of 25) | Failed | Not applicable | Accepted? ☐ Yes ☐ No |
| --- | --- | --- | --- |

| Tested by (signature over printed name) | Checked by the Owner (signature and date) |
| --- | --- |

BRANCHES

# Laguna  —  sales.laguna

Sales Associate. Runs one branch. Never sees supplier cost. Short check: the West Ave and Mayon accounts carry the full test; this account repeats the key steps for its own branch.

Sign in at http://localhost:5173  ·  username sales.laguna  ·  password ChangeMe!2026  ·  25 checks

| Tester's name |  | Date tested |  |
| --- | --- | --- | --- |
| Browser / device |  | Start – end time |  |

| No. | What to do and what you should see | Pass | Fail | N/A | Notes (what went wrong) |
| --- | --- | --- | --- | --- | --- |
| GEN-01 | First sign-in and accountability statement 1. Sign in with the username and ChangeMe!2026. 2. Read the statement with your name and company ID, tick the box, press I accept. You should see: The Dashboard opens. The menu shows only the screens for this role. | ☐ | ☐ | ☐ |  |
| GEN-02 | Help & Guide and picture guide 1. Open Help & Guide. 2. Open Picture guide (screenshots). You should see: My guide shows the steps for this role only. The picture guide opens with numbered red boxes. | ☐ | ☐ | ☐ |  |
| GEN-SRCH | Search a list 1. Open a list with six or more rows (for example Sales List, Cash Fund or Chart of Accounts). 2. Type part of a name, number or product in Search this list. You should see: Only rows that contain every word you typed are shown; clearing the box shows all rows again. | ☐ | ☐ | ☐ |  |
| GEN-MEM | Member page for customers (phone) 1. Open /member on a phone. 2. Become a member with your own mobile number, tick the agreement, create the account. 3. My card → the QR code and member number. Ask the counter to tag a sale to you, then My purchases. You should see: The QR card shows; after a tagged sale the purchase appears with its items. Sign out and in again with the mobile number and password. | ☐ | ☐ | ☐ |  |
| CM-SRCH | Dashboard search and Stock on Hand layout 1. Dashboard → type part of a screen name in the search box. 2. Stock on Hand → look at an item with several flavors or expiry dates (if your account sees stock). You should see: The matching screens are listed. Flavors and expiry dates are shown as labelled rows with their quantity. | ☐ | ☐ | ☐ |  |
| SA-01 | Branch dashboard 1. Open the Dashboard. You should see: Today's sales by payment type (cash, online, card, AR…), cash on hand, weekly count, discrepancies and charges. Only your branch. | ☐ | ☐ | ☐ |  |
| SA-02 | Walk-in cash sale Flow F4 · Selling and special prices 1. New Sale → DR/SI no., Walk-in, Cash → add an item → Save sale. You should see: Stock drops at once. Today's cash on the dashboard goes up. | ☐ | ☐ | ☐ |  |
| SA-06 | Credit sale, with and without PDC Flow F5 · Credit sale and collection 1. New Sale → payment AR / PDC → press Dealer, then Franchisee. 2. Pick a dealer, type the due date, leave 'There is a PDC' unticked → Save. 3. Another credit sale: tick 'There is a PDC' and try to save without cheque no. You should see: Dealer lists only dealers; Franchisee only franchisees. Without the tick no cheque is asked. With the tick, bank, cheque no. and date are required. | ☐ | ☐ | ☐ |  |
| SA-09 | Request stock Flow F2 · Branch asks for stock and receives it 1. Transfers & Pull-outs → Request stock from the warehouse → items → Send. You should see: The warehouse is notified. 'From' is fixed to your branch on your own pull-outs. | ☐ | ☐ | ☐ |  |
| SA-10 | Receive a complete delivery Flow F2 · Branch asks for stock and receives it 1. Open the incoming transfer → Tick all → Confirm receipt. You should see: The items are added to your stock. | ☐ | ☐ | ☐ |  |
| SA-14 | Expense bigger than the cash on hand Flow F6 · Cash, daily close and deposit 1. Expenses → Paid from Cash on hand → amount bigger than the cash on hand shown → Save. 2. Press Pay from the cash fund. You should see: A notice pops up and nothing is saved from cash on hand. Paying from the cash fund works. | ☐ | ☐ | ☐ |  |
| SA-16 | Weekly count sheet with the day's movements Flow F7 · Weekly count and discrepancy 1. Stock Counts → Start my weekly count sheet. 2. Look at the columns, then type the actual counts (one item short) → Submit count. You should see: Items in the system come first. Columns show Beginning, +Received, +Transfer in, +Returns, −Sales, −Transfer out, ±Other and Expected. A 7-day case opens. | ☐ | ☐ | ☐ |  |
| SA-18 | Close the day Flow F6 · Cash, daily close and deposit 1. Daily Close & Deposit → count by denomination → Save cash count. 2. Daily Sales Report → Submit today's report… → tick 'true and correct' → I agree — submit. 3. Try a new sale. You should see: The report is submitted and the day is closed: the new sale is refused. | ☐ | ☐ | ☐ |  |
| SA-26 | What you cannot see or do 1. Look for Write-offs in the menu. 2. Look at any stock or sale page for cost. You should see: No Write-offs menu, no cost anywhere, no other branch. | ☐ | ☐ | ☐ |  |
| SA-28 | Choose the flavor / expiry and review the sale Flow F18 · Flavors, expiry and the Owner's approval 1. New Sale → search an item: only items with stock at your branch are listed, with the quantity. 2. Pick an item with two flavors or expiry dates → choose one. 3. Type more than what is left of it. 4. Review sale → check every detail → Confirm and save sale. You should see: Items at 0 are not listed. The line shows the flavor, expiry and quantity left; too many shows a red warning. The sale is saved only after Confirm. | ☐ | ☐ | ☐ |  |
| SA-29 | Review the Daily Sales Report before submitting 1. Daily Sales Report → Review report (Excel). 2. Submit today's report… → try I agree without ticking the review list. You should see: The button stays off until the four review items and the acknowledgement are ticked. | ☐ | ☐ | ☐ |  |
| SA-30 | Change a closed day Flow F20 · Everyone told of a post-close edit 1. After submitting the Daily Sales Report: Daily Close & Deposit → Change a closed day → choose a sale. 2. Correct details (DR / SI no.), try to send without a reason, then choose a reason → Send. You should see: The card shows the approvers (Head Auditor and Asst Auditor). A reason is required. Nothing changes until approved. | ☐ | ☐ | ☐ |  |
| SA-32 | 6-Pack sticker and redeeming a card Flow F23 · 6-Pack Card and the override 1. New Sale → tick 6-Pack sticker given → type the customer name and mobile number → Save. 2. Open 6-Pack Card. Find the customer; when the stickers reach six, press Redeem a card, complete name, email and address → Redeem. 3. Open Daily Close and look at the expenses. You should see: A sticker is recorded for each supplement on the DR. The ₱300 card appears as a 6-Pack Card expense of your branch, tagged to the customer. Missing customer data stops you with a clear message. | ☐ | ☐ | ☐ |  |
| SA-33 | Cash deposit with the slip Flow F22 · Cash deposit slip and its two checks 1. Open Daily Close & Deposit. Look at the calendar: coloured days still have cash to deposit. 2. Press a coloured date (or the box beside the calendar). Choose the bank, type the amount, try Record deposit without a slip. 3. Attach the deposit slip → Record deposit. Look at the list of deposits below. You should see: Without the slip: "Attach the slip first." With it, the deposit is listed with View slip and its checking status (Audit, then Accounting). | ☐ | ☐ | ☐ |  |
| SA-37 | Sell to a franchise (franchise price, plastic, shipping to follow) Flow F26 · Sale to a franchise with shipping to follow 1. New Sale → channel FRANCHISE → choose the franchisee (for example Franchise Mayon). 2. Add a supplement and Plastic XL. Read the prices. 3. Change one price a little, then set it back. Under "Shipping charged to the franchise" choose To follow → Review sale → Confirm and save. You should see: No "may not sell at tier FRANCHISE" message. The franchise price fills in by itself; the plastic is charged (L ₱4, M ₱3, S ₱3, XL ₱5). The sale saves and the Franchise Coordinator is told the shipping is to follow. | ☐ | ☐ | ☐ |  |
| SA-39 | A customer returns an item: open a replacement ticket Flow F27 · Customer return and replacement ticket 1. Replacement Tickets → Customer returned an item. 2. Type the DR number (or the customer name) → press the item line → quantity, reason, notes → Open the ticket. 3. Attach a photo of the item on the ticket page. You should see: The ticket (RT number) names the DR, the customer and the branch that made the sale. You cannot return more than was sold. The auditors, Accounting, the Owner, the DR's sales associate and the other branches are told. | ☐ | ☐ | ☐ |  |
| SA-40 | Give the replacement for another branch's ticket Flow F27 · Customer return and replacement ticket 1. Replacement Tickets → open a customer ticket made at another branch. 2. Press We gave the replacement → search another product (or keep the same) → Save. You should see: The replacement leaves your stock. The price difference against the DR is shown (customer pays or refund). The Head Auditor approves; then the ticket closes. A second branch cannot tick it again. | ☐ | ☐ | ☐ |  |
| SA-41 | Confirm the price difference Flow F27 · Customer return and replacement ticket 1. Open the closed ticket you replaced → press The customer paid the difference (or The refund was given). You should see: Marked settled; Accounting is told. | ☐ | ☐ | ☐ |  |
| SA-42 | Give stock to Prothin Marketing / GWS Marketing / BO Flow F29 · Stock given to Prothin Marketing, GWS Marketing or BO 1. Transfers & Pull-outs → To → Stock given out → Prothin Marketing. 2. Tick Endorse to Accounting as an expense → add an item → Create draft → Submit. 3. After the Head Auditor approves, check Stock on Hand. You should see: The Head Auditor approves; the stock leaves your branch at once. Accounting is asked to book it at cost. | ☐ | ☐ | ☐ |  |
| SA-WHF | The sales associate at the warehouse store has no cash fund Flow F47 · Warehouse cash funds tied to franchise DRs 1. Sign in as the warehouse store's sales associate → Petty Cash Fund. 2. Try Expenses → Paid from Cash fund. You should see: No warehouse fund is listed and paying from it is refused: the funds are kept by the warehouse custodians. | ☐ | ☐ | ☐ |  |

Result for this account

| Passed (of 25) | Failed | Not applicable | Accepted? ☐ Yes ☐ No |
| --- | --- | --- | --- |

| Tested by (signature over printed name) | Checked by the Owner (signature and date) |
| --- | --- |

BRANCHES

# Dasmariñas  —  sales.dasma

Sales Associate. Runs one branch. Never sees supplier cost. Short check: the West Ave and Mayon accounts carry the full test; this account repeats the key steps for its own branch.

Sign in at http://localhost:5173  ·  username sales.dasma  ·  password ChangeMe!2026  ·  25 checks

| Tester's name |  | Date tested |  |
| --- | --- | --- | --- |
| Browser / device |  | Start – end time |  |

| No. | What to do and what you should see | Pass | Fail | N/A | Notes (what went wrong) |
| --- | --- | --- | --- | --- | --- |
| GEN-01 | First sign-in and accountability statement 1. Sign in with the username and ChangeMe!2026. 2. Read the statement with your name and company ID, tick the box, press I accept. You should see: The Dashboard opens. The menu shows only the screens for this role. | ☐ | ☐ | ☐ |  |
| GEN-02 | Help & Guide and picture guide 1. Open Help & Guide. 2. Open Picture guide (screenshots). You should see: My guide shows the steps for this role only. The picture guide opens with numbered red boxes. | ☐ | ☐ | ☐ |  |
| GEN-SRCH | Search a list 1. Open a list with six or more rows (for example Sales List, Cash Fund or Chart of Accounts). 2. Type part of a name, number or product in Search this list. You should see: Only rows that contain every word you typed are shown; clearing the box shows all rows again. | ☐ | ☐ | ☐ |  |
| GEN-MEM | Member page for customers (phone) 1. Open /member on a phone. 2. Become a member with your own mobile number, tick the agreement, create the account. 3. My card → the QR code and member number. Ask the counter to tag a sale to you, then My purchases. You should see: The QR card shows; after a tagged sale the purchase appears with its items. Sign out and in again with the mobile number and password. | ☐ | ☐ | ☐ |  |
| CM-SRCH | Dashboard search and Stock on Hand layout 1. Dashboard → type part of a screen name in the search box. 2. Stock on Hand → look at an item with several flavors or expiry dates (if your account sees stock). You should see: The matching screens are listed. Flavors and expiry dates are shown as labelled rows with their quantity. | ☐ | ☐ | ☐ |  |
| SA-01 | Branch dashboard 1. Open the Dashboard. You should see: Today's sales by payment type (cash, online, card, AR…), cash on hand, weekly count, discrepancies and charges. Only your branch. | ☐ | ☐ | ☐ |  |
| SA-02 | Walk-in cash sale Flow F4 · Selling and special prices 1. New Sale → DR/SI no., Walk-in, Cash → add an item → Save sale. You should see: Stock drops at once. Today's cash on the dashboard goes up. | ☐ | ☐ | ☐ |  |
| SA-06 | Credit sale, with and without PDC Flow F5 · Credit sale and collection 1. New Sale → payment AR / PDC → press Dealer, then Franchisee. 2. Pick a dealer, type the due date, leave 'There is a PDC' unticked → Save. 3. Another credit sale: tick 'There is a PDC' and try to save without cheque no. You should see: Dealer lists only dealers; Franchisee only franchisees. Without the tick no cheque is asked. With the tick, bank, cheque no. and date are required. | ☐ | ☐ | ☐ |  |
| SA-09 | Request stock Flow F2 · Branch asks for stock and receives it 1. Transfers & Pull-outs → Request stock from the warehouse → items → Send. You should see: The warehouse is notified. 'From' is fixed to your branch on your own pull-outs. | ☐ | ☐ | ☐ |  |
| SA-10 | Receive a complete delivery Flow F2 · Branch asks for stock and receives it 1. Open the incoming transfer → Tick all → Confirm receipt. You should see: The items are added to your stock. | ☐ | ☐ | ☐ |  |
| SA-14 | Expense bigger than the cash on hand Flow F6 · Cash, daily close and deposit 1. Expenses → Paid from Cash on hand → amount bigger than the cash on hand shown → Save. 2. Press Pay from the cash fund. You should see: A notice pops up and nothing is saved from cash on hand. Paying from the cash fund works. | ☐ | ☐ | ☐ |  |
| SA-16 | Weekly count sheet with the day's movements Flow F7 · Weekly count and discrepancy 1. Stock Counts → Start my weekly count sheet. 2. Look at the columns, then type the actual counts (one item short) → Submit count. You should see: Items in the system come first. Columns show Beginning, +Received, +Transfer in, +Returns, −Sales, −Transfer out, ±Other and Expected. A 7-day case opens. | ☐ | ☐ | ☐ |  |
| SA-18 | Close the day Flow F6 · Cash, daily close and deposit 1. Daily Close & Deposit → count by denomination → Save cash count. 2. Daily Sales Report → Submit today's report… → tick 'true and correct' → I agree — submit. 3. Try a new sale. You should see: The report is submitted and the day is closed: the new sale is refused. | ☐ | ☐ | ☐ |  |
| SA-26 | What you cannot see or do 1. Look for Write-offs in the menu. 2. Look at any stock or sale page for cost. You should see: No Write-offs menu, no cost anywhere, no other branch. | ☐ | ☐ | ☐ |  |
| SA-28 | Choose the flavor / expiry and review the sale Flow F18 · Flavors, expiry and the Owner's approval 1. New Sale → search an item: only items with stock at your branch are listed, with the quantity. 2. Pick an item with two flavors or expiry dates → choose one. 3. Type more than what is left of it. 4. Review sale → check every detail → Confirm and save sale. You should see: Items at 0 are not listed. The line shows the flavor, expiry and quantity left; too many shows a red warning. The sale is saved only after Confirm. | ☐ | ☐ | ☐ |  |
| SA-29 | Review the Daily Sales Report before submitting 1. Daily Sales Report → Review report (Excel). 2. Submit today's report… → try I agree without ticking the review list. You should see: The button stays off until the four review items and the acknowledgement are ticked. | ☐ | ☐ | ☐ |  |
| SA-30 | Change a closed day Flow F20 · Everyone told of a post-close edit 1. After submitting the Daily Sales Report: Daily Close & Deposit → Change a closed day → choose a sale. 2. Correct details (DR / SI no.), try to send without a reason, then choose a reason → Send. You should see: The card shows the approvers (Head Auditor and Asst Auditor). A reason is required. Nothing changes until approved. | ☐ | ☐ | ☐ |  |
| SA-32 | 6-Pack sticker and redeeming a card Flow F23 · 6-Pack Card and the override 1. New Sale → tick 6-Pack sticker given → type the customer name and mobile number → Save. 2. Open 6-Pack Card. Find the customer; when the stickers reach six, press Redeem a card, complete name, email and address → Redeem. 3. Open Daily Close and look at the expenses. You should see: A sticker is recorded for each supplement on the DR. The ₱300 card appears as a 6-Pack Card expense of your branch, tagged to the customer. Missing customer data stops you with a clear message. | ☐ | ☐ | ☐ |  |
| SA-33 | Cash deposit with the slip Flow F22 · Cash deposit slip and its two checks 1. Open Daily Close & Deposit. Look at the calendar: coloured days still have cash to deposit. 2. Press a coloured date (or the box beside the calendar). Choose the bank, type the amount, try Record deposit without a slip. 3. Attach the deposit slip → Record deposit. Look at the list of deposits below. You should see: Without the slip: "Attach the slip first." With it, the deposit is listed with View slip and its checking status (Audit, then Accounting). | ☐ | ☐ | ☐ |  |
| SA-37 | Sell to a franchise (franchise price, plastic, shipping to follow) Flow F26 · Sale to a franchise with shipping to follow 1. New Sale → channel FRANCHISE → choose the franchisee (for example Franchise Mayon). 2. Add a supplement and Plastic XL. Read the prices. 3. Change one price a little, then set it back. Under "Shipping charged to the franchise" choose To follow → Review sale → Confirm and save. You should see: No "may not sell at tier FRANCHISE" message. The franchise price fills in by itself; the plastic is charged (L ₱4, M ₱3, S ₱3, XL ₱5). The sale saves and the Franchise Coordinator is told the shipping is to follow. | ☐ | ☐ | ☐ |  |
| SA-39 | A customer returns an item: open a replacement ticket Flow F27 · Customer return and replacement ticket 1. Replacement Tickets → Customer returned an item. 2. Type the DR number (or the customer name) → press the item line → quantity, reason, notes → Open the ticket. 3. Attach a photo of the item on the ticket page. You should see: The ticket (RT number) names the DR, the customer and the branch that made the sale. You cannot return more than was sold. The auditors, Accounting, the Owner, the DR's sales associate and the other branches are told. | ☐ | ☐ | ☐ |  |
| SA-40 | Give the replacement for another branch's ticket Flow F27 · Customer return and replacement ticket 1. Replacement Tickets → open a customer ticket made at another branch. 2. Press We gave the replacement → search another product (or keep the same) → Save. You should see: The replacement leaves your stock. The price difference against the DR is shown (customer pays or refund). The Head Auditor approves; then the ticket closes. A second branch cannot tick it again. | ☐ | ☐ | ☐ |  |
| SA-41 | Confirm the price difference Flow F27 · Customer return and replacement ticket 1. Open the closed ticket you replaced → press The customer paid the difference (or The refund was given). You should see: Marked settled; Accounting is told. | ☐ | ☐ | ☐ |  |
| SA-42 | Give stock to Prothin Marketing / GWS Marketing / BO Flow F29 · Stock given to Prothin Marketing, GWS Marketing or BO 1. Transfers & Pull-outs → To → Stock given out → Prothin Marketing. 2. Tick Endorse to Accounting as an expense → add an item → Create draft → Submit. 3. After the Head Auditor approves, check Stock on Hand. You should see: The Head Auditor approves; the stock leaves your branch at once. Accounting is asked to book it at cost. | ☐ | ☐ | ☐ |  |
| SA-WHF | The sales associate at the warehouse store has no cash fund Flow F47 · Warehouse cash funds tied to franchise DRs 1. Sign in as the warehouse store's sales associate → Petty Cash Fund. 2. Try Expenses → Paid from Cash fund. You should see: No warehouse fund is listed and paying from it is refused: the funds are kept by the warehouse custodians. | ☐ | ☐ | ☐ |  |

Result for this account

| Passed (of 25) | Failed | Not applicable | Accepted? ☐ Yes ☐ No |
| --- | --- | --- | --- |

| Tested by (signature over printed name) | Checked by the Owner (signature and date) |
| --- | --- |

BRANCHES

# Vito Cruz  —  sales.vitocruz

Sales Associate. Runs one branch. Never sees supplier cost. Short check: the West Ave and Mayon accounts carry the full test; this account repeats the key steps for its own branch.

Sign in at http://localhost:5173  ·  username sales.vitocruz  ·  password ChangeMe!2026  ·  25 checks

| Tester's name |  | Date tested |  |
| --- | --- | --- | --- |
| Browser / device |  | Start – end time |  |

| No. | What to do and what you should see | Pass | Fail | N/A | Notes (what went wrong) |
| --- | --- | --- | --- | --- | --- |
| GEN-01 | First sign-in and accountability statement 1. Sign in with the username and ChangeMe!2026. 2. Read the statement with your name and company ID, tick the box, press I accept. You should see: The Dashboard opens. The menu shows only the screens for this role. | ☐ | ☐ | ☐ |  |
| GEN-02 | Help & Guide and picture guide 1. Open Help & Guide. 2. Open Picture guide (screenshots). You should see: My guide shows the steps for this role only. The picture guide opens with numbered red boxes. | ☐ | ☐ | ☐ |  |
| GEN-SRCH | Search a list 1. Open a list with six or more rows (for example Sales List, Cash Fund or Chart of Accounts). 2. Type part of a name, number or product in Search this list. You should see: Only rows that contain every word you typed are shown; clearing the box shows all rows again. | ☐ | ☐ | ☐ |  |
| GEN-MEM | Member page for customers (phone) 1. Open /member on a phone. 2. Become a member with your own mobile number, tick the agreement, create the account. 3. My card → the QR code and member number. Ask the counter to tag a sale to you, then My purchases. You should see: The QR card shows; after a tagged sale the purchase appears with its items. Sign out and in again with the mobile number and password. | ☐ | ☐ | ☐ |  |
| CM-SRCH | Dashboard search and Stock on Hand layout 1. Dashboard → type part of a screen name in the search box. 2. Stock on Hand → look at an item with several flavors or expiry dates (if your account sees stock). You should see: The matching screens are listed. Flavors and expiry dates are shown as labelled rows with their quantity. | ☐ | ☐ | ☐ |  |
| SA-01 | Branch dashboard 1. Open the Dashboard. You should see: Today's sales by payment type (cash, online, card, AR…), cash on hand, weekly count, discrepancies and charges. Only your branch. | ☐ | ☐ | ☐ |  |
| SA-02 | Walk-in cash sale Flow F4 · Selling and special prices 1. New Sale → DR/SI no., Walk-in, Cash → add an item → Save sale. You should see: Stock drops at once. Today's cash on the dashboard goes up. | ☐ | ☐ | ☐ |  |
| SA-06 | Credit sale, with and without PDC Flow F5 · Credit sale and collection 1. New Sale → payment AR / PDC → press Dealer, then Franchisee. 2. Pick a dealer, type the due date, leave 'There is a PDC' unticked → Save. 3. Another credit sale: tick 'There is a PDC' and try to save without cheque no. You should see: Dealer lists only dealers; Franchisee only franchisees. Without the tick no cheque is asked. With the tick, bank, cheque no. and date are required. | ☐ | ☐ | ☐ |  |
| SA-09 | Request stock Flow F2 · Branch asks for stock and receives it 1. Transfers & Pull-outs → Request stock from the warehouse → items → Send. You should see: The warehouse is notified. 'From' is fixed to your branch on your own pull-outs. | ☐ | ☐ | ☐ |  |
| SA-10 | Receive a complete delivery Flow F2 · Branch asks for stock and receives it 1. Open the incoming transfer → Tick all → Confirm receipt. You should see: The items are added to your stock. | ☐ | ☐ | ☐ |  |
| SA-14 | Expense bigger than the cash on hand Flow F6 · Cash, daily close and deposit 1. Expenses → Paid from Cash on hand → amount bigger than the cash on hand shown → Save. 2. Press Pay from the cash fund. You should see: A notice pops up and nothing is saved from cash on hand. Paying from the cash fund works. | ☐ | ☐ | ☐ |  |
| SA-16 | Weekly count sheet with the day's movements Flow F7 · Weekly count and discrepancy 1. Stock Counts → Start my weekly count sheet. 2. Look at the columns, then type the actual counts (one item short) → Submit count. You should see: Items in the system come first. Columns show Beginning, +Received, +Transfer in, +Returns, −Sales, −Transfer out, ±Other and Expected. A 7-day case opens. | ☐ | ☐ | ☐ |  |
| SA-18 | Close the day Flow F6 · Cash, daily close and deposit 1. Daily Close & Deposit → count by denomination → Save cash count. 2. Daily Sales Report → Submit today's report… → tick 'true and correct' → I agree — submit. 3. Try a new sale. You should see: The report is submitted and the day is closed: the new sale is refused. | ☐ | ☐ | ☐ |  |
| SA-26 | What you cannot see or do 1. Look for Write-offs in the menu. 2. Look at any stock or sale page for cost. You should see: No Write-offs menu, no cost anywhere, no other branch. | ☐ | ☐ | ☐ |  |
| SA-28 | Choose the flavor / expiry and review the sale Flow F18 · Flavors, expiry and the Owner's approval 1. New Sale → search an item: only items with stock at your branch are listed, with the quantity. 2. Pick an item with two flavors or expiry dates → choose one. 3. Type more than what is left of it. 4. Review sale → check every detail → Confirm and save sale. You should see: Items at 0 are not listed. The line shows the flavor, expiry and quantity left; too many shows a red warning. The sale is saved only after Confirm. | ☐ | ☐ | ☐ |  |
| SA-29 | Review the Daily Sales Report before submitting 1. Daily Sales Report → Review report (Excel). 2. Submit today's report… → try I agree without ticking the review list. You should see: The button stays off until the four review items and the acknowledgement are ticked. | ☐ | ☐ | ☐ |  |
| SA-30 | Change a closed day Flow F20 · Everyone told of a post-close edit 1. After submitting the Daily Sales Report: Daily Close & Deposit → Change a closed day → choose a sale. 2. Correct details (DR / SI no.), try to send without a reason, then choose a reason → Send. You should see: The card shows the approvers (Head Auditor and Asst Auditor). A reason is required. Nothing changes until approved. | ☐ | ☐ | ☐ |  |
| SA-32 | 6-Pack sticker and redeeming a card Flow F23 · 6-Pack Card and the override 1. New Sale → tick 6-Pack sticker given → type the customer name and mobile number → Save. 2. Open 6-Pack Card. Find the customer; when the stickers reach six, press Redeem a card, complete name, email and address → Redeem. 3. Open Daily Close and look at the expenses. You should see: A sticker is recorded for each supplement on the DR. The ₱300 card appears as a 6-Pack Card expense of your branch, tagged to the customer. Missing customer data stops you with a clear message. | ☐ | ☐ | ☐ |  |
| SA-33 | Cash deposit with the slip Flow F22 · Cash deposit slip and its two checks 1. Open Daily Close & Deposit. Look at the calendar: coloured days still have cash to deposit. 2. Press a coloured date (or the box beside the calendar). Choose the bank, type the amount, try Record deposit without a slip. 3. Attach the deposit slip → Record deposit. Look at the list of deposits below. You should see: Without the slip: "Attach the slip first." With it, the deposit is listed with View slip and its checking status (Audit, then Accounting). | ☐ | ☐ | ☐ |  |
| SA-37 | Sell to a franchise (franchise price, plastic, shipping to follow) Flow F26 · Sale to a franchise with shipping to follow 1. New Sale → channel FRANCHISE → choose the franchisee (for example Franchise Mayon). 2. Add a supplement and Plastic XL. Read the prices. 3. Change one price a little, then set it back. Under "Shipping charged to the franchise" choose To follow → Review sale → Confirm and save. You should see: No "may not sell at tier FRANCHISE" message. The franchise price fills in by itself; the plastic is charged (L ₱4, M ₱3, S ₱3, XL ₱5). The sale saves and the Franchise Coordinator is told the shipping is to follow. | ☐ | ☐ | ☐ |  |
| SA-39 | A customer returns an item: open a replacement ticket Flow F27 · Customer return and replacement ticket 1. Replacement Tickets → Customer returned an item. 2. Type the DR number (or the customer name) → press the item line → quantity, reason, notes → Open the ticket. 3. Attach a photo of the item on the ticket page. You should see: The ticket (RT number) names the DR, the customer and the branch that made the sale. You cannot return more than was sold. The auditors, Accounting, the Owner, the DR's sales associate and the other branches are told. | ☐ | ☐ | ☐ |  |
| SA-40 | Give the replacement for another branch's ticket Flow F27 · Customer return and replacement ticket 1. Replacement Tickets → open a customer ticket made at another branch. 2. Press We gave the replacement → search another product (or keep the same) → Save. You should see: The replacement leaves your stock. The price difference against the DR is shown (customer pays or refund). The Head Auditor approves; then the ticket closes. A second branch cannot tick it again. | ☐ | ☐ | ☐ |  |
| SA-41 | Confirm the price difference Flow F27 · Customer return and replacement ticket 1. Open the closed ticket you replaced → press The customer paid the difference (or The refund was given). You should see: Marked settled; Accounting is told. | ☐ | ☐ | ☐ |  |
| SA-42 | Give stock to Prothin Marketing / GWS Marketing / BO Flow F29 · Stock given to Prothin Marketing, GWS Marketing or BO 1. Transfers & Pull-outs → To → Stock given out → Prothin Marketing. 2. Tick Endorse to Accounting as an expense → add an item → Create draft → Submit. 3. After the Head Auditor approves, check Stock on Hand. You should see: The Head Auditor approves; the stock leaves your branch at once. Accounting is asked to book it at cost. | ☐ | ☐ | ☐ |  |
| SA-WHF | The sales associate at the warehouse store has no cash fund Flow F47 · Warehouse cash funds tied to franchise DRs 1. Sign in as the warehouse store's sales associate → Petty Cash Fund. 2. Try Expenses → Paid from Cash fund. You should see: No warehouse fund is listed and paying from it is refused: the funds are kept by the warehouse custodians. | ☐ | ☐ | ☐ |  |

Result for this account

| Passed (of 25) | Failed | Not applicable | Accepted? ☐ Yes ☐ No |
| --- | --- | --- | --- |

| Tested by (signature over printed name) | Checked by the Owner (signature and date) |
| --- | --- |

BRANCHES

# Warehouse store  —  sales.wh

Sales Associate. Runs one branch. Never sees supplier cost. Short check: the West Ave and Mayon accounts carry the full test; this account repeats the key steps for its own branch.

Sign in at http://localhost:5173  ·  username sales.wh  ·  password ChangeMe!2026  ·  25 checks

| Tester's name |  | Date tested |  |
| --- | --- | --- | --- |
| Browser / device |  | Start – end time |  |

| No. | What to do and what you should see | Pass | Fail | N/A | Notes (what went wrong) |
| --- | --- | --- | --- | --- | --- |
| GEN-01 | First sign-in and accountability statement 1. Sign in with the username and ChangeMe!2026. 2. Read the statement with your name and company ID, tick the box, press I accept. You should see: The Dashboard opens. The menu shows only the screens for this role. | ☐ | ☐ | ☐ |  |
| GEN-02 | Help & Guide and picture guide 1. Open Help & Guide. 2. Open Picture guide (screenshots). You should see: My guide shows the steps for this role only. The picture guide opens with numbered red boxes. | ☐ | ☐ | ☐ |  |
| GEN-SRCH | Search a list 1. Open a list with six or more rows (for example Sales List, Cash Fund or Chart of Accounts). 2. Type part of a name, number or product in Search this list. You should see: Only rows that contain every word you typed are shown; clearing the box shows all rows again. | ☐ | ☐ | ☐ |  |
| GEN-MEM | Member page for customers (phone) 1. Open /member on a phone. 2. Become a member with your own mobile number, tick the agreement, create the account. 3. My card → the QR code and member number. Ask the counter to tag a sale to you, then My purchases. You should see: The QR card shows; after a tagged sale the purchase appears with its items. Sign out and in again with the mobile number and password. | ☐ | ☐ | ☐ |  |
| CM-SRCH | Dashboard search and Stock on Hand layout 1. Dashboard → type part of a screen name in the search box. 2. Stock on Hand → look at an item with several flavors or expiry dates (if your account sees stock). You should see: The matching screens are listed. Flavors and expiry dates are shown as labelled rows with their quantity. | ☐ | ☐ | ☐ |  |
| SA-01 | Branch dashboard 1. Open the Dashboard. You should see: Today's sales by payment type (cash, online, card, AR…), cash on hand, weekly count, discrepancies and charges. Only your branch. | ☐ | ☐ | ☐ |  |
| SA-02 | Walk-in cash sale Flow F4 · Selling and special prices 1. New Sale → DR/SI no., Walk-in, Cash → add an item → Save sale. You should see: Stock drops at once. Today's cash on the dashboard goes up. | ☐ | ☐ | ☐ |  |
| SA-06 | Credit sale, with and without PDC Flow F5 · Credit sale and collection 1. New Sale → payment AR / PDC → press Dealer, then Franchisee. 2. Pick a dealer, type the due date, leave 'There is a PDC' unticked → Save. 3. Another credit sale: tick 'There is a PDC' and try to save without cheque no. You should see: Dealer lists only dealers; Franchisee only franchisees. Without the tick no cheque is asked. With the tick, bank, cheque no. and date are required. | ☐ | ☐ | ☐ |  |
| SA-09 | Request stock Flow F2 · Branch asks for stock and receives it 1. Transfers & Pull-outs → Request stock from the warehouse → items → Send. You should see: The warehouse is notified. 'From' is fixed to your branch on your own pull-outs. | ☐ | ☐ | ☐ |  |
| SA-10 | Receive a complete delivery Flow F2 · Branch asks for stock and receives it 1. Open the incoming transfer → Tick all → Confirm receipt. You should see: The items are added to your stock. | ☐ | ☐ | ☐ |  |
| SA-14 | Expense bigger than the cash on hand Flow F6 · Cash, daily close and deposit 1. Expenses → Paid from Cash on hand → amount bigger than the cash on hand shown → Save. 2. Press Pay from the cash fund. You should see: A notice pops up and nothing is saved from cash on hand. Paying from the cash fund works. | ☐ | ☐ | ☐ |  |
| SA-16 | Weekly count sheet with the day's movements Flow F7 · Weekly count and discrepancy 1. Stock Counts → Start my weekly count sheet. 2. Look at the columns, then type the actual counts (one item short) → Submit count. You should see: Items in the system come first. Columns show Beginning, +Received, +Transfer in, +Returns, −Sales, −Transfer out, ±Other and Expected. A 7-day case opens. | ☐ | ☐ | ☐ |  |
| SA-18 | Close the day Flow F6 · Cash, daily close and deposit 1. Daily Close & Deposit → count by denomination → Save cash count. 2. Daily Sales Report → Submit today's report… → tick 'true and correct' → I agree — submit. 3. Try a new sale. You should see: The report is submitted and the day is closed: the new sale is refused. | ☐ | ☐ | ☐ |  |
| SA-26 | What you cannot see or do 1. Look for Write-offs in the menu. 2. Look at any stock or sale page for cost. You should see: No Write-offs menu, no cost anywhere, no other branch. | ☐ | ☐ | ☐ |  |
| SA-28 | Choose the flavor / expiry and review the sale Flow F18 · Flavors, expiry and the Owner's approval 1. New Sale → search an item: only items with stock at your branch are listed, with the quantity. 2. Pick an item with two flavors or expiry dates → choose one. 3. Type more than what is left of it. 4. Review sale → check every detail → Confirm and save sale. You should see: Items at 0 are not listed. The line shows the flavor, expiry and quantity left; too many shows a red warning. The sale is saved only after Confirm. | ☐ | ☐ | ☐ |  |
| SA-29 | Review the Daily Sales Report before submitting 1. Daily Sales Report → Review report (Excel). 2. Submit today's report… → try I agree without ticking the review list. You should see: The button stays off until the four review items and the acknowledgement are ticked. | ☐ | ☐ | ☐ |  |
| SA-30 | Change a closed day Flow F20 · Everyone told of a post-close edit 1. After submitting the Daily Sales Report: Daily Close & Deposit → Change a closed day → choose a sale. 2. Correct details (DR / SI no.), try to send without a reason, then choose a reason → Send. You should see: The card shows the approvers (Head Auditor and Asst Auditor). A reason is required. Nothing changes until approved. | ☐ | ☐ | ☐ |  |
| SA-32 | 6-Pack sticker and redeeming a card Flow F23 · 6-Pack Card and the override 1. New Sale → tick 6-Pack sticker given → type the customer name and mobile number → Save. 2. Open 6-Pack Card. Find the customer; when the stickers reach six, press Redeem a card, complete name, email and address → Redeem. 3. Open Daily Close and look at the expenses. You should see: A sticker is recorded for each supplement on the DR. The ₱300 card appears as a 6-Pack Card expense of your branch, tagged to the customer. Missing customer data stops you with a clear message. | ☐ | ☐ | ☐ |  |
| SA-33 | Cash deposit with the slip Flow F22 · Cash deposit slip and its two checks 1. Open Daily Close & Deposit. Look at the calendar: coloured days still have cash to deposit. 2. Press a coloured date (or the box beside the calendar). Choose the bank, type the amount, try Record deposit without a slip. 3. Attach the deposit slip → Record deposit. Look at the list of deposits below. You should see: Without the slip: "Attach the slip first." With it, the deposit is listed with View slip and its checking status (Audit, then Accounting). | ☐ | ☐ | ☐ |  |
| SA-37 | Sell to a franchise (franchise price, plastic, shipping to follow) Flow F26 · Sale to a franchise with shipping to follow 1. New Sale → channel FRANCHISE → choose the franchisee (for example Franchise Mayon). 2. Add a supplement and Plastic XL. Read the prices. 3. Change one price a little, then set it back. Under "Shipping charged to the franchise" choose To follow → Review sale → Confirm and save. You should see: No "may not sell at tier FRANCHISE" message. The franchise price fills in by itself; the plastic is charged (L ₱4, M ₱3, S ₱3, XL ₱5). The sale saves and the Franchise Coordinator is told the shipping is to follow. | ☐ | ☐ | ☐ |  |
| SA-39 | A customer returns an item: open a replacement ticket Flow F27 · Customer return and replacement ticket 1. Replacement Tickets → Customer returned an item. 2. Type the DR number (or the customer name) → press the item line → quantity, reason, notes → Open the ticket. 3. Attach a photo of the item on the ticket page. You should see: The ticket (RT number) names the DR, the customer and the branch that made the sale. You cannot return more than was sold. The auditors, Accounting, the Owner, the DR's sales associate and the other branches are told. | ☐ | ☐ | ☐ |  |
| SA-40 | Give the replacement for another branch's ticket Flow F27 · Customer return and replacement ticket 1. Replacement Tickets → open a customer ticket made at another branch. 2. Press We gave the replacement → search another product (or keep the same) → Save. You should see: The replacement leaves your stock. The price difference against the DR is shown (customer pays or refund). The Head Auditor approves; then the ticket closes. A second branch cannot tick it again. | ☐ | ☐ | ☐ |  |
| SA-41 | Confirm the price difference Flow F27 · Customer return and replacement ticket 1. Open the closed ticket you replaced → press The customer paid the difference (or The refund was given). You should see: Marked settled; Accounting is told. | ☐ | ☐ | ☐ |  |
| SA-42 | Give stock to Prothin Marketing / GWS Marketing / BO Flow F29 · Stock given to Prothin Marketing, GWS Marketing or BO 1. Transfers & Pull-outs → To → Stock given out → Prothin Marketing. 2. Tick Endorse to Accounting as an expense → add an item → Create draft → Submit. 3. After the Head Auditor approves, check Stock on Hand. You should see: The Head Auditor approves; the stock leaves your branch at once. Accounting is asked to book it at cost. | ☐ | ☐ | ☐ |  |
| SA-WHF | The sales associate at the warehouse store has no cash fund Flow F47 · Warehouse cash funds tied to franchise DRs 1. Sign in as the warehouse store's sales associate → Petty Cash Fund. 2. Try Expenses → Paid from Cash fund. You should see: No warehouse fund is listed and paying from it is refused: the funds are kept by the warehouse custodians. | ☐ | ☐ | ☐ |  |

Result for this account

| Passed (of 25) | Failed | Not applicable | Accepted? ☐ Yes ☐ No |
| --- | --- | --- | --- |

| Tested by (signature over printed name) | Checked by the Owner (signature and date) |
| --- | --- |

FRANCHISES

# Owner, Mayon (full test)  —  fr.mayon.owner

Franchise Owner. Runs one franchise. Sees only their own branch and franchise price.

Sign in at http://localhost:5173  ·  username fr.mayon.owner  ·  password ChangeMe!2026  ·  22 checks

| Tester's name |  | Date tested |  |
| --- | --- | --- | --- |
| Browser / device |  | Start – end time |  |

| No. | What to do and what you should see | Pass | Fail | N/A | Notes (what went wrong) |
| --- | --- | --- | --- | --- | --- |
| GEN-01 | First sign-in and accountability statement 1. Sign in with the username and ChangeMe!2026. 2. Read the statement with your name and company ID, tick the box, press I accept. You should see: The Dashboard opens. The menu shows only the screens for this role. | ☐ | ☐ | ☐ |  |
| GEN-02 | Help & Guide and picture guide 1. Open Help & Guide. 2. Open Picture guide (screenshots). You should see: My guide shows the steps for this role only. The picture guide opens with numbered red boxes. | ☐ | ☐ | ☐ |  |
| GEN-SRCH | Search a list 1. Open a list with six or more rows (for example Sales List, Cash Fund or Chart of Accounts). 2. Type part of a name, number or product in Search this list. You should see: Only rows that contain every word you typed are shown; clearing the box shows all rows again. | ☐ | ☐ | ☐ |  |
| GEN-MEM | Member page for customers (phone) 1. Open /member on a phone. 2. Become a member with your own mobile number, tick the agreement, create the account. 3. My card → the QR code and member number. Ask the counter to tag a sale to you, then My purchases. You should see: The QR card shows; after a tagged sale the purchase appears with its items. Sign out and in again with the mobile number and password. | ☐ | ☐ | ☐ |  |
| CM-SRCH | Dashboard search and Stock on Hand layout 1. Dashboard → type part of a screen name in the search box. 2. Stock on Hand → look at an item with several flavors or expiry dates (if your account sees stock). You should see: The matching screens are listed. Flavors and expiry dates are shown as labelled rows with their quantity. | ☐ | ☐ | ☐ |  |
| FO-01 | Franchise overview 1. Franchise Portal → Overview. You should see: Stock, incoming deliveries, today's sales and what you owe GWS, for your branch only. | ☐ | ☐ | ☐ |  |
| FO-02 | Who may receive stock Flow F9 · Stock to a franchise 1. Switch 'associate may receive stock' on, then off. You should see: With it on the associate confirms deliveries and you are notified; off, only you confirm. | ☐ | ☐ | ☐ |  |
| FO-03 | Confirm a delivery Flow F9 · Stock to a franchise 1. With the switch off, open the incoming transfer → Tick all → Confirm. You should see: The items are added to your stock. | ☐ | ☐ | ☐ |  |
| FO-04 | Staff pay and charges 1. Staff pay & charges → salary for the associate; add a charge. You should see: It becomes a franchise expense. GWS HR cannot see it. | ☐ | ☐ | ☐ |  |
| FO-05 | Statements 1. Income statement & balance sheet → choose dates. You should see: Only your branch is included. | ☐ | ☐ | ☐ |  |
| FO-06 | Expenses and corrections 1. Add a franchise expense. 2. Approve a post-close edit from your associate in My Approvals. You should see: The expense appears in your statements; the correction applies. | ☐ | ☐ | ☐ |  |
| FO-07 | Prices you see 1. Dashboard → Price updates. You should see: Only the franchise price. No GWS cost. | ☐ | ☐ | ☐ |  |
| FO-08 | Your Franchise AR Flow F21 · Franchise AR: penalty, extension, payment 1. Open Franchise AR. 2. Open an invoice: read the goods billed at the franchise price, the due date, the penalty and the interest. You should see: You see only your own franchise. Total due today = unpaid goods + penalty + interest. The 30-day due date and the memo rule (2% once, 0.1% a day) are explained on the page. | ☐ | ☐ | ☐ |  |
| FO-09 | Ask for more time to pay Flow F21 · Franchise AR: penalty, extension, payment 1. Franchise AR → open the invoice → Ask for extension. 2. Type the new due date and the reason → Send request. You should see: The request goes to the Owner; Accounting, the auditors and the Franchise Coordinators are told. It appears under Extension requests as waiting, then approved or not approved. | ☐ | ☐ | ☐ |  |
| FO-10 | Transfer changed after receiving Flow F21 · Franchise AR: penalty, extension, payment 1. Receive a transfer with a different quantity (see flow F3) and let it be settled. 2. Open Franchise AR → the invoice → Changes to this invoice. You should see: The invoice amount is adjusted automatically and the change is listed with the date. You are notified, as are the Owner, the auditors, the Sales Associate involved and the Coordinators. | ☐ | ☐ | ☐ |  |
| FO-11 | 6-Pack sticker and card Flow F23 · 6-Pack Card and the override 1. New Sale → tick 6-Pack sticker given with the customer name and mobile number → Save. 2. Open 6-Pack Card. You should see: The sticker is counted. A redeemed ₱300 card is your franchise expense. | ☐ | ☐ | ☐ |  |
| FO-12 | Read a memorandum addressed to you 1. Open Memorandums. 2. Open a memo addressed to you → press I have read this memo. You should see: The memo shows its number, letterhead, TO/FROM/RE/DATE and signatures. It is marked as read and the sender can see that you read it. | ☐ | ☐ | ☐ |  |
| FO-13 | Change your own password 1. Press the key icon at the top right (Change my password). 2. Type the current password and a new one of 10 or more characters, twice → Change password. 3. Sign out and sign in again with the new password. Then change it back to ChangeMe!2026 for the next tester. You should see: The new password works. Nobody else can see it. HR receives a notice that you changed it (not the password). | ☐ | ☐ | ☐ |  |
| FO-14 | Shipping charged to you Flow F26 · Sale to a franchise with shipping to follow 1. Open Franchise AR after the Franchise Coordinator billed the shipping of a sale. You should see: A separate invoice FAR-SHIP-… marked "shipping charge" appears, apart from the order, with its own due date. You were told when it was tagged and when it was billed. | ☐ | ☐ | ☐ |  |
| FO-15 | Only your franchise, and you create transactions 1. Open Sales List and Transfers. 2. New Sale → record a walk-in sale for your franchise. You should see: Every list shows your own franchise only. Your sale saves; you cannot sell for another branch. | ☐ | ☐ | ☐ |  |
| FO-ORD | Order from the availability Flow F39 · Franchise availability, order, picklist and DR 1. Open the notice → Franchise Orders → the availability. 2. Type I order and choose the flavors → Send my order. You should see: Only offered products and quantities can be ordered; the coordinator is told. | ☐ | ☐ | ☐ |  |
| FO-DR | Confirm a DR or report a problem Flow F40 · Franchise DRs: confirm, correct, unpaid goods 1. Franchise Orders / Franchise DRs → open the DR. 2. Check the goods → Confirm receipt, or Report a problem with a note. You should see: Confirming adds the goods to your stock. A problem tells the Franchise Coordinator, who corrects the DR. | ☐ | ☐ | ☐ |  |

Result for this account

| Passed (of 22) | Failed | Not applicable | Accepted? ☐ Yes ☐ No |
| --- | --- | --- | --- |

| Tested by (signature over printed name) | Checked by the Owner (signature and date) |
| --- | --- |

FRANCHISES

# Associate, Mayon (full test)  —  fr.mayon.assoc

Franchise Sales Associate. Sells at a franchise. Never sees franchise cost.

Sign in at http://localhost:5173  ·  username fr.mayon.assoc  ·  password ChangeMe!2026  ·  12 checks

| Tester's name |  | Date tested |  |
| --- | --- | --- | --- |
| Browser / device |  | Start – end time |  |

| No. | What to do and what you should see | Pass | Fail | N/A | Notes (what went wrong) |
| --- | --- | --- | --- | --- | --- |
| GEN-01 | First sign-in and accountability statement 1. Sign in with the username and ChangeMe!2026. 2. Read the statement with your name and company ID, tick the box, press I accept. You should see: The Dashboard opens. The menu shows only the screens for this role. | ☐ | ☐ | ☐ |  |
| GEN-02 | Help & Guide and picture guide 1. Open Help & Guide. 2. Open Picture guide (screenshots). You should see: My guide shows the steps for this role only. The picture guide opens with numbered red boxes. | ☐ | ☐ | ☐ |  |
| GEN-SRCH | Search a list 1. Open a list with six or more rows (for example Sales List, Cash Fund or Chart of Accounts). 2. Type part of a name, number or product in Search this list. You should see: Only rows that contain every word you typed are shown; clearing the box shows all rows again. | ☐ | ☐ | ☐ |  |
| GEN-MEM | Member page for customers (phone) 1. Open /member on a phone. 2. Become a member with your own mobile number, tick the agreement, create the account. 3. My card → the QR code and member number. Ask the counter to tag a sale to you, then My purchases. You should see: The QR card shows; after a tagged sale the purchase appears with its items. Sign out and in again with the mobile number and password. | ☐ | ☐ | ☐ |  |
| CM-SRCH | Dashboard search and Stock on Hand layout 1. Dashboard → type part of a screen name in the search box. 2. Stock on Hand → look at an item with several flavors or expiry dates (if your account sees stock). You should see: The matching screens are listed. Flavors and expiry dates are shown as labelled rows with their quantity. | ☐ | ☐ | ☐ |  |
| FS-01 | Record a sale 1. New Sale → add an item, try to change the price → Save. You should see: The price cannot be changed. Stock drops. | ☐ | ☐ | ☐ |  |
| FS-02 | Confirm a delivery Flow F9 · Stock to a franchise 1. With the owner's switch on: open the incoming transfer → Confirm. 2. With it off: open it again. You should see: On: confirmed and the owner is notified. Off: you cannot confirm. | ☐ | ☐ | ☐ |  |
| FS-03 | Weekly count 1. Stock Counts → Start my weekly count sheet → Submit. You should see: Differences open a 7-day case. | ☐ | ☐ | ☐ |  |
| FS-04 | What you cannot see 1. My Pay & Charges; any stock page. You should see: Only your own pay. No franchise cost. | ☐ | ☐ | ☐ |  |
| FS-05 | 6-Pack sticker given Flow F23 · 6-Pack Card and the override 1. New Sale → tick 6-Pack sticker given, type the customer name and mobile → Save. You should see: The sticker is recorded for your franchise. | ☐ | ☐ | ☐ |  |
| FS-06 | Read a memorandum addressed to you 1. Open Memorandums. 2. Open a memo addressed to you → press I have read this memo. You should see: The memo shows its number, letterhead, TO/FROM/RE/DATE and signatures. It is marked as read and the sender can see that you read it. | ☐ | ☐ | ☐ |  |
| FS-07 | Change your own password 1. Press the key icon at the top right (Change my password). 2. Type the current password and a new one of 10 or more characters, twice → Change password. 3. Sign out and sign in again with the new password. Then change it back to ChangeMe!2026 for the next tester. You should see: The new password works. Nobody else can see it. HR receives a notice that you changed it (not the password). | ☐ | ☐ | ☐ |  |

Result for this account

| Passed (of 12) | Failed | Not applicable | Accepted? ☐ Yes ☐ No |
| --- | --- | --- | --- |

| Tested by (signature over printed name) | Checked by the Owner (signature and date) |
| --- | --- |

FRANCHISES

# Owner, Malolos  —  fr.malolos.owner

Franchise Owner. Runs one franchise. Sees only their own branch and franchise price. Short check: the West Ave and Mayon accounts carry the full test; this account repeats the key steps for its own branch.

Sign in at http://localhost:5173  ·  username fr.malolos.owner  ·  password ChangeMe!2026  ·  9 checks

| Tester's name |  | Date tested |  |
| --- | --- | --- | --- |
| Browser / device |  | Start – end time |  |

| No. | What to do and what you should see | Pass | Fail | N/A | Notes (what went wrong) |
| --- | --- | --- | --- | --- | --- |
| GEN-01 | First sign-in and accountability statement 1. Sign in with the username and ChangeMe!2026. 2. Read the statement with your name and company ID, tick the box, press I accept. You should see: The Dashboard opens. The menu shows only the screens for this role. | ☐ | ☐ | ☐ |  |
| GEN-02 | Help & Guide and picture guide 1. Open Help & Guide. 2. Open Picture guide (screenshots). You should see: My guide shows the steps for this role only. The picture guide opens with numbered red boxes. | ☐ | ☐ | ☐ |  |
| GEN-SRCH | Search a list 1. Open a list with six or more rows (for example Sales List, Cash Fund or Chart of Accounts). 2. Type part of a name, number or product in Search this list. You should see: Only rows that contain every word you typed are shown; clearing the box shows all rows again. | ☐ | ☐ | ☐ |  |
| GEN-MEM | Member page for customers (phone) 1. Open /member on a phone. 2. Become a member with your own mobile number, tick the agreement, create the account. 3. My card → the QR code and member number. Ask the counter to tag a sale to you, then My purchases. You should see: The QR card shows; after a tagged sale the purchase appears with its items. Sign out and in again with the mobile number and password. | ☐ | ☐ | ☐ |  |
| CM-SRCH | Dashboard search and Stock on Hand layout 1. Dashboard → type part of a screen name in the search box. 2. Stock on Hand → look at an item with several flavors or expiry dates (if your account sees stock). You should see: The matching screens are listed. Flavors and expiry dates are shown as labelled rows with their quantity. | ☐ | ☐ | ☐ |  |
| FO-01 | Franchise overview 1. Franchise Portal → Overview. You should see: Stock, incoming deliveries, today's sales and what you owe GWS, for your branch only. | ☐ | ☐ | ☐ |  |
| FO-02 | Who may receive stock Flow F9 · Stock to a franchise 1. Switch 'associate may receive stock' on, then off. You should see: With it on the associate confirms deliveries and you are notified; off, only you confirm. | ☐ | ☐ | ☐ |  |
| FO-07 | Prices you see 1. Dashboard → Price updates. You should see: Only the franchise price. No GWS cost. | ☐ | ☐ | ☐ |  |
| FO-08 | Your Franchise AR Flow F21 · Franchise AR: penalty, extension, payment 1. Open Franchise AR. 2. Open an invoice: read the goods billed at the franchise price, the due date, the penalty and the interest. You should see: You see only your own franchise. Total due today = unpaid goods + penalty + interest. The 30-day due date and the memo rule (2% once, 0.1% a day) are explained on the page. | ☐ | ☐ | ☐ |  |

Result for this account

| Passed (of 9) | Failed | Not applicable | Accepted? ☐ Yes ☐ No |
| --- | --- | --- | --- |

| Tested by (signature over printed name) | Checked by the Owner (signature and date) |
| --- | --- |

FRANCHISES

# Associate, Malolos  —  fr.malolos.assoc

Franchise Sales Associate. Sells at a franchise. Never sees franchise cost. Short check: the West Ave and Mayon accounts carry the full test; this account repeats the key steps for its own branch.

Sign in at http://localhost:5173  ·  username fr.malolos.assoc  ·  password ChangeMe!2026  ·  8 checks

| Tester's name |  | Date tested |  |
| --- | --- | --- | --- |
| Browser / device |  | Start – end time |  |

| No. | What to do and what you should see | Pass | Fail | N/A | Notes (what went wrong) |
| --- | --- | --- | --- | --- | --- |
| GEN-01 | First sign-in and accountability statement 1. Sign in with the username and ChangeMe!2026. 2. Read the statement with your name and company ID, tick the box, press I accept. You should see: The Dashboard opens. The menu shows only the screens for this role. | ☐ | ☐ | ☐ |  |
| GEN-02 | Help & Guide and picture guide 1. Open Help & Guide. 2. Open Picture guide (screenshots). You should see: My guide shows the steps for this role only. The picture guide opens with numbered red boxes. | ☐ | ☐ | ☐ |  |
| GEN-SRCH | Search a list 1. Open a list with six or more rows (for example Sales List, Cash Fund or Chart of Accounts). 2. Type part of a name, number or product in Search this list. You should see: Only rows that contain every word you typed are shown; clearing the box shows all rows again. | ☐ | ☐ | ☐ |  |
| GEN-MEM | Member page for customers (phone) 1. Open /member on a phone. 2. Become a member with your own mobile number, tick the agreement, create the account. 3. My card → the QR code and member number. Ask the counter to tag a sale to you, then My purchases. You should see: The QR card shows; after a tagged sale the purchase appears with its items. Sign out and in again with the mobile number and password. | ☐ | ☐ | ☐ |  |
| CM-SRCH | Dashboard search and Stock on Hand layout 1. Dashboard → type part of a screen name in the search box. 2. Stock on Hand → look at an item with several flavors or expiry dates (if your account sees stock). You should see: The matching screens are listed. Flavors and expiry dates are shown as labelled rows with their quantity. | ☐ | ☐ | ☐ |  |
| FS-01 | Record a sale 1. New Sale → add an item, try to change the price → Save. You should see: The price cannot be changed. Stock drops. | ☐ | ☐ | ☐ |  |
| FS-02 | Confirm a delivery Flow F9 · Stock to a franchise 1. With the owner's switch on: open the incoming transfer → Confirm. 2. With it off: open it again. You should see: On: confirmed and the owner is notified. Off: you cannot confirm. | ☐ | ☐ | ☐ |  |
| FS-04 | What you cannot see 1. My Pay & Charges; any stock page. You should see: Only your own pay. No franchise cost. | ☐ | ☐ | ☐ |  |

Result for this account

| Passed (of 8) | Failed | Not applicable | Accepted? ☐ Yes ☐ No |
| --- | --- | --- | --- |

| Tested by (signature over printed name) | Checked by the Owner (signature and date) |
| --- | --- |

FRANCHISES

# Franchise Coordinator  —  franchise.coord

Franchise Coordinator. Follows what franchises owe and what they were told. Never sees supplier cost.

Sign in at http://localhost:5173  ·  username franchise.coord  ·  password ChangeMe!2026  ·  16 checks

| Tester's name |  | Date tested |  |
| --- | --- | --- | --- |
| Browser / device |  | Start – end time |  |

| No. | What to do and what you should see | Pass | Fail | N/A | Notes (what went wrong) |
| --- | --- | --- | --- | --- | --- |
| GEN-01 | First sign-in and accountability statement 1. Sign in with the username and ChangeMe!2026. 2. Read the statement with your name and company ID, tick the box, press I accept. You should see: The Dashboard opens. The menu shows only the screens for this role. | ☐ | ☐ | ☐ |  |
| GEN-02 | Help & Guide and picture guide 1. Open Help & Guide. 2. Open Picture guide (screenshots). You should see: My guide shows the steps for this role only. The picture guide opens with numbered red boxes. | ☐ | ☐ | ☐ |  |
| GEN-SRCH | Search a list 1. Open a list with six or more rows (for example Sales List, Cash Fund or Chart of Accounts). 2. Type part of a name, number or product in Search this list. You should see: Only rows that contain every word you typed are shown; clearing the box shows all rows again. | ☐ | ☐ | ☐ |  |
| GEN-MEM | Member page for customers (phone) 1. Open /member on a phone. 2. Become a member with your own mobile number, tick the agreement, create the account. 3. My card → the QR code and member number. Ask the counter to tag a sale to you, then My purchases. You should see: The QR card shows; after a tagged sale the purchase appears with its items. Sign out and in again with the mobile number and password. | ☐ | ☐ | ☐ |  |
| CM-SRCH | Dashboard search and Stock on Hand layout 1. Dashboard → type part of a screen name in the search box. 2. Stock on Hand → look at an item with several flavors or expiry dates (if your account sees stock). You should see: The matching screens are listed. Flavors and expiry dates are shown as labelled rows with their quantity. | ☐ | ☐ | ☐ |  |
| FC-01 | Franchise AR overview 1. Open Franchise AR. 2. Pick a franchise and open an invoice. You should see: You see every franchise: invoices, due dates, penalty, interest, payments and extension requests. No cost is shown. You can read but not record payments. | ☐ | ☐ | ☐ |  |
| FC-02 | Told of extension requests and AR changes Flow F21 · Franchise AR: penalty, extension, payment 1. Open Notifications after a franchise asks for an extension, or after a transfer to a franchise is corrected. You should see: You have a notice with the franchise, the invoice and the amount. Extension requests are decided by the Owner. | ☐ | ☐ | ☐ |  |
| FC-03 | Overdue invoices and penalty Flow F21 · Franchise AR: penalty, extension, payment 1. Franchise AR → look at an invoice past its due date. You should see: Penalty (2% once) and interest (0.1% a day) are shown, and the total due today. Use this to remind the franchise owner. | ☐ | ☐ | ☐ |  |
| FC-04 | Write a memorandum to franchisees Flow F24 · Memorandum 1. Open Memorandums → Write a memo → Who it is for: franchise owners and/or franchise associates → write → add signers → Issue the memo. You should see: The memo is numbered, printable, and every franchise addressed is told. | ☐ | ☐ | ☐ |  |
| FC-05 | What you cannot see or do 1. Look at the menu. Try to open Products cost, Journal entries, Payroll. You should see: None of these are in your menu. Cost, payroll and accounting stay closed to you. | ☐ | ☐ | ☐ |  |
| FC-06 | Change your own password 1. Press the key icon at the top right (Change my password). 2. Type the current password and a new one of 10 or more characters, twice → Change password. 3. Sign out and sign in again with the new password. Then change it back to ChangeMe!2026 for the next tester. You should see: The new password works. Nobody else can see it. HR receives a notice that you changed it (not the password). | ☐ | ☐ | ☐ |  |
| FC-07 | Record a franchise sale Flow F26 · Sale to a franchise with shipping to follow 1. New Sale → the branch shows the warehouse. Channel is FRANCHISE only; payment is AR / PDC or Online. 2. Choose the franchisee, add items and Plastic L. Pick Shipping: To follow → Review sale → Confirm. You should see: Franchise price and plastic price fill in by themselves. Other channels and Cash are not offered. The sale saves. | ☐ | ☐ | ☐ |  |
| FC-08 | Fill in the shipping charge within 2 days Flow F26 · Sale to a franchise with shipping to follow 1. Franchise AR → Shipping charges billed to franchises. 2. Press Fill in the amount on a "to follow" line, type the amount (and courier) → Bill the franchise. You should see: A separate franchise invoice FAR-SHIP-… is created. The franchise owner, Owner, auditors and Accounting are told. A late one shows in red and is reminded every day. | ☐ | ☐ | ☐ |  |
| FC-09 | Ask the Owner to change the amount or give more time Flow F26 · Sale to a franchise with shipping to follow 1. On a billed line press Ask to change (new amount and reason) → Send to the Owner. On a to-follow line press Ask for more time (a later date and reason). You should see: "Change waiting for the Owner" shows on the line. The Owner decides in My Approvals; you are told if it is not approved. | ☐ | ☐ | ☐ |  |
| FC-FO | Availability to picklist to DR Flow F39 · Franchise availability, order, picklist and DR 1. Franchise Orders → Generate availability → Send to the warehouse. 2. When the warehouse returns it, tick the franchises → Send to the franchises. 3. After a franchise orders: open the order → Make the picklist → Print the picklist (PDF) → Send to the warehouse for the final check. 4. When approved → Make the DR. You should see: The availability, the picklist and the DR follow one after the other. The franchise sees the DR under Franchise DRs and Franchise AR shows it as Unpaid goods. | ☐ | ☐ | ☐ |  |
| FC-DR | Correct a franchise DR Flow F40 · Franchise DRs: confirm, correct, unpaid goods 1. Open a DR the franchise reported a problem on. 2. Correct this franchise DR → change a quantity → Save. You should see: The DR keeps its number and date; the franchise is told and checks it again. | ☐ | ☐ | ☐ |  |

Result for this account

| Passed (of 16) | Failed | Not applicable | Accepted? ☐ Yes ☐ No |
| --- | --- | --- | --- |

| Tested by (signature over printed name) | Checked by the Owner (signature and date) |
| --- | --- |

FRANCHISES

# Asst. Franchise Coordinator  —  asst.franchise.coord

Asst. Franchise Coordinator. Same screens as the Franchise Coordinator. Never sees supplier cost.

Sign in at http://localhost:5173  ·  username asst.franchise.coord  ·  password ChangeMe!2026  ·  14 checks

| Tester's name |  | Date tested |  |
| --- | --- | --- | --- |
| Browser / device |  | Start – end time |  |

| No. | What to do and what you should see | Pass | Fail | N/A | Notes (what went wrong) |
| --- | --- | --- | --- | --- | --- |
| GEN-01 | First sign-in and accountability statement 1. Sign in with the username and ChangeMe!2026. 2. Read the statement with your name and company ID, tick the box, press I accept. You should see: The Dashboard opens. The menu shows only the screens for this role. | ☐ | ☐ | ☐ |  |
| GEN-02 | Help & Guide and picture guide 1. Open Help & Guide. 2. Open Picture guide (screenshots). You should see: My guide shows the steps for this role only. The picture guide opens with numbered red boxes. | ☐ | ☐ | ☐ |  |
| GEN-SRCH | Search a list 1. Open a list with six or more rows (for example Sales List, Cash Fund or Chart of Accounts). 2. Type part of a name, number or product in Search this list. You should see: Only rows that contain every word you typed are shown; clearing the box shows all rows again. | ☐ | ☐ | ☐ |  |
| GEN-MEM | Member page for customers (phone) 1. Open /member on a phone. 2. Become a member with your own mobile number, tick the agreement, create the account. 3. My card → the QR code and member number. Ask the counter to tag a sale to you, then My purchases. You should see: The QR card shows; after a tagged sale the purchase appears with its items. Sign out and in again with the mobile number and password. | ☐ | ☐ | ☐ |  |
| CM-SRCH | Dashboard search and Stock on Hand layout 1. Dashboard → type part of a screen name in the search box. 2. Stock on Hand → look at an item with several flavors or expiry dates (if your account sees stock). You should see: The matching screens are listed. Flavors and expiry dates are shown as labelled rows with their quantity. | ☐ | ☐ | ☐ |  |
| AF-01 | Franchise AR overview 1. Open Franchise AR. 2. Pick a franchise and open an invoice. You should see: You see every franchise: invoices, due dates, penalty, interest, payments and extension requests. No cost is shown. You can read but not record payments. | ☐ | ☐ | ☐ |  |
| AF-02 | Told of extension requests and AR changes Flow F21 · Franchise AR: penalty, extension, payment 1. Open Notifications after a franchise asks for an extension, or after a transfer to a franchise is corrected. You should see: You have a notice with the franchise, the invoice and the amount. Extension requests are decided by the Owner. | ☐ | ☐ | ☐ |  |
| AF-03 | Overdue invoices and penalty Flow F21 · Franchise AR: penalty, extension, payment 1. Franchise AR → look at an invoice past its due date. You should see: Penalty (2% once) and interest (0.1% a day) are shown, and the total due today. Use this to remind the franchise owner. | ☐ | ☐ | ☐ |  |
| AF-04 | Write a memorandum to franchisees Flow F24 · Memorandum 1. Open Memorandums → Write a memo → Who it is for: franchise owners and/or franchise associates → write → add signers → Issue the memo. You should see: The memo is numbered, printable, and every franchise addressed is told. | ☐ | ☐ | ☐ |  |
| AF-05 | What you cannot see or do 1. Look at the menu. Try to open Products cost, Journal entries, Payroll. You should see: None of these are in your menu. Cost, payroll and accounting stay closed to you. | ☐ | ☐ | ☐ |  |
| AF-06 | Change your own password 1. Press the key icon at the top right (Change my password). 2. Type the current password and a new one of 10 or more characters, twice → Change password. 3. Sign out and sign in again with the new password. Then change it back to ChangeMe!2026 for the next tester. You should see: The new password works. Nobody else can see it. HR receives a notice that you changed it (not the password). | ☐ | ☐ | ☐ |  |
| AF-07 | Record a franchise sale Flow F26 · Sale to a franchise with shipping to follow 1. New Sale → the branch shows the warehouse. Channel is FRANCHISE only; payment is AR / PDC or Online. 2. Choose the franchisee, add items and Plastic L. Pick Shipping: To follow → Review sale → Confirm. You should see: Franchise price and plastic price fill in by themselves. Other channels and Cash are not offered. The sale saves. | ☐ | ☐ | ☐ |  |
| AF-08 | Fill in the shipping charge within 2 days Flow F26 · Sale to a franchise with shipping to follow 1. Franchise AR → Shipping charges billed to franchises. 2. Press Fill in the amount on a "to follow" line, type the amount (and courier) → Bill the franchise. You should see: A separate franchise invoice FAR-SHIP-… is created. The franchise owner, Owner, auditors and Accounting are told. A late one shows in red and is reminded every day. | ☐ | ☐ | ☐ |  |
| AF-09 | Ask the Owner to change the amount or give more time Flow F26 · Sale to a franchise with shipping to follow 1. On a billed line press Ask to change (new amount and reason) → Send to the Owner. On a to-follow line press Ask for more time (a later date and reason). You should see: "Change waiting for the Owner" shows on the line. The Owner decides in My Approvals; you are told if it is not approved. | ☐ | ☐ | ☐ |  |

Result for this account

| Passed (of 14) | Failed | Not applicable | Accepted? ☐ Yes ☐ No |
| --- | --- | --- | --- |

| Tested by (signature over printed name) | Checked by the Owner (signature and date) |
| --- | --- |

SALES TEAM

# Sales Manager  —  sales.manager

Sales Manager. Follows sales and sets targets. Never sees cost.

Sign in at http://localhost:5173  ·  username sales.manager  ·  password ChangeMe!2026  ·  32 checks

| Tester's name |  | Date tested |  |
| --- | --- | --- | --- |
| Browser / device |  | Start – end time |  |

| No. | What to do and what you should see | Pass | Fail | N/A | Notes (what went wrong) |
| --- | --- | --- | --- | --- | --- |
| GEN-01 | First sign-in and accountability statement 1. Sign in with the username and ChangeMe!2026. 2. Read the statement with your name and company ID, tick the box, press I accept. You should see: The Dashboard opens. The menu shows only the screens for this role. | ☐ | ☐ | ☐ |  |
| GEN-02 | Help & Guide and picture guide 1. Open Help & Guide. 2. Open Picture guide (screenshots). You should see: My guide shows the steps for this role only. The picture guide opens with numbered red boxes. | ☐ | ☐ | ☐ |  |
| GEN-SRCH | Search a list 1. Open a list with six or more rows (for example Sales List, Cash Fund or Chart of Accounts). 2. Type part of a name, number or product in Search this list. You should see: Only rows that contain every word you typed are shown; clearing the box shows all rows again. | ☐ | ☐ | ☐ |  |
| GEN-MEM | Member page for customers (phone) 1. Open /member on a phone. 2. Become a member with your own mobile number, tick the agreement, create the account. 3. My card → the QR code and member number. Ask the counter to tag a sale to you, then My purchases. You should see: The QR card shows; after a tagged sale the purchase appears with its items. Sign out and in again with the mobile number and password. | ☐ | ☐ | ☐ |  |
| CM-SRCH | Dashboard search and Stock on Hand layout 1. Dashboard → type part of a screen name in the search box. 2. Stock on Hand → look at an item with several flavors or expiry dates (if your account sees stock). You should see: The matching screens are listed. Flavors and expiry dates are shown as labelled rows with their quantity. | ☐ | ☐ | ☐ |  |
| SM-01 | Dashboard 1. Open the Dashboard. You should see: Sales vs target this month and receivables by due date (nearest first). | ☐ | ☐ | ☐ |  |
| SM-02 | Set targets Flow F10 · Sales targets 1. Sales Targets → month → West Ave → amount → Send for the Owner's approval. 2. Same for agent Jerick Quinto. You should see: Both show 'waiting for the Owner'. | ☐ | ☐ | ☐ |  |
| SM-03 | Follow achievement Flow F10 · Sales targets 1. After the Owner approves, open Sales Targets. You should see: Target, sales so far and % per branch and agent, with the day marker; green, amber or red. | ☐ | ☐ | ☐ |  |
| SM-04 | Change a target 1. Send a new target for West Ave. You should see: The old one stays until the Owner approves the new one. | ☐ | ☐ | ☐ |  |
| SM-05 | Link an agent account 1. Sales Targets → Agent accounts → link Jerick Quinto to agent.jerick. You should see: Jerick is listed once even if he sells at several branches. | ☐ | ☐ | ☐ |  |
| SM-06 | View-only reports 1. Sales Report (all branches), Sales Graphs, Sales List, Daily Sales Report, AR & Collections. You should see: All branches; dealers, franchises and agents in AR. No profit or cost. | ☐ | ☐ | ☐ |  |
| SM-07 | What you cannot see or do 1. Look for Daily Close, New Sale, Payroll, Journal Entries and cost. You should see: None of them are available. | ☐ | ☐ | ☐ |  |
| SM-08 | Confirm an agent's incentive Flow F19 · Agent incentive 1. Agent Incentives → this month → Jerick Quinto → type 5 (%) → Confirm. You should see: The total sales at every branch and the incentive go to the Accounting Associate, the Accounting Head and the Owner. | ☐ | ☐ | ☐ |  |
| SM-09 | 6-Pack Card (view) 1. Open 6-Pack Card. You should see: You can see every branch's stickers and cards for reading. You cannot redeem. | ☐ | ☐ | ☐ |  |
| SM-10 | Change your own password 1. Press the key icon at the top right (Change my password). 2. Type the current password and a new one of 10 or more characters, twice → Change password. 3. Sign out and sign in again with the new password. Then change it back to ChangeMe!2026 for the next tester. You should see: The new password works. Nobody else can see it. HR receives a notice that you changed it (not the password). | ☐ | ☐ | ☐ |  |
| SM-11 | Approve the agents' outlets Flow F31 · Agent field work: outlets, itineraries and consignment maximums 1. Outlets → Waiting for approval → tick the outlets → Approve (or Reject with a reason). You should see: The agent is told. Only approved outlets can be tagged on sales and itineraries. | ☐ | ☐ | ☐ |  |
| SM-12 | Areas, sharing and moving outlets Flow F31 · Agent field work: outlets, itineraries and consignment maximums 1. Outlets → Areas → add an area and assign an agent. 2. Open an outlet → move it to another area / agent, or Share it with another agent. You should see: The agent and the Owner are told. A shared outlet shows in both agents' lists. | ☐ | ☐ | ☐ |  |
| SM-13 | Change requests and removal Flow F31 · Agent field work: outlets, itineraries and consignment maximums 1. Outlets → Change requests → approve one. 2. Open an outlet with no recent order → Remove outlet. You should see: The Owner is told what changed. Removal goes to the Owner; it is refused for an outlet with an order in the last 3 months. | ☐ | ☐ | ☐ |  |
| SM-14 | Follow the agents in the field Flow F31 · Agent field work: outlets, itineraries and consignment maximums 1. Field Monitoring → Daily itineraries & photos, Agent scorecards, Areas & top outlets, Outlets not ordering. You should see: Plan vs actual per agent, each store with photo, time, location link and shelf check; scorecards; sales per area. | ☐ | ☐ | ☐ |  |
| SM-15 | Approve a fuel / transport claim Flow F31 · Agent field work: outlets, itineraries and consignment maximums 1. Field Monitoring → Fuel / transport claims → Approve. You should see: The agent is told and Accounting is told to pay. | ☐ | ☐ | ☐ |  |
| SM-16 | Link consignees and set the maximum Flow F31 · Agent field work: outlets, itineraries and consignment maximums 1. Agent Consignments → link a consignee to an agent's outlet → Save. 2. Set a maximum for the agent (all outlets) and one for a single outlet → Send for the Owner's approval. You should see: Waits for the Owner. Until approved, a consignment to that agent's consignee is refused. | ☐ | ☐ | ☐ |  |
| SM-17 | Wheysted Members list and segments 1. Wheysted Members: click Spent to sort; type in a column filter; choose the segment At risk. 2. Click a member. You should see: Members are sorted / filtered. The member shows the QR card, favorites, spending by month and every purchase. | ☐ | ☐ | ☐ |  |
| SM-18 | Who bought this item 1. Wheysted Members → Who bought this item → type an item and pick it. You should see: Customers who bought it with times, quantity, amount and last date (members and other customers with a number or name). | ☐ | ☐ | ☐ |  |
| SM-19 | Make members from my sales 1. Wheysted Members → Make members from my sales → OK. You should see: Customers with a name and mobile / email become members and their past purchases are on their accounts. | ☐ | ☐ | ☐ |  |
| SM-20 | Send an email or SMS campaign 1. Email & SMS → Email blast → choose a segment → Count who will receive it. 2. Type a subject and message with {firstName} → Send me a test → Prepare campaign → open it → Send. You should see: The count shows who is left out (opted out, no valid address). Results per person are listed; without email / SMS setup the result is 'not configured'. | ☐ | ☐ | ☐ |  |
| SM-21 | Program rules and a voucher Flow F33 · Member program: vouchers, member prices, lost sales, insights and chat campaigns 1. Wheysted Members → Program rules: set ₱ per point, Silver and Gold limits → Save rules. 2. Open a member → Vouchers → give ₱100 off. 3. Open a member → Points: add 5 points with a reason. You should see: The member shows the new tier and points. The voucher is listed with its expiry. The point change is logged with your reason. | ☐ | ☐ | ☐ |  |
| SM-22 | Member prices Flow F33 · Member program: vouchers, member prices, lost sales, insights and chat campaigns 1. Wheysted Members → Member prices → pick an item, a price, dates → Add. 2. Switch it off. You should see: Counter staff get the price for tagged members while it is active; it stops when off. | ☐ | ☐ | ☐ |  |
| SM-23 | Top spenders and calls Flow F33 · Member program: vouchers, member prices, lost sales, insights and chat campaigns 1. Top spenders → find "call due" members → Log a call → type what was said. You should see: The last contact shows today and the call is in the member's contact log. | ☐ | ☐ | ☐ |  |
| SM-24 | Insights and feedback Flow F33 · Member program: vouchers, member prices, lost sales, insights and chat campaigns 1. Insights: read the heat-map, where members heard about us, and the share of sales with a member per branch and associate. 2. Feedback: read ratings, would-buy-again and comments. 3. Lost sales: read what customers asked for. You should see: Numbers match the sales recorded. A low rating shows as a notification and a complaint note on the member. | ☐ | ☐ | ☐ |  |
| SM-25 | Automatic messages Flow F33 · Member program: vouchers, member prices, lost sales, insights and chat campaigns 1. Program rules → switch on Birthday voucher → Save rules. 2. Press Run the automatic messages now. You should see: A member with a birthday today gets a voucher; without SMTP / Semaphore the result says not configured and nothing is sent. Running it again does not give a second voucher. | ☐ | ☐ | ☐ |  |
| SM-26 | WhatsApp / Viber campaign with a voucher Flow F33 · Member program: vouchers, member prices, lost sales, insights and chat campaigns 1. Campaigns → quick start Win-back voucher → WhatsApp → Count who will receive it → Prepare campaign. 2. Open it → Send → on one row press Open WhatsApp + copy message. 3. Later open the campaign and read the results. You should see: The person gets their own voucher code in the message. The campaign shows who bought within 7 days and how many vouchers were used. | ☐ | ☐ | ☐ |  |
| SM-27 | Why customers do not buy again Flow F34 · Customer Service: birthdays, restock due, results with reasons, and promos 1. Customer Service → Why they do not buy again. 2. Choose 30 / 90 days. You should see: Approached, bought again, reasons added up, by branch, item and staff member, and what customers said. Product or service reasons also arrived as notifications. | ☐ | ☐ | ☐ |  |

Result for this account

| Passed (of 32) | Failed | Not applicable | Accepted? ☐ Yes ☐ No |
| --- | --- | --- | --- |

| Tested by (signature over printed name) | Checked by the Owner (signature and date) |
| --- | --- |

SALES TEAM

# Agent (Jerick Quinto)  —  agent.jerick

Agent. Sees only their own sales and target.

Sign in at http://localhost:5173  ·  username agent.jerick  ·  password ChangeMe!2026  ·  17 checks

| Tester's name |  | Date tested |  |
| --- | --- | --- | --- |
| Browser / device |  | Start – end time |  |

| No. | What to do and what you should see | Pass | Fail | N/A | Notes (what went wrong) |
| --- | --- | --- | --- | --- | --- |
| GEN-01 | First sign-in and accountability statement 1. Sign in with the username and ChangeMe!2026. 2. Read the statement with your name and company ID, tick the box, press I accept. You should see: The Dashboard opens. The menu shows only the screens for this role. | ☐ | ☐ | ☐ |  |
| GEN-02 | Help & Guide and picture guide 1. Open Help & Guide. 2. Open Picture guide (screenshots). You should see: My guide shows the steps for this role only. The picture guide opens with numbered red boxes. | ☐ | ☐ | ☐ |  |
| GEN-SRCH | Search a list 1. Open a list with six or more rows (for example Sales List, Cash Fund or Chart of Accounts). 2. Type part of a name, number or product in Search this list. You should see: Only rows that contain every word you typed are shown; clearing the box shows all rows again. | ☐ | ☐ | ☐ |  |
| GEN-MEM | Member page for customers (phone) 1. Open /member on a phone. 2. Become a member with your own mobile number, tick the agreement, create the account. 3. My card → the QR code and member number. Ask the counter to tag a sale to you, then My purchases. You should see: The QR card shows; after a tagged sale the purchase appears with its items. Sign out and in again with the mobile number and password. | ☐ | ☐ | ☐ |  |
| CM-SRCH | Dashboard search and Stock on Hand layout 1. Dashboard → type part of a screen name in the search box. 2. Stock on Hand → look at an item with several flavors or expiry dates (if your account sees stock). You should see: The matching screens are listed. Flavors and expiry dates are shown as labelled rows with their quantity. | ☐ | ☐ | ☐ |  |
| AG-01 | Dashboard Flow F10 · Sales targets 1. Open the Dashboard. You should see: Your sales this month, % of target and what customers still owe. | ☐ | ☐ | ☐ |  |
| AG-02 | My Sales at every branch Flow F10 · Sales targets 1. After a branch records a sale with agent Jerick Quinto, open My Sales. You should see: Sales from every branch are listed with date, branch, DR/SI, customer, payment and amount. | ☐ | ☐ | ☐ |  |
| AG-03 | Target and unpaid customers 1. My Sales → My target, Achieved, Customers who have not paid yet. You should see: Green when on track, red when behind. Unpaid customers nearest due first, overdue in red. | ☐ | ☐ | ☐ |  |
| AG-04 | What you cannot see 1. Products & Prices; look for other agents' sales. You should see: Retail and agent prices only. No cost, no other agent or branch totals. | ☐ | ☐ | ☐ |  |
| AG-05 | See my incentive Flow F19 · Agent incentive 1. Agent Incentives. You should see: Only your own incentive, its status and how it was paid. | ☐ | ☐ | ☐ |  |
| AG-06 | Change your own password 1. Press the key icon at the top right (Change my password). 2. Type the current password and a new one of 10 or more characters, twice → Change password. 3. Sign out and sign in again with the new password. Then change it back to ChangeMe!2026 for the next tester. You should see: The new password works. Nobody else can see it. HR receives a notice that you changed it (not the password). | ☐ | ☐ | ☐ |  |
| AG-07 | Add my outlets Flow F31 · Agent field work: outlets, itineraries and consignment maximums 1. Outlets → + Add an outlet: name, type, address, city, contact person, number, email and a picture. Or Upload Excel / CSV (press Template for the columns). 2. Open the outlet and look at its status. You should see: The outlet shows 'Waiting for approval'. A name already in the database is refused or skipped. You see only your own outlets. | ☐ | ☐ | ☐ |  |
| AG-08 | Change an approved outlet Flow F31 · Agent field work: outlets, itineraries and consignment maximums 1. After the Sales Manager approves it, open the outlet → Ask for a change → change the phone number → Send change for approval. You should see: Nothing changes until the Sales Manager approves. You are told the result. | ☐ | ☐ | ☐ |  |
| AG-09 | Plan and report my itinerary (phone) Flow F31 · Agent field work: outlets, itineraries and consignment maximums 1. My Itinerary → Plan the stores for this day → tick two approved outlets → Save. 2. At one store: Report this visit → take a photo → choose the shelf check → Visited (allow location). 3. At the other: Missed with a reason. 4. Submit the report for this day. You should see: Visited is refused without a photo or location; Missed is refused without a reason. After submitting, the day is locked. | ☐ | ☐ | ☐ |  |
| AG-10 | Claim fuel / transport Flow F31 · Agent field work: outlets, itineraries and consignment maximums 1. On My Itinerary, under Claims: choose Fuel, type 350, add a receipt photo → Send claim. You should see: The claim shows 'waiting'; after the Sales Manager approves it shows approved and Accounting is told to pay. | ☐ | ☐ | ☐ |  |
| AG-11 | My consignments and maximum Flow F31 · Agent field work: outlets, itineraries and consignment maximums 1. Agent Consignments (My Consignments). You should see: The consignees you are responsible for with their stock, what they owe, days since the last sales report and how much of your maximum is used. | ☐ | ☐ | ☐ |  |
| AG-12 | Orders of my outlets Flow F31 · Agent field work: outlets, itineraries and consignment maximums 1. After a sales associate tags your outlet on a sale, open My Sales and then the outlet. You should see: The order is listed with the outlet name, in My Sales and on the outlet. | ☐ | ☐ | ☐ |  |

Result for this account

| Passed (of 17) | Failed | Not applicable | Accepted? ☐ Yes ☐ No |
| --- | --- | --- | --- |

| Tested by (signature over printed name) | Checked by the Owner (signature and date) |
| --- | --- |

OFFICE

# Accounting Head  —  acct.head

Accounting Head. Keeps the books and approves customer payments.

Sign in at http://localhost:5173  ·  username acct.head  ·  password ChangeMe!2026  ·  25 checks

| Tester's name |  | Date tested |  |
| --- | --- | --- | --- |
| Browser / device |  | Start – end time |  |

| No. | What to do and what you should see | Pass | Fail | N/A | Notes (what went wrong) |
| --- | --- | --- | --- | --- | --- |
| GEN-01 | First sign-in and accountability statement 1. Sign in with the username and ChangeMe!2026. 2. Read the statement with your name and company ID, tick the box, press I accept. You should see: The Dashboard opens. The menu shows only the screens for this role. | ☐ | ☐ | ☐ |  |
| GEN-02 | Help & Guide and picture guide 1. Open Help & Guide. 2. Open Picture guide (screenshots). You should see: My guide shows the steps for this role only. The picture guide opens with numbered red boxes. | ☐ | ☐ | ☐ |  |
| GEN-SRCH | Search a list 1. Open a list with six or more rows (for example Sales List, Cash Fund or Chart of Accounts). 2. Type part of a name, number or product in Search this list. You should see: Only rows that contain every word you typed are shown; clearing the box shows all rows again. | ☐ | ☐ | ☐ |  |
| GEN-MEM | Member page for customers (phone) 1. Open /member on a phone. 2. Become a member with your own mobile number, tick the agreement, create the account. 3. My card → the QR code and member number. Ask the counter to tag a sale to you, then My purchases. You should see: The QR card shows; after a tagged sale the purchase appears with its items. Sign out and in again with the mobile number and password. | ☐ | ☐ | ☐ |  |
| CM-SRCH | Dashboard search and Stock on Hand layout 1. Dashboard → type part of a screen name in the search box. 2. Stock on Hand → look at an item with several flavors or expiry dates (if your account sees stock). You should see: The matching screens are listed. Flavors and expiry dates are shown as labelled rows with their quantity. | ☐ | ☐ | ☐ |  |
| AH-01 | Approve a customer payment with its proof Flow F5 · Credit sale and collection 1. My Approvals → AR payment. 2. Click the proof picture to enlarge it; check the account deposited to, customer, amount and invoices → Approve. You should see: Everything is on the Approvals page. The balance drops and a credit note is issued. | ☐ | ☐ | ☐ |  |
| AH-02 | Reject with a reason Flow F5 · Credit sale and collection 1. On another AR payment press Reject. 2. Try without a reason, then pick 'Wrong amount' (or type another). You should see: A reason is required. The branch sees it in its notification. | ☐ | ☐ | ☐ |  |
| AH-03 | Edit a journal entry 1. Journal Entries → open one → Edit entry → change lines (unbalanced first, then balanced) → reason → Save. You should see: Unbalanced lines are refused. The maker and the Owner are notified. | ☐ | ☐ | ☐ |  |
| AH-04 | Trial balance and period lock Flow F13 · Month-end lock 1. Trial Balance. 2. Periods & Opening → request a period lock. You should see: Beginning balances show. The lock waits for the Owner. | ☐ | ☐ | ☐ |  |
| AH-05 | Close payroll Flow F12 · New employee to payroll 1. Payroll → HR's finalized run → choose the paying bank account → Close. You should see: The run is closed and posted. | ☐ | ☐ | ☐ |  |
| AH-06 | E-commerce payout Flow F11 · E-commerce order to payout 1. My Approvals → TikTok payout → check the ✓ line → Approve. You should see: Sales, each fee, withholding tax, payout and cost of sales are posted. | ☐ | ☐ | ☐ |  |
| AH-07 | Bank & Office 1. Record a bank entry with Gcash (GWS) or a bank. You should see: A journal voucher is created. | ☐ | ☐ | ☐ |  |
| AH-08 | Enter opening AR (before GWS-ERP) Flow F17 · Opening AR from before GWS-ERP 1. AR & Collections → Opening AR → + Enter opening AR. 2. West Ave, Dealer, a dealer, DR/SI, invoice date last June, due date last July, balance → Send for the Owner's approval. 3. Enter a second one with 'There is a PDC' (bank, cheque no., date). 4. Try an invoice date in the future, and the same DR/SI again. You should see: Both wait for the Owner. The future date and the repeated DR/SI are refused with a message. | ☐ | ☐ | ☐ |  |
| AH-09 | Approve and release an agent incentive Flow F19 · Agent incentive 1. My Approvals → Agent incentive → Approve. 2. After HR marks it signed: Agent Incentives → Tag as released → GCash, reference, date. You should see: The status becomes Released with the mode and reference; the agent, HR and the Sales Manager are told. | ☐ | ☐ | ☐ |  |
| AH-10 | Record a franchise payment Flow F21 · Franchise AR: penalty, extension, payment 1. Open Franchise AR → a franchise → Record payment. 2. Type the amount, date received, paid by and deposited to → save. You should see: The payment settles the penalty first, then the interest, then the goods. The invoice balance and the journal entry follow. | ☐ | ☐ | ☐ |  |
| AH-11 | Second check of a deposit slip Flow F22 · Cash deposit slip and its two checks 1. Open My Approvals → Cash deposit slip (accounting) after the Audit Associate approved it. 2. Compare the slip with the bank deposit → Approve or Reject with a reason. You should see: The deposit is then complete. A rejection returns it to the branch. | ☐ | ☐ | ☐ |  |
| AH-12 | Waive penalty or interest Flow F21 · Franchise AR: penalty, extension, payment 1. Franchise AR → an invoice with a penalty → Waive charges → amount and reason. You should see: The charges drop by that amount; the waiver and reason are recorded. The Owner and auditors are told. | ☐ | ☐ | ☐ |  |
| AH-14 | Change your own password 1. Press the key icon at the top right (Change my password). 2. Type the current password and a new one of 10 or more characters, twice → Change password. 3. Sign out and sign in again with the new password. Then change it back to ChangeMe!2026 for the next tester. You should see: The new password works. Nobody else can see it. HR receives a notice that you changed it (not the password). | ☐ | ☐ | ☐ |  |
| AH-15 | Shipping invoice of a franchise 1. Franchise AR → open an invoice marked "shipping charge" → Record payment. You should see: It is paid like any franchise invoice (penalty, interest, then the charge). | ☐ | ☐ | ☐ |  |
| AH-16 | Notified of replacement tickets and differences Flow F27 · Customer return and replacement ticket 1. Open Notifications and Replacement Tickets. You should see: You see every ticket, its price difference, when it was settled and every supplier arrival. | ☐ | ☐ | ☐ |  |
| AH-PF | Check the proofs of a day from the report Flow F37 · Proof of payment: uploaded once, printed with the report 1. Reports → Daily Sales Report → PDF (or Excel) of a branch and day. 2. At the end read the legend, the checklist and the pictures; find a sale's reference (for example ON-1) in its Proof column. 3. Reports → Payment Proofs → choose the branch and dates → Only missing proofs → Print with the pictures (PDF). You should see: Every online, card, cheque, collection, replacement payment and deposit slip shows its picture beside the right reference; anything without a proof is red and marked MISSING. | ☐ | ☐ | ☐ |  |
| AH-UG | Unpaid goods in Franchise AR Flow F40 · Franchise DRs: confirm, correct, unpaid goods 1. Franchise AR → a franchise: read Total goods AR, Total shipping AR, Total penalty and Total interest AR. 2. Unpaid goods (DRs) → read the penalty and interest of an overdue DR → click the DR. You should see: The four totals are shown apart and add up to Total due. An overdue DR shows 2% penalty and 0.1% a day interest by itself; clicking opens the DR. | ☐ | ☐ | ☐ |  |
| AH-IS | Sales figure to DR and Daily Sales Report Flow F43 · Edit a DR, DR list and sales links 1. Inventory Reports → Daily Inventory Report for a day with sales → click a quantity under Sales. 2. Press Open the DR, then go back and press Open the Daily Sales Report of that date. You should see: The DRs behind the figure are listed; the links open the sale and the Daily Sales Report of that day. | ☐ | ☐ | ☐ |  |
| AH-REM | Approve a card remittance Flow F46 · Editable online income, card amount and card remittance 1. My Approvals → Card remittance → check gross, bank charge and net against the bank statement → Approve. 2. Journal Entries → open the entry. You should see: Dr Bank (net) + Dr MDR – Credit Card (fee) / Cr AR – Credit Card (gross) are posted; the sales are marked cleared and cannot be remitted twice. The dashboard card Card sales waiting for the bank counts the rest. | ☐ | ☐ | ☐ |  |
| AH-FND | Set up the two warehouse cash funds and top one up Flow F47 · Warehouse cash funds tied to franchise DRs 1. Cash Fund → Set up or change a cash fund → Warehouse → kind Warehouse – Office → amount → Save; repeat with kind Warehouse – Franchise. 2. Open the Franchise fund → Top up from an account → choose the bank account and an amount. You should see: Two funds exist on the warehouse, each with its own balance. The top-up raises the fund and posts Dr fund / Cr bank. | ☐ | ☐ | ☐ |  |

Result for this account

| Passed (of 25) | Failed | Not applicable | Accepted? ☐ Yes ☐ No |
| --- | --- | --- | --- |

| Tested by (signature over printed name) | Checked by the Owner (signature and date) |
| --- | --- |

OFFICE

# Accounting Associate  —  acct.assoc

Accounting Associate. Approves AR payments, bank entries, payroll totals only.

Sign in at http://localhost:5173  ·  username acct.assoc  ·  password ChangeMe!2026  ·  18 checks

| Tester's name |  | Date tested |  |
| --- | --- | --- | --- |
| Browser / device |  | Start – end time |  |

| No. | What to do and what you should see | Pass | Fail | N/A | Notes (what went wrong) |
| --- | --- | --- | --- | --- | --- |
| GEN-01 | First sign-in and accountability statement 1. Sign in with the username and ChangeMe!2026. 2. Read the statement with your name and company ID, tick the box, press I accept. You should see: The Dashboard opens. The menu shows only the screens for this role. | ☐ | ☐ | ☐ |  |
| GEN-02 | Help & Guide and picture guide 1. Open Help & Guide. 2. Open Picture guide (screenshots). You should see: My guide shows the steps for this role only. The picture guide opens with numbered red boxes. | ☐ | ☐ | ☐ |  |
| GEN-SRCH | Search a list 1. Open a list with six or more rows (for example Sales List, Cash Fund or Chart of Accounts). 2. Type part of a name, number or product in Search this list. You should see: Only rows that contain every word you typed are shown; clearing the box shows all rows again. | ☐ | ☐ | ☐ |  |
| GEN-MEM | Member page for customers (phone) 1. Open /member on a phone. 2. Become a member with your own mobile number, tick the agreement, create the account. 3. My card → the QR code and member number. Ask the counter to tag a sale to you, then My purchases. You should see: The QR card shows; after a tagged sale the purchase appears with its items. Sign out and in again with the mobile number and password. | ☐ | ☐ | ☐ |  |
| CM-SRCH | Dashboard search and Stock on Hand layout 1. Dashboard → type part of a screen name in the search box. 2. Stock on Hand → look at an item with several flavors or expiry dates (if your account sees stock). You should see: The matching screens are listed. Flavors and expiry dates are shown as labelled rows with their quantity. | ☐ | ☐ | ☐ |  |
| AC-01 | Approve or reject an AR payment Flow F5 · Credit sale and collection 1. My Approvals → AR payment → Approve one; Reject another with a reason. You should see: Same screen as the Accounting Head, proof and account included. | ☐ | ☐ | ☐ |  |
| AC-02 | Journal entries and bank 1. Journal Entries → Edit entry (balanced). 2. Bank & Office → record an entry. You should see: Saved; the people involved and the Owner are notified of the edit. | ☐ | ☐ | ☐ |  |
| AC-03 | Payroll totals only 1. Payroll → Contributions → Record payment. You should see: Totals only, no employee names. | ☐ | ☐ | ☐ |  |
| AC-04 | Enter opening AR for another branch Flow F17 · Opening AR from before GWS-ERP 1. AR & Collections → Opening AR → + Enter opening AR for CSR (Agent or Other customer) → Send. 2. Show: Rejected after the Owner rejects one. You should see: The entry waits for the Owner. A rejected entry shows the Owner's reason. | ☐ | ☐ | ☐ |  |
| AC-05 | Approve an agent incentive Flow F19 · Agent incentive 1. My Approvals → Agent incentive → check total sales and amount → Approve. You should see: It waits for the Accounting Head and the Owner. | ☐ | ☐ | ☐ |  |
| AC-06 | Second check of a deposit slip Flow F22 · Cash deposit slip and its two checks 1. Open My Approvals → Cash deposit slip (accounting) → check the slip → Approve or Reject with a reason. You should see: Only after the Audit Associate approved can you check it. Recorded with your name. | ☐ | ☐ | ☐ |  |
| AC-07 | Record a franchise payment Flow F21 · Franchise AR: penalty, extension, payment 1. Open Franchise AR → Record payment. You should see: Settles penalty, interest, then goods. | ☐ | ☐ | ☐ |  |
| AC-08 | Change your own password 1. Press the key icon at the top right (Change my password). 2. Type the current password and a new one of 10 or more characters, twice → Change password. 3. Sign out and sign in again with the new password. Then change it back to ChangeMe!2026 for the next tester. You should see: The new password works. Nobody else can see it. HR receives a notice that you changed it (not the password). | ☐ | ☐ | ☐ |  |
| AC-09 | Accept a pull-out endorsed as an expense Flow F29 · Stock given to Prothin Marketing, GWS Marketing or BO 1. My Approvals → Pull-out endorsed to Accounting as an expense → Approve (or Reject with a reason). You should see: Booked at cost (BO as spoilage). A refusal reaches the Head Auditor and the sender. | ☐ | ☐ | ☐ |  |
| AC-PF | Check the proofs of a day from the report Flow F37 · Proof of payment: uploaded once, printed with the report 1. Reports → Daily Sales Report → PDF (or Excel) of a branch and day. 2. At the end read the legend, the checklist and the pictures; find a sale's reference (for example ON-1) in its Proof column. 3. Reports → Payment Proofs → choose the branch and dates → Only missing proofs → Print with the pictures (PDF). You should see: Every online, card, cheque, collection, replacement payment and deposit slip shows its picture beside the right reference; anything without a proof is red and marked MISSING. | ☐ | ☐ | ☐ |  |
| AA-CARD | Correct a card amount Flow F46 · Editable online income, card amount and card remittance 1. Open a credit card sale → Credit card amount → type the real amount and the reason → Correct the card amount. You should see: The sale entry is reversed and posted again; the branch is told. A sale already cleared by the bank cannot be corrected (use the remittance). | ☐ | ☐ | ☐ |  |
| AA-REM | Enter a card remittance Flow F46 · Editable online income, card amount and card remittance 1. Card Remittances → tick the card sales → choose the bank account and date. 2. Type the net amount that reached the bank; read the bank charge and its %; optionally type the fee of one sale. 3. Save the remittance → Send to the Accounting Head. You should see: Fee = gross − net, shared per sale. The ticked sales leave the waiting list. A draft can be deleted and its sales come back. | ☐ | ☐ | ☐ |  |
| AA-FSH | Franchise pays the shipping in cash into the Franchise fund Flow F47 · Warehouse cash funds tied to franchise DRs 1. Franchise AR → open the shipping charge invoice → Record payment → Paid by Cash → Deposited to Cash fund: Warehouse – Franchise → Record payment. 2. Open the DR → Shipping of this DR. You should see: The Franchise fund goes up by the amount and its movement shows the DR. The DR page shows the charge, the payment and the fund. A bank or GCash payment cannot go into the fund. | ☐ | ☐ | ☐ |  |

Result for this account

| Passed (of 18) | Failed | Not applicable | Accepted? ☐ Yes ☐ No |
| --- | --- | --- | --- |

| Tested by (signature over printed name) | Checked by the Owner (signature and date) |
| --- | --- |

OFFICE

# HR Staff  —  hr.staff

HR Staff. People, pay, charges and notices. No inventory, sales or cost.

Sign in at http://localhost:5173  ·  username hr.staff  ·  password ChangeMe!2026  ·  27 checks

| Tester's name |  | Date tested |  |
| --- | --- | --- | --- |
| Browser / device |  | Start – end time |  |

| No. | What to do and what you should see | Pass | Fail | N/A | Notes (what went wrong) |
| --- | --- | --- | --- | --- | --- |
| GEN-01 | First sign-in and accountability statement 1. Sign in with the username and ChangeMe!2026. 2. Read the statement with your name and company ID, tick the box, press I accept. You should see: The Dashboard opens. The menu shows only the screens for this role. | ☐ | ☐ | ☐ |  |
| GEN-02 | Help & Guide and picture guide 1. Open Help & Guide. 2. Open Picture guide (screenshots). You should see: My guide shows the steps for this role only. The picture guide opens with numbered red boxes. | ☐ | ☐ | ☐ |  |
| GEN-SRCH | Search a list 1. Open a list with six or more rows (for example Sales List, Cash Fund or Chart of Accounts). 2. Type part of a name, number or product in Search this list. You should see: Only rows that contain every word you typed are shown; clearing the box shows all rows again. | ☐ | ☐ | ☐ |  |
| GEN-MEM | Member page for customers (phone) 1. Open /member on a phone. 2. Become a member with your own mobile number, tick the agreement, create the account. 3. My card → the QR code and member number. Ask the counter to tag a sale to you, then My purchases. You should see: The QR card shows; after a tagged sale the purchase appears with its items. Sign out and in again with the mobile number and password. | ☐ | ☐ | ☐ |  |
| CM-SRCH | Dashboard search and Stock on Hand layout 1. Dashboard → type part of a screen name in the search box. 2. Stock on Hand → look at an item with several flavors or expiry dates (if your account sees stock). You should see: The matching screens are listed. Flavors and expiry dates are shown as labelled rows with their quantity. | ☐ | ☐ | ☐ |  |
| HR-01 | Add an employee Flow F12 · New employee to payroll 1. Payroll → Employees → Add employee (company branch). You should see: It waits for the Owner's approval. Franchises are not offered. | ☐ | ☐ | ☐ |  |
| HR-02 | Create a user account Flow F12 · New employee to payroll 1. Open the approved employee → Create user account… → username, role, branch → Generate password → Send. You should see: The Owner approves; then the person can sign in. | ☐ | ☐ | ☐ |  |
| HR-03 | Payroll run Flow F12 · New employee to payroll 1. Create a run → check deductions → Finalize → print payslips. You should see: Charge deductions are included. Accounting closes it. | ☐ | ☐ | ☐ |  |
| HR-04 | Contributions 1. Contributions register → record a remittance. You should see: Employee and employer shares per person. | ☐ | ☐ | ☐ |  |
| HR-05 | Staff charges Flow F7 · Weekly count and discrepancy 1. Staff Charges → a charge from a discrepancy or write-off → split between staff → Finalize → print both forms. You should see: Charge Form and Salary Deduction Authorization print. Staff see it in My Pay & Charges. | ☐ | ☐ | ☐ |  |
| HR-06 | Notice to Explain for late deposit Flow F6 · Cash, daily close and deposit 1. HR Notices → the late deposit → Mark NTE issued → Close. You should see: Amount, dates and staff on duty are shown. | ☐ | ☐ | ☐ |  |
| HR-07 | Transfer difference notices Flow F3 · Transfer received with a different quantity 1. HR Notices → the transfer difference. 2. On the third case for the same person in 30 days press Refer to the Owner. You should see: Each case shows the person answerable and the 30-day count. The third is marked red and the Owner is notified on referral. | ☐ | ☐ | ☐ |  |
| HR-08 | Watching 1. Weekly Count Check, Error Log, Store Inspections. You should see: Who did not submit, errors per staff and inspection reports are listed. | ☐ | ☐ | ☐ |  |
| HR-09 | What you cannot see 1. Look through the menu. You should see: No inventory, sales, cost or franchise payroll. | ☐ | ☐ | ☐ |  |
| HR-10 | Release form for the agent Flow F19 · Agent incentive 1. Agent Incentives → the approved form → Print form → have the agent sign → Agent signed. You should see: The form shows the agent, month, total sales and incentive with signature lines. Accounting is told it is ready to release. | ☐ | ☐ | ☐ |  |
| HR-11 | Post-close edits flagged Flow F20 · Everyone told of a post-close edit 1. After a branch person sends three post-close edits in the month, open HR Notices. You should see: One notice for the person lists each edit and reason; at three it is red with 'Refer to the Owner'. | ☐ | ☐ | ☐ |  |
| HR-12 | Notified of new users and employees Flow F12 · New employee to payroll 1. Open Notifications after the Owner adds a user or an employee. You should see: You see who was added and by whom. You are also told when a user changes their own password (never the password itself). | ☐ | ☐ | ☐ |  |
| HR-13 | Write a memorandum Flow F24 · Memorandum 1. Open Memorandums → Write a memo → choose who it is for (staff, a branch, franchise owners…) → write → add signers → Issue the memo. 2. Press Print / download PDF. You should see: Auto-numbered, on the letterhead, with the signers. Everyone addressed is told and can confirm they read it. | ☐ | ☐ | ☐ |  |
| HR-14 | Change your own password 1. Press the key icon at the top right (Change my password). 2. Type the current password and a new one of 10 or more characters, twice → Change password. 3. Sign out and sign in again with the new password. Then change it back to ChangeMe!2026 for the next tester. You should see: The new password works. Nobody else can see it. HR receives a notice that you changed it (not the password). | ☐ | ☐ | ☐ |  |
| HR-NTE | Issue an NTE from a late-deposit notice Flow F44 · HR: NTE, memo to an employee, employee page, contributions 1. HR Notices → a late-deposit notice → Issue an NTE… → tick the associate(s) → Issue. 2. NTEs issued → open the NTE → Print the NTE (PDF). 3. After the employee replies: choose a decision → Record the decision. You should see: A numbered NTE is made for each person with the notice details; the notice shows NTE issued; the employee is notified at each step. | ☐ | ☐ | ☐ |  |
| HR-NT2 | NTE and memo to a specific employee Flow F44 · HR: NTE, memo to an employee, employee page, contributions 1. NTEs issued → Issue an NTE to an employee → choose the employee, subject, facts → Issue. 2. Memorandums → Write a memo → find an employee by name → write → Issue. You should see: The NTE has its own number. The memo is addressed to that employee; one without a login is only printed. | ☐ | ☐ | ☐ |  |
| HR-EMP | Employee page, staff ID number and loans Flow F44 · HR: NTE, memo to an employee, employee page, contributions 1. Payroll → click an employee. 2. Staff ID number → type a new number and the reason → Ask the Owner to approve. 3. Loans and cash advances → add ₱3,000 with ₱500 each payroll. You should see: The Owner approves the ID change and the login Company ID follows. The loan is deducted by the next payroll run. | ☐ | ☐ | ☐ |  |
| HR-CON | Edit the government contributions of a payroll line Flow F44 · HR: NTE, memo to an employee, employee page, contributions 1. Payroll → create a run → in a line type the SSS (EE) and an employer share. 2. Press back to the table. 3. Payroll → Contribution tables: read the tables in use. You should see: Your figures are kept and net pay follows; back to the table restores them. A missing table shows a red warning with Load the standard tables. | ☐ | ☐ | ☐ |  |
| HR-NAM | Add several names and change a name or position Flow F45 · HR: owner-approved names, draft NTE from notices, charge links 1. Payroll → Employees → Add several names → type name, position, branch and monthly basic for each row → send. 2. Payroll → click an employee → change the position (or name, branch, monthly basic) → Save. You should see: Both wait for the Owner (the page says what is waiting). Government numbers, bank account and active/inactive are saved at once. Names show with the position (Ana Cruz · Cashier) in every list. | ☐ | ☐ | ☐ |  |
| HR-AUT | Notice becomes a draft NTE with a button Flow F45 · HR: owner-approved names, draft NTE from notices, charge links 1. Open the bell / Notifications → the HR notice → Create NTE (or Dashboard → Waiting for HR → Create NTE). 2. Read the prefilled text and the person named → Issue. You should see: The people who handled the cash (or counted) are named with their position. The NTE is only a draft until you press Issue; then it gets its number and the employee is told. | ☐ | ☐ | ☐ |  |
| HR-NOT | Actions inside HR Notices Flow F45 · HR: owner-approved names, draft NTE from notices, charge links 1. HR Notices → a notice → Generate NTE… (tick people) or Create a charge form… or Refer to the Owner or Close. You should see: The notice lists the NTEs and charge forms made from it. A charge form from a notice is already linked to its source. | ☐ | ☐ | ☐ |  |
| HR-LNK | Link a charge to what caused it Flow F45 · HR: owner-approved names, draft NTE from notices, charge links 1. Staff Charges → New charge form → Linked to → choose a type (count discrepancy, transfer difference, BO / write-off, expense, DR, …) → pick from the list. 2. Save, then look at the Linked to column. You should see: Branch, reason, items (franchise price, no cost) and the staff named on the document are filled in and can be changed. The Linked to link opens the source document. | ☐ | ☐ | ☐ |  |

Result for this account

| Passed (of 27) | Failed | Not applicable | Accepted? ☐ Yes ☐ No |
| --- | --- | --- | --- |

| Tested by (signature over printed name) | Checked by the Owner (signature and date) |
| --- | --- |

OFFICE

# Executive Assistant  —  exec.assistant

Executive Assistant. Main office bank entries. No cost or branch reports.

Sign in at http://localhost:5173  ·  username exec.assistant  ·  password ChangeMe!2026  ·  9 checks

| Tester's name |  | Date tested |  |
| --- | --- | --- | --- |
| Browser / device |  | Start – end time |  |

| No. | What to do and what you should see | Pass | Fail | N/A | Notes (what went wrong) |
| --- | --- | --- | --- | --- | --- |
| GEN-01 | First sign-in and accountability statement 1. Sign in with the username and ChangeMe!2026. 2. Read the statement with your name and company ID, tick the box, press I accept. You should see: The Dashboard opens. The menu shows only the screens for this role. | ☐ | ☐ | ☐ |  |
| GEN-02 | Help & Guide and picture guide 1. Open Help & Guide. 2. Open Picture guide (screenshots). You should see: My guide shows the steps for this role only. The picture guide opens with numbered red boxes. | ☐ | ☐ | ☐ |  |
| GEN-SRCH | Search a list 1. Open a list with six or more rows (for example Sales List, Cash Fund or Chart of Accounts). 2. Type part of a name, number or product in Search this list. You should see: Only rows that contain every word you typed are shown; clearing the box shows all rows again. | ☐ | ☐ | ☐ |  |
| GEN-MEM | Member page for customers (phone) 1. Open /member on a phone. 2. Become a member with your own mobile number, tick the agreement, create the account. 3. My card → the QR code and member number. Ask the counter to tag a sale to you, then My purchases. You should see: The QR card shows; after a tagged sale the purchase appears with its items. Sign out and in again with the mobile number and password. | ☐ | ☐ | ☐ |  |
| CM-SRCH | Dashboard search and Stock on Hand layout 1. Dashboard → type part of a screen name in the search box. 2. Stock on Hand → look at an item with several flavors or expiry dates (if your account sees stock). You should see: The matching screens are listed. Flavors and expiry dates are shown as labelled rows with their quantity. | ☐ | ☐ | ☐ |  |
| EA-01 | Bank entry 1. Bank & Office → Bank entries → account, in/out, book, account, amount, payee → Save. You should see: A journal voucher is created. | ☐ | ☐ | ☐ |  |
| EA-02 | View-only pages 1. Supplier payables, Office expenses, Balance sheet accounts. You should see: They open read-only. | ☐ | ☐ | ☐ |  |
| EA-03 | What you cannot see 1. Look through the menu. You should see: No reports, cost or branch pages. | ☐ | ☐ | ☐ |  |
| EA-04 | Change your own password 1. Press the key icon at the top right (Change my password). 2. Type the current password and a new one of 10 or more characters, twice → Change password. 3. Sign out and sign in again with the new password. Then change it back to ChangeMe!2026 for the next tester. You should see: The new password works. Nobody else can see it. HR receives a notice that you changed it (not the password). | ☐ | ☐ | ☐ |  |

Result for this account

| Passed (of 9) | Failed | Not applicable | Accepted? ☐ Yes ☐ No |
| --- | --- | --- | --- |

| Tested by (signature over printed name) | Checked by the Owner (signature and date) |
| --- | --- |

OFFICE

# E-comm Associate  —  ecomm.assoc

E-comm Associate. TikTok, Shopee and Lazada, each kept separate. No cost.

Sign in at http://localhost:5173  ·  username ecomm.assoc  ·  password ChangeMe!2026  ·  16 checks

| Tester's name |  | Date tested |  |
| --- | --- | --- | --- |
| Browser / device |  | Start – end time |  |

| No. | What to do and what you should see | Pass | Fail | N/A | Notes (what went wrong) |
| --- | --- | --- | --- | --- | --- |
| GEN-01 | First sign-in and accountability statement 1. Sign in with the username and ChangeMe!2026. 2. Read the statement with your name and company ID, tick the box, press I accept. You should see: The Dashboard opens. The menu shows only the screens for this role. | ☐ | ☐ | ☐ |  |
| GEN-02 | Help & Guide and picture guide 1. Open Help & Guide. 2. Open Picture guide (screenshots). You should see: My guide shows the steps for this role only. The picture guide opens with numbered red boxes. | ☐ | ☐ | ☐ |  |
| GEN-SRCH | Search a list 1. Open a list with six or more rows (for example Sales List, Cash Fund or Chart of Accounts). 2. Type part of a name, number or product in Search this list. You should see: Only rows that contain every word you typed are shown; clearing the box shows all rows again. | ☐ | ☐ | ☐ |  |
| GEN-MEM | Member page for customers (phone) 1. Open /member on a phone. 2. Become a member with your own mobile number, tick the agreement, create the account. 3. My card → the QR code and member number. Ask the counter to tag a sale to you, then My purchases. You should see: The QR card shows; after a tagged sale the purchase appears with its items. Sign out and in again with the mobile number and password. | ☐ | ☐ | ☐ |  |
| CM-SRCH | Dashboard search and Stock on Hand layout 1. Dashboard → type part of a screen name in the search box. 2. Stock on Hand → look at an item with several flavors or expiry dates (if your account sees stock). You should see: The matching screens are listed. Flavors and expiry dates are shown as labelled rows with their quantity. | ☐ | ☐ | ☐ |  |
| EC-01 | Orders → draft pull-out Flow F11 · E-commerce order to payout 1. E-commerce → TikTok Shop → 1. Orders → GWS orders template → two orders → upload. 2. Upload the same file again. You should see: One draft pull-out from the Warehouse. The second upload skips the orders already in. | ☐ | ☐ | ☐ |  |
| EC-02 | New SKU match 1. Upload a file with a platform SKU that is not a GWS SKU → pick the GWS product → upload again. You should see: The match is remembered under SKU matches. | ☐ | ☐ | ☐ |  |
| EC-03 | Submit the pull-out Flow F11 · E-commerce order to payout 1. Open the draft → remove a cancelled order → Print picking list → Submit to the Warehouse In-Charge. You should see: Items re-total. You are notified when the In-Charge approves. | ☐ | ☐ | ☐ |  |
| EC-04 | Payout Flow F11 · E-commerce order to payout 1. 2. Payouts → GWS payout template → upload → check ✓ → Send to Accounting. You should see: Net sales − fees − refunds − tax = payout. It waits for the Accounting Head. | ☐ | ☐ | ☐ |  |
| EC-05 | Return and ads Flow F11 · E-commerce order to payout 1. 3. Returns → order ID → reason → Record the return. 2. 4. Ads → record ₱1,000. You should see: The In-Charge sees the parcel. Ads add up per month. | ☐ | ☐ | ☐ |  |
| EC-06 | Platforms kept apart 1. Repeat on Shopee and Lazada. Open the profit report. You should see: Each platform has its own orders, payouts and totals. No cost is shown. | ☐ | ☐ | ☐ |  |
| EC-07 | Waybill report Flow F25 · Waybills to e-commerce report 1. Open Waybill Report. 2. Upload the shipping label PDFs (TikTok, Shopee, Lazada). 3. Choose the product for each label → Confirm. Press Download Excel. You should see: Each label shows order, tracking, quantity and weight. The report gives SRP, platform fees and total order income per platform. The same platform and weight is remembered. | ☐ | ☐ | ☐ |  |
| EC-09 | Change your own password 1. Press the key icon at the top right (Change my password). 2. Type the current password and a new one of 10 or more characters, twice → Change password. 3. Sign out and sign in again with the new password. Then change it back to ChangeMe!2026 for the next tester. You should see: The new password works. Nobody else can see it. HR receives a notice that you changed it (not the password). | ☐ | ☐ | ☐ |  |
| EC-10 | Products with platform prices come first 1. E-commerce → find a product (SKU match or pull-out) and open E-com & Card Prices. You should see: Products with a TikTok / Shopee / Lazada price are listed first; those with none at the bottom. | ☐ | ☐ | ☐ |  |
| EC-OVR | Edit the SRP and fees of an order Flow F46 · Editable online income, card amount and card remittance 1. Waybill Report → on an order press Edit price & fees → type the SRP each, a commission and a voucher / other amount, with a note → Save. 2. Press Back to the price list and rates. You should see: The row says edited by hand and the order income, totals and Excel follow your figures; going back restores the price list and rates. The change is in the audit log. | ☐ | ☐ | ☐ |  |
| EC-PAY | Correct a draft payout order Flow F46 · Editable online income, card amount and card remittance 1. E-commerce → platform → Payouts → open a draft payout → Orders in the file → Edit an order. 2. Change the commission, save; then type the payout received, save. You should see: Without a typed payout the payout follows the figures; with it, other fees and adjustments absorb the difference. The order shows the expected income of the Waybill Report and the difference. A posted payout has no Edit. | ☐ | ☐ | ☐ |  |

Result for this account

| Passed (of 16) | Failed | Not applicable | Accepted? ☐ Yes ☐ No |
| --- | --- | --- | --- |

| Tested by (signature over printed name) | Checked by the Owner (signature and date) |
| --- | --- |

OTHER

# Custom role  —  custom.user

Custom role. Screens depend on the permissions the Owner ticks.

Sign in at http://localhost:5173  ·  username custom.user  ·  password ChangeMe!2026  ·  7 checks

| Tester's name |  | Date tested |  |
| --- | --- | --- | --- |
| Browser / device |  | Start – end time |  |

| No. | What to do and what you should see | Pass | Fail | N/A | Notes (what went wrong) |
| --- | --- | --- | --- | --- | --- |
| GEN-01 | First sign-in and accountability statement 1. Sign in with the username and ChangeMe!2026. 2. Read the statement with your name and company ID, tick the box, press I accept. You should see: The Dashboard opens. The menu shows only the screens for this role. | ☐ | ☐ | ☐ |  |
| GEN-02 | Help & Guide and picture guide 1. Open Help & Guide. 2. Open Picture guide (screenshots). You should see: My guide shows the steps for this role only. The picture guide opens with numbered red boxes. | ☐ | ☐ | ☐ |  |
| GEN-SRCH | Search a list 1. Open a list with six or more rows (for example Sales List, Cash Fund or Chart of Accounts). 2. Type part of a name, number or product in Search this list. You should see: Only rows that contain every word you typed are shown; clearing the box shows all rows again. | ☐ | ☐ | ☐ |  |
| GEN-MEM | Member page for customers (phone) 1. Open /member on a phone. 2. Become a member with your own mobile number, tick the agreement, create the account. 3. My card → the QR code and member number. Ask the counter to tag a sale to you, then My purchases. You should see: The QR card shows; after a tagged sale the purchase appears with its items. Sign out and in again with the mobile number and password. | ☐ | ☐ | ☐ |  |
| CM-SRCH | Dashboard search and Stock on Hand layout 1. Dashboard → type part of a screen name in the search box. 2. Stock on Hand → look at an item with several flavors or expiry dates (if your account sees stock). You should see: The matching screens are listed. Flavors and expiry dates are shown as labelled rows with their quantity. | ☐ | ☐ | ☐ |  |
| CU-01 | Only ticked screens 1. After the Owner ticks permissions (AD-12), sign in. You should see: The menu shows only those screens. | ☐ | ☐ | ☐ |  |
| CU-02 | Unticked screens are closed 1. Type the address of an unticked page, e.g. /settings. You should see: Access is refused. | ☐ | ☐ | ☐ |  |

Result for this account

| Passed (of 7) | Failed | Not applicable | Accepted? ☐ Yes ☐ No |
| --- | --- | --- | --- |

| Tested by (signature over printed name) | Checked by the Owner (signature and date) |
| --- | --- |